# Frontera Platform: Complete Claude Code Learning Plan with Resources

📋 Overview

Mission: Build an enterprise-grade, demo-ready Frontera coaching platform
Timeline: 4 weeks to enterprise demo-ready prototype
Effort: 5-10 hours/week, with flex capacity during weeks 3-4
Output: Multi-tenant ready platform with working Product Strategy Agent

# Technology Stack

Based on the learning plan, here's the Frontera coaching platform technology stack:

Core Framework:

- Next.js 14 with TypeScript - Enterprise-ready React framework

- Tailwind CSS - Rapid styling with professional results

- React with Hooks - Component-based UI development

Authentication & Database:

- Clerk - Enterprise authentication with SSO support

- Supabase (PostgreSQL) - Database with real-time capabilities and Row-Level Security for multi-tenant isolation

AI Integration:

- Claude API (Sonnet 4.5) - Conversational agents and strategic coaching

- Streaming responses - Real-time AI output rendering

Visualization & Documents:

- ReactFlow - Interactive Strategic Flow Canvas diagrams

- Recharts - Charts and 2x2 matrices

- React-PDF - Professional document generation

- Mermaid.js - Framework visualizations

State Management:

- Zustand + React Context - Simpler than Redux for prototype scale

Deployment:

- Vercel - Seamless Next.js deployment with free tier

Supporting Libraries:

- shadcn/ui - Pre-built UI components

- Framer Motion - Micro-interactions and animations

Product Anaytics

- PostHog – Web/ Product and Journey analytics: Open source, with strong dev community and free tier to start

This stack prioritizes enterprise-grade quality, rapid prototyping, and your existing JavaScript/React knowledge while avoiding unnecessary complexity.

# WEEK 1: FOUNDATION + CLIENT CONTEXT (12 hours)

## Day 1-2: Environment Setup & Landing Page (4 hours)

📚 Learning Module: Claude Code Fundamentals (1 hour)

Learning Objectives:

- Install and configure Claude Code CLI

- Understand agentic coding workflow (describe → review → iterate)

- Master fundamental commands and project initialization

- Learn terminal-based development patterns

- Integrate with version control (git)

Resources:

- Claude Code Tutorial #1 - Introduction & Setup - Video

- Claude Code Learning Path: Practical Guide - Article

- Understanding Common Workflows for Claude Code - Guide

- Mastering Claude Code in 30 Minutes - Video

Time-Based Study Path:

- 0-15 min: Watch setup tutorial, install CLI

- 15-35 min: Read workflow guide, understand agentic model

- 35-50 min: Watch mastering video for prompts and patterns

- 50-60 min: Initialize test project, practice commands

🛠️ Applied Task: Landing Page Setup (3 hours)

Task Objectives:

- Export and refine v0 landing page design

- Deploy Next.js project with Tailwind CSS

- Implement Frontera branding (deep indigo, electric teal)

- Achieve C-suite polish and fast loading (<2s)

- Deploy to Vercel

Resources:

- Next.js Documentation - Official docs

- Tailwind CSS Documentation - Styling reference

- Vercel Deployment Guide - Deployment

- v0 by Vercel - Landing page mockup source

Claude Code Prompts to Use:

"I'm building Frontera, an AI-powered product strategy coaching platform.

Create a Next.js 14 project with TypeScript and Tailwind.

Import design from v0, use deep indigo (#1e3a8a) and electric teal (#06b6d4).

Build: Hero section, pricing tiers, Aberdeen case study, Book Demo CTA.

Make it C-suite premium quality."

Time Allocation:

- 0-45 min: Create project, import v0 design

- 45-120 min: Customize branding, refine sections

- 120-150 min: Test responsiveness, optimize performance

- 150-180 min: Deploy to Vercel, verify production

Success Criteria:

- ✅ Landing page live at frontera-platform.vercel.app

- ✅ Professional B2B design with Frontera branding

- ✅ Mobile responsive, fast loading (<2s)

- ✅ Clear value proposition for C-suite (value prop is clear enough, yes on problem not sure on solution, look at Product Management guidance)

- Look at Rewiring infographic, should this be on the landing page?

## Day 3-4: Client Context Architecture (4 hours)

📚 Learning Module: Multi-Tenant Design Patterns (1.5 hours)

Learning Objectives:

- Understand multi-tenant SaaS architecture patterns

- Learn client context data modeling

- Master data isolation and security (RLS)

- Design configurable client systems

- Implement organization-level customization

Resources:

- Microsoft Azure Multi-Tenant Patterns - Comprehensive guide

- Build Multi-Tenant SaaS Application: Complete Guide - Practical tutorial

- Multi-Tenant Architecture Design for Business Apps - Expert strategies

- Architecting Secure Multi-Tenant Data Isolation - Security focus

Time-Based Study Path:

- 0-30 min: Microsoft patterns overview - tenancy models

- 30-75 min: Complete SaaS guide - authentication, RBAC, organization management

- 75-90 min: Data isolation strategies and security

🛠️ Applied Task: Client Onboarding Wizard (2.5 hours)

Task Objectives:

- Build multi-step configuration wizard

- Capture strategic context (market-led vs. team-empowerment)

- Store client customization in database

- Make context available throughout app

- Enable editing after setup

Claude Code Prompts to Use:

"Build client onboarding wizard for Frontera with 4 steps:

1. Company basics (name, industry, size)

2. Strategic focus (Market-Led, Team-Empowerment, Balanced)

3. Transformation context (pain points, previous attempts)

4. Success criteria (metrics focus)

Save to Supabase, make editable. C-suite quality UI."

Time Allocation:

- 0-45 min: Design wizard flow, create UI components

- 45-90 min: Implement form logic, validation

- 90-120 min: Database integration, context propagation

- 120-150 min: Polish UI, test flow

Success Criteria:

- ✅ Multi-step wizard with progress indicator

- ✅ Client context saved to database

- ✅ Context available globally in app

- ✅ Professional UI suitable for executives

## Day 5-7: Authentication & Data Persistence (4 hours)

📚 Learning Module: Authentication & Database Integration (1 hour)

Learning Objectives:

- Implement Clerk authentication for enterprise

- Set up protected routes in Next.js

- Design Supabase database schema

- Configure Row-Level Security (RLS)

- Handle user sessions and organizations

Resources:

- Clerk Documentation - Authentication setup

- Supabase Documentation - Database and auth

- Next.js Authentication Patterns - Route protection

- Supabase Row Level Security Guide - Data security

Time-Based Study Path:

- 0-20 min: Clerk setup and configuration

- 20-40 min: Supabase schema design and RLS

- 40-60 min: Next.js protected routes and middleware

🛠️ Applied Task: Auth + Database Implementation (3 hours)

Task Objectives:

- Implement Clerk sign-up/sign-in

- Protect all routes except landing page

- Create Supabase database schema (clients, conversations, outputs)

- Configure RLS policies

- Test data isolation between clients

Claude Code Prompts to Use:

"Implement Clerk auth for Frontera with:

1. User sign-up/sign-in flows

2. Protected routes (everything except landing)

3. Organization support

Then integrate Supabase with tables:

- clients (context, customization)

- conversations (agent history, framework state)

- strategic_outputs (generated documents)

Set up RLS so clients see only their data."

Time Allocation:

- 0-60 min: Clerk integration, auth flows

- 60-120 min: Supabase schema creation, RLS setup

- 120-150 min: Connect auth to database, test

- 150-180 min: Test data isolation, debug

Testing Checklist

- Public routes accessible without auth

- Sign in/sign up flows work

- Header shows correct state (signed in vs out)

- Protected routes redirect to sign-in

- RLS policies isolate org data

- Super admin can access all orgs

- PostHog identifies users correctly

STATUS FROM CLAUDE 31/12/2025 16:57

● You're welcome! The Clerk auth integration is now complete with:

- Sign in/sign up flows

- Protected dashboard with company name & role

- Working navigation from all pages

- Supabase multi-tenant tables with RLS

- PostHog user identification

Success Criteria:

- ✅ Users can sign up and log in

- ✅ Routes properly protected

- ✅ Database schema deployed

- ✅ RLS working (clients isolated)

- ✅ Context persists across sessions

# WEEK 2: PRODUCT STRATEGY AGENT (15 hours)

## Day 1-2: Agent Architecture & System Prompts (5 hours)

📚 Learning Module: Advanced Claude API Patterns (1.5 hours)

Learning Objectives:

- Master system prompts vs user prompts

- Implement conversation history management

- Optimize context window usage

- Handle streaming responses effectively

- Design context-aware agent systems

Resources:

- Claude API Documentation - Official API reference

- Claude Code: Best Practices for Agentic Coding - Advanced patterns

- Prompt Engineering Guide - Crafting effective prompts

- Building Skills for Claude Code - Custom skills

Time-Based Study Path:

- 0-30 min: API basics - authentication, message structure

- 30-60 min: Prompt engineering - system vs user prompts

- 60-90 min: Advanced patterns - streaming, conversation history

🛠️ Applied Task: Agent Foundation (3.5 hours)

Task Objectives:

- Build chat UI with message history

- Implement Claude API streaming responses

- Create context-aware system prompts based on client setup

- Save conversations to database

- Resume previous conversations

- Validate cost limit approach for API usage (innovation, speed vs cost)

Claude Code Prompts to Use:

"Build Product Strategy Agent conversation system:

1. Chat UI with streaming responses

2. Load client context, build dynamic system prompt based on:

- Strategic focus (market-led vs team-empowerment)

- Industry vertical, pain points

- Transform history

3. Inject Strategic Research Playbook methodology

4. Save to database, resume conversations

Premium UX for CFOs/CTOs."

Time Allocation:

- 0-60 min: Chat UI component with history

- 60-120 min: Claude API integration with streaming

- 120-180 min: Context-aware prompt building

- 180-210 min: Database persistence, resume logic

Success Criteria:

- ✅ Chat interface with streaming

- ✅ Context-aware prompts adapt to client

- ✅ Conversation history persists

- ✅ Executive-grade UX polish

## Day 3-5: Strategic Research Playbook Implementation (9 hours)

📚 Learning Module: Complex Workflow Orchestration (1 hour)

Learning Objectives:

- Design guided workflows with branching

- Implement progress tracking and state machines

- Create dynamic form generation systems

- Master data synthesis patterns

- Build non-linear navigation

Resources:

- State Machines in React - XState documentation

- React Hook Form - Form management

- Building Multi-Step Forms in React – Tutorial (Downloaded Youtube)

- Progress Tracking Patterns - Design patterns (Download Youtube)

Time-Based Study Path:

- 0-20 min: State machine concepts for workflows

- 20-40 min: Dynamic form generation techniques

- 40-60 min: Progress tracking and non-linear navigation

## Week 2 Study Path Notes

In CC – Using the Claude API (rename the file to this)

- Token Counting API: Consider how to use in freemium to tiered pricing approach to upsell and manage costs. Look at approached of Lovable, Cursor, Claude, GPT

- Review current API pricing tier/ model for API usage in Frontier

Multiple conversational turns

- The Messages API is stateless, which means that you always send the full conversational history to the API. You can use this pattern to build up a conversation over time.

- Should ask CC how it is managing conversational turns in the design and what the trade offs are on context over confusion, cost when interacting with API/ LLM

Putting words in Claude's mouth

- You can pre-fill part of Claude's response in the last position of the input messages list. This can be used to shape Claude's response.

- Are there standard responses we want at specific points, if so can use this pattern.

LEARNING – Claude Code Best Practice

Claude Code is an agentic coding assistant that automatically pulls context into prompts. This context gathering consumes time and tokens, but you can optimize it through environment tuning.

CLAUDE.md is a special file that Claude automatically pulls into context when starting a conversation. This makes it an ideal place for documenting:

Should we include a summary version of the Frontera strategy master in the Claude.md file or keep it in the background folder? Ask Claude for guidance

There’s no required format for CLAUDE.md files. We recommend keeping them concise and human-readable.

Your CLAUDE.md files become part of Claude’s prompts, so they should be refined like any frequently used prompt. A common mistake is adding extensive content without iterating on its effectiveness. Take time to experiment and determine what produces the best instruction following from the model.

At Anthropic, we occasionally run CLAUDE.md files through the prompt improver and often tune instructions (e.g. adding emphasis with "IMPORTANT" or "YOU MUST") to improve adherence. Consider doing this periodically.

Tailoring the workflow with Claude

Ask Claude to read relevant files, images, or URLs, providing either general pointers ("read the file that handles logging") or specific filenames ("read logging.py"), but explicitly tell it not to write any code just yet.

Ask Claude to make a plan for how to approach a specific problem. We recommend using the word "think" to trigger extended thinking mode, which gives Claude additional computation time to evaluate alternatives more thoroughly. These specific phrases are mapped directly to increasing levels of thinking budget in the system: "think" < "think hard" < "think harder" < "ultrathink."

TESTING

Write tests, commit; code, iterate, commit

This is an Anthropic-favorite workflow for changes that are easily verifiable with unit, integration, or end-to-end tests. Test-driven development (TDD) becomes even more powerful with agentic coding:

I can ask it to show the TDD/ BDD tests if I want to validate vs target outcomes

You can set up sub agents to take on the testing persona, or squad persona (i.e. Design, Product, Engineer, Tester)

Claude performs best when it has a clear target to iterate against—a visual mock, a test case, or another kind of output. By providing expected outputs like tests, Claude can make changes, evaluate results, and incrementally improve until it succeeds.

Vision

- Claude can read both text and images in requests. We support both base64 and url source types for images, and the image/jpeg, image/png, image/gif, and image/webp media types. See our vision guide for more details.

Consider guidance on what type of artefacts can be entered, uploaded, linked to as inputs during coaching sessions Or from artefacts created/ populated in Frontera

Giving guidance and collaborating is advised with Claude

These four tools help with course correction:

- Ask Claude to make a plan before coding. Explicitly tell it not to code until you’ve confirmed its plan looks good.

- Press Escape to interrupt Claude during any phase (thinking, tool calls, file edits), preserving context so you can redirect or expand instructions.

- Double-tap Escape to jump back in history, edit a previous prompt, and explore a different direction. You can edit the prompt and repeat until you get the result you're looking for.

- Ask Claude to undo changes, often in conjunction with option #2 to take a different approach.

CLAUDE CODE – SKILLS

Skills give Claude Code access to your procedural knowledge through progressive disclosure, revealing information in layers only when needed, rather than flooding the context window.

This design solves the fundamental tension between comprehensive knowledge and limited context. You can build a skill with dozens of table definitions and pages of business logic documentation, but Claude only loads what's relevant for the current query.

Need to validate the Strategy Research Playbook phases, this is fundamental to the product and is using an old framework approach i.e. not 3cs. This needs defined in the strategy document and the skill, and the test framework. Define it then ask Claude to confirm where it needs update across the entire project.

Then read # Frontera Coaching Interface Research: Best Practices & Frontier Design. Decide on what is needed in Product Strategy Agent v0.1, in terms of coaching interface. Slot in tasks to review/ evolve through plan.

- Validate we have the right Post Hog analytics for Strategy agent journey

- Check we are using the right design skills and ask Claude how to update design skill with coaching interface decisions.

🛠️ Applied Task: Macro Market Forces Module (3 hours)

Task Objectives:

- Implement 8 research areas workflow

- Build structured deep-dive questions

- Create progress tracking (area completion)

- Enable non-linear navigation

- Auto-save research data

- Generate Macro Market Forces summary

Claude Code Prompts to Use:

"Implement Macro Market Forces research module with 8 areas:

Competitive Landscape, Economic Dynamics, Partner Ecosystem,

Regulatory Forces, Technology Dynamics, Comparators,

Signals Radar, Future Scenarios.

For each: Agent asks 3-5 questions, user responds,

agent asks follow-ups, synthesizes insights.

Show progress bar, allow jumping between areas.

Auto-save. Client context shapes questions

(e.g., Financial Services → fintech competitors).

Generate summary output."

Time Allocation:

- 0-60 min: Workflow structure, navigation system

- 60-120 min: Question logic for 8 research areas

- 120-150 min: Progress tracking, auto-save

- 150-180 min: Summary generation, polish

🛠️ Applied Task: Customer Research Module (3 hours)

Task Objectives:

- Build 6-area customer research workflow

- Implement interactive Unmet Needs Radar (2x2 matrix)

- Create segment prioritization matrix

- Generate customer outcome definitions

- Visual journey mapping

Claude Code Prompts to Use:

"Implement Customer Research module with 6 areas:

Data Sources, Segmentation, Journey Mapping & JTBD,

Adoption Barriers, Unmet Needs Radar, Outcome Framing.

Include interactive Unmet Needs Radar visualization:

X-axis: Importance, Y-axis: Satisfaction.

Show segment prioritization matrix, visual journey map.

Context adaptation: Financial Services → trust, compliance focus.

Generate customer insights output."

Time Allocation:

- 0-60 min: Research areas workflow

- 60-120 min: Unmet Needs Radar visualization

- 120-150 min: Segment prioritization, journey map

- 150-180 min: Outcome framing, output generation

🛠️ Applied Task: Colleague Research Module (2 hours)

Task Objectives:

- Implement 8-function stakeholder research

- Build alignment gap detector

- Create Risk Radar visualization

- Generate organizational readiness assessment

- Highlight cross-functional contradictions

Claude Code Prompts to Use:

"Implement Colleague Research module covering:

Leadership, Sales/Success, Support, Marketing,

Engineering, Field Shadowing, Alignment Check, Risk Radar.

Auto-detect alignment gaps (e.g., Leadership says

'customer-first' but Sales incentivized on volume).

Risk Radar visualization: impact vs likelihood.

Team-empowerment focus → deep dive on psychological safety.

Generate organizational context output."

Time Allocation:

- 0-45 min: Stakeholder mapping workflow

- 45-75 min: Function-by-function questions

- 75-105 min: Alignment gap detection, Risk Radar

- 105-120 min: Readiness assessment, output

🛠️ Applied Task: Cross-Pillar Synthesis (1 hour)

Task Objectives:

- Build automatic triangulation across pillars

- Generate Strategic Opportunity Map (2x2 matrix)

- Create Key Insights Deck (10 slides)

- Produce 3-5 Strategic Bet hypotheses

- Link insights to supporting evidence

Claude Code Prompts to Use:

"Build Cross-Pillar Synthesis engine:

1. Forced Triangulation:

- Macro + Customer → Market opportunities

- Customer + Colleague → Validated problems

- Macro + Colleague → Organizational readiness

2. Generate Strategic Opportunity Map (2x2):

X: Market Attractiveness, Y: Organizational Capability

3. Create Key Insights Deck (10 slides):

Executive Summary, Market Reality, Customer Insights,

Organizational Context, Synthesis, Opportunities, Bets

4. Strategic Bet hypotheses with evidence links.

Make this magical - 2 weeks consultant work in minutes."

Time Allocation:

- 0-20 min: Triangulation logic

- 20-40 min: Opportunity Map generation

- 40-55 min: Key Insights Deck creation

- 55-60 min: Strategic Bets with evidence

Success Criteria:

- ✅ All three pillars fully functional

- ✅ Context-aware questions based on client

- ✅ Progress tracking accurate

- ✅ Automatic synthesis generating insights

- ✅ Professional outputs exportable

# WEEK 3: FRAMEWORK VISUALIZATION (15 hours)

## Day 1-3: Strategic Flow Canvas (6 hours)

📚 Learning Module: Interactive Visualizations in React (1.5 hours)

Learning Objectives:

- Master ReactFlow for interactive diagrams

- Understand Canvas API vs SVG approaches

- Implement click handlers and navigation

- Synchronize state between views

- Create responsive visualizations

Resources:

- ReactFlow Documentation - Interactive diagrams

- Recharts Documentation - Charts and graphs

- Mermaid.js Guide - Diagram generation

- React Visualization Libraries Comparison - Video overview

Time-Based Study Path:

- 0-30 min: ReactFlow basics - nodes, edges, layouts

- 30-60 min: Recharts for 2x2 matrices and charts

- 60-90 min: State synchronization patterns

🛠️ Applied Task: Interactive Strategic Flow Canvas (4.5 hours)

Task Objectives:

- Build visual representation of Strategic Flow Canvas

- Create 5 clickable sections with status indicators

- Implement navigation to agents from canvas

- Show completion progress per section

- Add smooth animations and transitions

- Make responsive (desktop, tablet, mobile)

Claude Code Prompts to Use:

"Build interactive Strategic Flow Canvas with 5 sections:

1. Market Reality

2. Customer Insights

3. Organizational Context

4. Strategic Synthesis

5. Team Empowerment Context

Use flow diagram style. Each section = clickable card.

Show completion: Gray (not started), Yellow (in progress),

Green (complete), Blue (ready for synthesis).

Click section → modal with:

- Summary of findings

- 'Continue Research' → launches agent

- 'Review Insights' → detailed view

- 'Edit' → manual refinement

Arrows show dependencies. Progress at top: 'Overall: 62%'.

Desktop: full flow. Mobile: collapsible sections.

ReactFlow or similar. Wow executives."

Time Allocation:

- 0-90 min: ReactFlow setup, canvas structure

- 90-150 min: 5 sections with click interactions

- 150-210 min: Progress tracking, status colors

- 210-270 min: Responsive design, animations, polish

🛠️ Applied Task: Framework Navigation System (1.5 hours - included in above)

Success Criteria:

- ✅ Visual Strategic Flow Canvas implemented

- ✅ All 5 sections with clear status

- ✅ Click-through to agents working

- ✅ Progress tracking visible and accurate

- ✅ Professional animations

- ✅ Responsive across devices

## Day 4-5: Dashboard & Progress Tracking (4 hours)

🛠️ Applied Task: Executive Dashboard (4 hours)

Task Objectives:

- Create C-suite overview dashboard

- Display research progress across 3 pillars

- Show generated documents grid

- Build activity timeline

- Add AI-recommended next steps

- Implement key insights preview

- Add export and sharing actions

Claude Code Prompts to Use:

"Create executive dashboard for Frontera:

HEADER: Company name, overall completion %, quick actions

SECTION 1: Research Progress (3 cards)

- Macro Market Forces: 85% (7/8 areas)

- Customer Research: 75% (5/6 areas)

- Colleague Research: 60% (5/8 stakeholders)

SECTION 2: Strategic Outputs

Grid showing: Key Insights Deck ✓, Opportunity Map ✓,

Strategic Bets ⏳, Play to Win ⏳

SECTION 3: Recent Activity

Timeline of recent work

SECTION 4: Next Steps (AI-recommended)

SECTION 5: Key Insights Preview

Top 3 insights surfaced

Actions: Export Full Report, Schedule Review, Share

Bloomberg Terminal meets modern SaaS quality."

Time Allocation:

- 0-60 min: Dashboard layout and structure

- 60-120 min: Progress cards and visualizations

- 120-180 min: Activity timeline, recommendations

- 180-240 min: Export functionality, polish

Success Criteria:

- ✅ Executive dashboard with clear overview

- ✅ Progress tracking across all sections

- ✅ Recent activity timeline

- ✅ AI-recommended next steps

- ✅ Export functionality working

- ✅ Premium visual design

## Day 6-7: Document Generation (5 hours)

📚 Learning Module: Document Generation (1 hour)

Learning Objectives:

- Master React-PDF for PDF generation

- Understand template systems

- Handle multiple export formats (PDF, Markdown, DOCX)

- Implement preview before export

- Apply client branding automatically

Resources:

- React-PDF Documentation - PDF generation

- Markdown to PDF Guide - Conversion

- Document Generation Best Practices - Tutorial

- Professional PDF Styling - Video guide

Time-Based Study Path:

- 0-20 min: React-PDF basics and setup

- 20-40 min: Template systems and branding

- 40-60 min: Export formats and preview patterns

🛠️ Applied Task: Professional Document Outputs (4 hours)

Task Objectives:

- Generate Key Insights Deck (10 slides)

- Create Strategic Opportunity Map (interactive + PDF)

- Build Strategic Bets Document

- Generate Full Strategy Report (30-50 pages)

- Implement preview before export

- Support multiple formats (PDF, Markdown)

- Apply client branding automatically

Claude Code Prompts to Use:

"Build document generation system:

1. KEY INSIGHTS DECK (10 slides):

Slide 1: Executive Summary

Slides 2-3: Market Reality

Slides 4-5: Customer Insights

Slides 6-7: Organizational Context

Slide 8: Strategic Synthesis

Slide 9: Strategic Opportunities (with 2x2 map)

Slide 10: Strategic Bets

2. STRATEGIC OPPORTUNITY MAP:

2x2 matrix, opportunities plotted, annotations

3. STRATEGIC BETS DOCUMENT:

Per bet: hypothesis, evidence, metrics, risks, confidence

4. FULL STRATEGY REPORT (30-50 pages)

Features:

- Client branding applied

- Preview before export

- PDF, Markdown, PowerPoint-compatible

- Professional formatting

- Auto-citations to research

User: Generate → Preview → Edit → Export"

Time Allocation:

- 0-90 min: React-PDF setup, Key Insights Deck template

- 90-150 min: Opportunity Map and Strategic Bets

- 150-210 min: Full Strategy Report template

- 210-240 min: Preview system, export formats, branding

Success Criteria:

- ✅ All 4 document types generate

- ✅ Professional formatting and design

- ✅ Client branding applied automatically

- ✅ Multiple export formats working

- ✅ Preview before export functional

- ✅ Editable templates available

# WEEK 4: POLISH + DEMO PREP (20 hours)

## Day 1-2: Client Context Adaptability (7 hours)

🛠️ Applied Task: Advanced Client Context Templates (5 hours)

Task Objectives:

- Build 3 preset strategic templates (Market-Led, Team-Empowerment, Balanced)

- Create 3 industry templates (Financial Services, Insurance, Retail)

- Implement template selector during onboarding

- Adapt agent behavior based on template

- Allow template customization after selection

Claude Code Prompts to Use:

"Build sophisticated client context system:

TEMPLATE 1: Market-Led Growth (Financial Services)

- Focus: Market share, competitive positioning

- Agent: Emphasize competitive analysis, TAM, go-to-market

- Sample: 'What market share do competitors hold?'

TEMPLATE 2: Team Empowerment

- Focus: Capability, autonomy, psychological safety

- Agent: Organizational readiness, team maturity

- Sample: 'How autonomous are product teams?'

TEMPLATE 3: Balanced Transformation

- Focus: Market outcomes + team health

- Agent: Connect opportunities to capabilities

INDUSTRY TEMPLATES:

Financial Services: Competitors (Vanguard, Fidelity, Robinhood),

Regulations (FCA, SEC), Metrics (AUM, retention)

Insurance: Insurtech, claims processing

Retail: Marketplaces, CAC, conversion

Template selector during onboarding:

'Which scenario describes your situation?'

Allow editing. Use to adapt ALL agent prompts."

Time Allocation:

- 0-90 min: Template data models and structure

- 90-180 min: Build 3 strategic focus templates

- 180-240 min: Build 3 industry templates

- 240-300 min: Template selector UI, adaptation logic

🛠️ Applied Task: Demo Client Configurations (2 hours)

Task Objectives:

- Configure Aberdeen Wealth Management demo

- Configure Sterling Insurance Group demo

- Configure Northern Retail Bank demo

- Pre-populate research data for each

- Generate sample outputs for demos

- Add demo mode toggle

Claude Code Prompts to Use:

"Create 3 demo-ready Financial Services clients:

DEMO 1: Aberdeen Wealth Management

- Context: Failed transformation, need modernization

- Pain: Previous consultancy delivered slides, slow vs. neobanks

- Focus: Balanced

- Pre-populated: Fintech competition, HNW customers want digital,

engineering reports tech debt

DEMO 2: Sterling Insurance Group

- Context: Entering insurtech, need product model

- Pain: Legacy culture, teams lack product thinking

- Focus: Market-Led

- Pre-populated: Lemonade/Root disruption, millennials want mobile

DEMO 3: Northern Retail Bank

- Context: Transformation fatigue, sustainable change

- Pain: 3 failed transformations, team burnout

- Focus: Team-Empowerment

- Pre-populated: Open banking, teams want autonomy but lack skills

For each: completed onboarding, partial research, sample docs.

Demo Mode toggle for quick switching."

Time Allocation:

- 0-40 min: Aberdeen demo client setup

- 40-80 min: Sterling demo client setup

- 80-120 min: Northern demo client, demo mode toggle

Success Criteria:

- ✅ Template system adapts entire platform

- ✅ Three demo clients configured

- ✅ Agent behavior changes based on context

- ✅ Framework emphasis shifts appropriately

- ✅ Easy switching between demos

## Day 3-4: Enterprise Polish & UX Refinement (7 hours)

📚 Learning Module: Enterprise UX Features (1 hour)

Learning Objectives:

- Master loading states and skeleton screens

- Implement error handling patterns

- Design micro-interactions and animations

- Ensure accessibility compliance (WCAG AA)

- Optimize performance metrics

Resources:

- Loading State Patterns - UX best practices

- React Error Boundaries - Error handling

- Framer Motion - Animations library

- Web Accessibility Guidelines - WCAG AA

- 20 Tips to Master Claude Code - Polish techniques

Time-Based Study Path:

- 0-20 min: Loading states and skeleton screens

- 20-40 min: Error handling and graceful degradation

- 40-60 min: Micro-interactions and accessibility

🛠️ Applied Task: Visual Polish & UX Refinement (6 hours)

Task Objectives:

- Replace spinners with branded loading animations

- Add skeleton screens for content loading

- Create beautiful empty states with CTAs

- Implement friendly error messages with retry

- Add smooth transitions (300ms ease-in-out)

- Ensure accessibility (contrast, keyboard nav, screen readers)

- Optimize performance (<2s landing, <3s agent response)

Claude Code Prompts to Use:

"Polish Frontera platform to C-suite standards:

1. LOADING STATES:

- Branded animations (not generic spinners)

- Progress messages: 'Analyzing competitive landscape...'

- Skeleton screens (not blank screens)

2. EMPTY STATES:

- Beautiful designs with clear CTAs

- 'No research started' → 'Start Market Research' button

3. ERROR HANDLING:

- Friendly messages (never stack traces)

- Retry buttons with explanations

- Graceful fallbacks if AI fails

4. MICRO-INTERACTIONS:

- 300ms transitions between views

- Button hover states with animations

- Success confirmations (checkmarks, toasts)

- Progress bars that reflect actual progress

5. TYPOGRAPHY & SPACING:

- Consistent hierarchy (H1-H6)

- Proper line spacing, adequate white space

- Inter for UI, Merriweather for documents

6. RESPONSIVE: Test 1920x1080, iPad, iPhone

7. ACCESSIBILITY:

- WCAG AA contrast, keyboard navigation

- Screen reader labels, visible focus states

8. PERFORMANCE:

- Landing <2s, agent responses stream smoothly

- Documents generate <10s, no layout shifts

Create QA checklist. Polish every screen."

Time Allocation:

- 0-90 min: Loading states, skeleton screens, empty states

- 90-180 min: Error handling, micro-interactions

- 180-270 min: Typography, spacing, responsive design

- 270-330 min: Accessibility, performance optimization

- 330-360 min: Final QA, create checklist

🛠️ Applied Task: Executive Walkthrough Mode (included in polish time)

Success Criteria:

- ✅ Every screen polished to C-suite standards

- ✅ Loading states professional and informative

- ✅ Error handling graceful and helpful

- ✅ Micro-interactions smooth and delightful

- ✅ Responsive across all devices

- ✅ Accessibility compliant (WCAG AA)

- ✅ Performance targets met

## Day 5-6: Testing & Bug Fixes (6 hours)

🛠️ Applied Task: Comprehensive Testing (5 hours)

Task Objectives:

- Create and run user journey tests

- Test edge cases (long responses, network failures)

- Performance testing (load times, generation times)

- Cross-browser testing (Chrome, Safari, Edge)

- Fix all critical bugs

Resources:

- Jest Documentation - Testing framework

- Playwright Documentation - End-to-end testing

- React Testing Library - Component testing

Test Scenarios:

USER JOURNEY TESTS:

- New Client Onboarding: Sign up → complete wizard → verify dashboard

- Complete Research Pillar: Navigate → start agent → complete 8 areas → verify 100%

- Generate Documents: Complete pillars → synthesis → generate deck → export PDF

- Demo Mode: Toggle demo → switch clients → verify pre-populated data

- Multi-Session: Start research → log out → log in → resume

EDGE CASE TESTS:

- Very long agent responses (>2000 words)

- Network interruption during streaming

- Simultaneous document generation

- Empty research before synthesis

Frontera Platform Learning Plan - Part 2

# WEEK 4 CONTINUED: Testing, Bug Fixes & Demo Prep

## Day 5-6: Testing & Bug Fixes (5 hours) - CONTINUED

EDGE CASE TESTS:

- Very long agent responses (>2000 words)

- Network interruption during streaming

- Simultaneous document generation

- Empty research before synthesis

- Client context changes mid-session

- Browser refresh during conversation

PERFORMANCE TESTS:

- Landing page load time (<2s target)

- Agent first response time (<3s target)

- Document generation time (<10s target)

- Database query performance

- Concurrent user handling

Time Allocation:

- 0-60 min: Write automated tests (Jest/Playwright)

- 60-150 min: Run all user journey tests, document results

- 150-210 min: Test edge cases, performance benchmarks

- 210-270 min: Cross-browser testing (Chrome, Safari, Edge)

- 270-300 min: Create bug tracking sheet, prioritize fixes

🛠️ Applied Task: Bug Fix Sprint (1 hour)

Task Objectives:

- Fix all critical bugs identified in testing

- Ensure smooth demo experience

- Verify state management working correctly

- Confirm API integration reliable

- Test database operations

Common Bug Patterns to Check:

- STATE MANAGEMENT:

  - Does conversation history persist correctly?

  - Do progress indicators update in real-time?

  - Is client context available in all components?

- API INTEGRATION:

  - Are Claude API errors handled gracefully?

  - Does streaming work reliably?

  - Are rate limits respected?

- DATABASE:

  - Do all writes succeed?

  - Is data retrieved correctly?

  - Are relationships between tables working?

- AUTHENTICATION:

  - Do protected routes actually protect?

  - Can users access only their own data?

  - Does logout work completely?

- DOCUMENT GENERATION:

  - Do PDFs render correctly on all devices?

  - Are charts and visualizations included?

  - Is client branding applied?

- RESPONSIVE DESIGN:

  - Does mobile navigation work?

  - Are modals responsive?

  - Is text readable on small screens?

Time Allocation:

- 0-60 min: Systematic bug fixes, prioritize demo-breakers

Success Criteria:

- ✅ All user journey tests passing

- ✅ Edge cases handled gracefully

- ✅ Performance targets met

- ✅ Zero critical bugs

- ✅ Smooth demo experience guaranteed

## Day 7: Demo Preparation & Documentation (4 hours)

🛠️ Applied Task: Demo Script & Materials (2.5 hours)

Task Objectives:

- Create 20-minute demo script

- Build supporting slide deck

- Prepare talking points document

- Set up demo environment checklist

- Create Q&A preparation guide

Demo Script Structure:

SLIDE DECK (separate from platform):

Slides 1-4: The Problem & Solution (5 minutes)

- Title: "Frontera: The Future of Product Strategy Coaching"

- The Problem: Stats on failed transformations, consultancy limitations

- The Frontera Difference: AI + human coaching, embedded workflow

- Platform Overview: Four modules starting with Product Strategy Agent

LIVE PLATFORM DEMO (10 minutes) 5-15. Switch to live platform:

- Show onboarding for "Aberdeen" demo client

- Walk through Strategic Flow Canvas

- Demonstrate agent in action (Macro Market Forces)

- Generate Key Insights Deck live

- Show Strategic Opportunity Map

SLIDES 16-18: Impact & Next Steps (5 minutes) 16. Customer Impact: Aberdeen case study with metrics 17. Pricing & ROI: Three tiers, 3-5x savings vs. consultancies 18. Next Steps: Pilot program, timeline, contact info

TALKING POINTS DOCUMENT:

For each slide:

- Key message (one sentence)

- Supporting evidence (data points, quotes)

- Potential objections and responses

- Transition to next slide

Example for Slide 2 (The Problem):

- Key: "70% of transformations fail, costing enterprises millions"

- Evidence: "McKinsey study, average £2M+ spend, 18-month timeline"

- Objection: "How do we know ours will be different?"

- Response: "We measure outcomes, not activity. If defined milestones aren't met in 6 months, additional services at no cost."

- Transition: "That's why we built Frontera differently..."

DEMO ENVIRONMENT CHECKLIST:

Technical Setup:

- [ ] Three demo clients configured

- [ ] Pre-populated research data loaded

- [ ] Sample documents generated

- [ ] Network connection tested

- [ ] Backup plan if internet fails (screenshots, video recording)

- [ ] Screen resolution optimized for presenting (1920x1080)

- [ ] Demo mode toggle easily accessible

- [ ] Browser bookmarks ready (landing page, dashboard, canvas)

Presentation Setup:

- [ ] Slides loaded and tested

- [ ] Transitions smooth

- [ ] HDMI/screen sharing tested

- [ ] Audio working (if presenting remotely)

- [ ] Timer set for 20-minute sections

Q&A PREPARATION GUIDE:

Anticipated Questions & Responses:

- "How is this different from McKinsey/BCG?"

  - Response: "They deliver analysis in slide decks. We deliver capability embedded in your teams. Our agents coach your people to think strategically, not just read about strategy. You retain the capability after we're done, not just documentation."

- "What if our teams don't adopt it?"

  - Response: "We've designed this to be embedded in workflow, not an additional tool. Teams use it because it makes their jobs easier and gives them the context they need to make decisions. We've seen 85%+ engagement in pilots because it solves real pain points."

- "How do you ensure quality of AI outputs?"

  - Response: "Our agents are built on frameworks from proven practitioners—Play to Win, Jobs-to-be-Done, North Star methodology. We combine AI efficiency with human strategic expertise. Every output is grounded in established best practices, not generic AI responses."

- "What about data security and confidentiality?"

  - Response: "Enterprise-grade security is foundational. SOC 2 compliance on our roadmap for Q2. All data encrypted in transit and at rest. Client data isolation guaranteed through Row-Level Security. Your strategic data never trains our models."

- "Can this integrate with our existing tools?"

  - Response: "Yes—roadmap includes Jira, Confluence, ServiceNow, Linear, and others. For now, we export to formats compatible with your tools. Integration priority is based on pilot customer needs. What tools are most critical for you?"

- "What's the implementation timeline?"

  - Response: "Pilot customers are productive within 2 weeks. Week 1: Onboarding and configuration. Week 2: First strategic research completed. By week 4, you'll have generated your first strategic outputs. This is weeks, not months like traditional consultancy."

- "How do you price this vs. per-user SaaS?"

  - Response: "We offer both. Foundation tier: £80-120/user annually for basic access. Transformation tier: £150-200/user with advanced features. Enterprise tier: £300-400/user with full platform and coaching. We can also structure outcome-based pricing for larger engagements."

- "What if we're not satisfied?"

  - Response: "We're so confident in Frontera that we include 'failure insurance.' If defined milestones aren't met within 6 months, we provide additional services at no cost. We succeed when you succeed—that's our model."

Time Allocation:

- 0-45 min: Build slide deck (use template)

- 45-90 min: Write talking points for all slides

- 90-120 min: Create Q&A guide with 10+ questions

- 120-150 min: Demo environment setup and checklist

🛠️ Applied Task: Platform Documentation (1.5 hours)

Task Objectives:

- Create user guide for practitioners

- Build admin guide for client setup

- Document troubleshooting steps

- Prepare handoff materials

USER GUIDE STRUCTURE:

1. Getting Started (2 pages)

- Account creation with Clerk

- Company onboarding wizard walkthrough

- Choosing your strategic context (templates)

- Understanding your dashboard

2. Strategic Research (4 pages)

- Introduction to three pillars (Macro, Customer, Colleague)

- Working with the Product Strategy Agent

  - How to ask effective questions

  - Providing context for better responses

  - Saving and resuming conversations

- Completing research areas

  - Progress tracking

  - Navigating between areas

  - When to move to synthesis

3. Strategic Flow Canvas (2 pages)

- Understanding the framework visualization

- Navigation and progress tracking

- Drilling down into sections

- Relationship between sections (how they connect)

4. Generating Strategic Outputs (3 pages)

- Key Insights Deck: What it includes, how to generate

- Strategic Opportunity Map: Reading and using it

- Strategic Bets: Understanding hypotheses

- Full Strategy Report: Comprehensive output

- Exporting documents (PDF, Markdown, editable formats)

5. Tips for Success (2 pages)

- How to get the most from the agent

  - Be specific about your context

  - Provide examples when possible

  - Challenge the agent's assumptions

- Example questions and prompts by research area

- Common pitfalls to avoid

  - Don't skip research pillars

  - Don't rush to synthesis without complete data

  - Do involve stakeholders early

ADMIN GUIDE STRUCTURE:

1. Client Configuration (3 pages)

- Setting up new enterprise clients

- Choosing strategic focus templates

- Industry customization

- Customizing branding (logo, colors)

- Managing users and permissions

2. Monitoring Progress (2 pages)

- Dashboard analytics overview

- Completion tracking across teams

- Usage patterns and engagement metrics

- Identifying teams that need support

3. Support & Troubleshooting (3 pages)

- Common issues and solutions:

  - Agent not responding: Check API keys, network

  - Documents not generating: Verify research completion

  - Context not saving: Check database connection

  - Login issues: Verify Clerk configuration

- How to reset conversations (when needed)

- How to export data for support tickets

- Escalation paths for technical issues

Format:

- Export both guides as PDF with screenshots

- Include table of contents

- Professional formatting with Frontera branding

- Version number and date

Time Allocation:

- 0-45 min: User guide structure and content

- 45-75 min: Admin guide with screenshots

- 75-90 min: Format, export PDFs, final review

Success Criteria:

- ✅ Complete demo script ready

- ✅ Slide deck supporting demo

- ✅ Q&A responses prepared for 10+ questions

- ✅ Demo environment tested

- ✅ Backup plan for technical failures

- ✅ User and admin documentation complete

Week 4 Final Deliverables Checklist:

Technical:

- [ ] Client context templates fully functional

- [ ] Three demo clients configured with data

- [ ] Enterprise-grade visual polish complete

- [ ] All critical bugs fixed

- [ ] Comprehensive testing completed

- [ ] Performance targets met (<2s landing, <3s agent, <10s docs)

Business:

- [ ] Demo script and materials ready

- [ ] User and admin documentation complete

- [ ] Q&A preparation thorough

- [ ] Three Financial Services scenarios working

- [ ] Platform deployed and stable

Strategic:

- [ ] Backup demo plan prepared

- [ ] Pricing model embedded and clear

- [ ] Value proposition compelling

- [ ] Differentiation from consultancies obvious

BEYOND WEEK 4: SCALING FRONTERA

Weeks 5-8: Client Feedback & Iteration (20-30 hours)

Objectives:

- Run 5-10 enterprise demos with target clients

- Collect structured feedback

- Identify highest-value refinements

- Iterate based on real client needs

Activities:

Week 5: Demo Marathon

- Schedule 3-5 demos with Financial Services prospects

- Record feedback immediately after each demo

- Note: What impressed them? What concerns arose?

- Track: Which features got most attention?

Week 6: Feedback Analysis

- Categorize feedback: Must-have, Nice-to-have, Future

- Identify patterns: What do multiple clients want?

- Prioritize: What has highest impact on conversion?

Week 7: Refinement Sprint

- Implement top 3-5 requested features

- Polish areas that confused prospects

- Enhance demo flow based on learnings

Week 8: Second Demo Round

- Re-demo to interested prospects with improvements

- Measure: Did changes increase interest/conversion?

- Prepare: Pilot program proposals

Key Metrics to Track:

- Demo-to-pilot conversion rate

- Time spent in each demo section

- Questions asked (indicates interest/confusion)

- Feature requests by frequency

- Pricing feedback and objections

Months 3-4: Additional Coaching Modules (60-80 hours)

Build Remaining Three Agents:

1. North Star & OKR Agent (20-25 hours)

Learning Required:

- North Star Metric methodology

- OKR framework (Objectives & Key Results)

- Metric trees and leading/lagging indicators

Implementation:

- Agent helps define customer value metric

- Guides OKR creation aligned to North Star

- Links to business outcomes

- Integrates with Product Strategy insights

2. Team Mission, Vision & OKR House Agent (20-25 hours)

Learning Required:

- Team mission/vision frameworks

- OKR cascading and alignment

- Team autonomy and empowerment models

Implementation:

- Agent coaches teams to define mission

- Creates vision statements

- Builds team-level OKRs aligned to company strategy

- Ensures psychological safety in goal-setting

3. Competency Framework Agent (20-30 hours)

Learning Required:

- Product, Engineering, Design, Data competency models

- Skills assessment frameworks

- Learning path design

Implementation:

- Agent helps define role competencies

- Assesses current capability levels

- Creates personalized learning paths

- Tracks skill development over time

Integration:

- All four agents share client context

- Strategic outputs from earlier agents feed later ones

- Unified dashboard showing progress across all modules

Months 5-6: Pilot Program & Enterprise Features (80-100 hours)

Pilot Program Structure:

- Recruit 2-3 paying pilot customers

- 3-month pilot engagement

- Structured feedback loops (weekly check-ins)

- Success metrics tracking

- Case study development

Enterprise Features to Build:

1. Enterprise Integrations (30-40 hours)

- Jira API integration: Link strategic bets to epics

- Confluence integration: Export strategy docs

- ServiceNow integration: Workflow automation

- Linear integration: Product roadmap sync

- Slack integration: Notifications and updates

2. Team Collaboration (20-25 hours)

- Multi-user workspaces

- Comment/annotation features

- @mentions and notifications

- Shared strategic outputs

- Version history and change tracking

3. Advanced Analytics (15-20 hours)

- Usage dashboards for admins

- Engagement metrics by team

- Completion rates and time-to-value

- Strategic output quality scores

- Adoption tracking

4. Enterprise Admin Tools (15-20 hours)

- User management and permissions

- SSO integration (SAML, OAuth)

- Audit logs

- Data export and backup

- White-labeling options

LEARNING RESOURCES MASTER LIST

Claude Code & AI Development

Official Documentation:

- Claude API Documentation

- Claude Code Best Practices

- Skill Authoring Best Practices

- Prompt Engineering Guide

Tutorials & Guides: 5. Claude Code Learning Path (Medium) 6. Mastering Claude Code in 30 Minutes (YouTube) 7. Claude Code Tutorial Series (YouTube) 8. 20 Tips to Master Claude Code 9. Understanding Common Workflows 10. Claude Skills Guide

Web Development

Next.js & React: 11. Next.js Documentation 12. Next.js Learn Tutorial 13. React Documentation 14. React Hooks Guide

Styling & UI: 15. Tailwind CSS Documentation 16. shadcn/ui Components 17. Framer Motion (Animations)

Visualization: 18. ReactFlow Documentation 19. Recharts Documentation 20. Mermaid.js Guide 21. React-PDF Documentation

Backend & Database

Authentication: 22. Clerk Documentation 23. NextAuth.js (Alternative)

Database: 24. Supabase Documentation 25. Supabase Row Level Security 26. PostgreSQL Tutorial

Multi-Tenant Architecture

- Microsoft Azure Multi-Tenant Patterns

- Build Multi-Tenant SaaS Guide

- Multi-Tenant Architecture Design

- Secure Data Isolation

Testing & Quality

- Jest Documentation

- Playwright Documentation

- React Testing Library

Deployment

- Vercel Documentation

- Vercel Deployment Guide

UX & Accessibility

- Loading State Patterns

- WCAG Guidelines

- React Error Boundaries

TROUBLESHOOTING & SUPPORT

Common Issues & Solutions

Issue 1: Claude Code Not Responding

- Symptom: Commands hang or no response

- Solution:

  - Check API key is set correctly

  - Verify internet connection

  - Try claude --version to test installation

  - Restart terminal/shell

Issue 2: Agent Responses Too Generic

- Symptom: AI gives broad answers, not specific to Frontera

- Solution:

  - Provide more context in prompts

  - Reference specific frameworks from your document

  - Use examples: "Like this..." then show desired pattern

  - Break complex requests into smaller steps

Issue 3: Database Writes Failing

- Symptom: Data not saving, errors in console

- Solution:

  - Check Supabase connection string

  - Verify RLS policies allow writes

  - Inspect database logs in Supabase dashboard

  - Test with SQL directly in Supabase editor

Issue 4: Deployment Fails

- Symptom: Vercel build errors

- Solution:

  - Check build logs for specific errors

  - Verify all environment variables set

  - Test build locally: npm run build

  - Ensure all dependencies in package.json

Issue 5: Streaming Responses Break

- Symptom: Agent stops mid-response

- Solution:

  - Check network stability

  - Verify Claude API rate limits not exceeded

  - Implement error handling and reconnection logic

  - Add timeout and retry mechanisms

Debugging Strategy Framework

PROBLEM → ISOLATE → SIMPLIFY → TEST → DOCUMENT

Example:

Problem: Agent responses not saving to database

Isolate: Is it API call failure or database write failure?

Simplify: Test with hardcoded data (bypass API)

Test: Verify each step works independently

- Can you write to database manually? ✓

- Does API call succeed? ✓

- Does serialization work? ✗ (Found it!)

Document: JSON.stringify was missing, added it

Getting Help

When Stuck:

- Ask Claude Code: Share error + context, ask for debugging

- Check Documentation: Search official docs for specific feature

- Simplify the Problem: Build minimal reproduction

- Community Resources:

  - Reddit: r/ClaudeAI

  - Discord: Anthropic community

  - Stack Overflow: #claude-ai tag

Best Practices for Questions:

- Include error messages (full text)

- Share relevant code snippets

- Describe expected vs actual behavior

- Note what you've already tried

SUCCESS METRICS & READINESS CRITERIA

Technical Readiness

Your prototype is demo-ready when:

Performance:

- [ ] Landing page loads in < 2 seconds

- [ ] Agent first response < 3 seconds

- [ ] Streaming responses smooth (no stuttering)

- [ ] Document generation < 10 seconds

- [ ] No browser console errors

Functionality:

- [ ] All user journeys work end-to-end

- [ ] Three demo clients function flawlessly

- [ ] Context switching works (template changes)

- [ ] Data persists across sessions correctly

- [ ] Export/download features work

Quality:

- [ ] UI polished (no placeholder text, broken images)

- [ ] Loading states professional

- [ ] Error messages friendly and helpful

- [ ] Mobile/tablet responsive

- [ ] Cross-browser tested (Chrome, Safari, Edge)

Business Readiness

You're ready to demo when:

Messaging:

- [ ] Value proposition is clear in 30 seconds

- [ ] Differentiation from consultancies obvious

- [ ] Pricing structure makes sense to prospects

- [ ] ROI case is compelling (3-5x savings)

Demo Experience:

- [ ] Can run full demo in 20 minutes

- [ ] Know talking points for each section

- [ ] Can handle top 10 questions confidently

- [ ] Have backup plan if tech fails

- [ ] Financial Services scenarios resonate

Proof Points:

- [ ] Aberdeen case study is credible

- [ ] Platform demonstrates depth (not superficial)

- [ ] Outputs look professional (boardroom-ready)

- [ ] Agent intelligence is impressive

- [ ] Context adaptation is clear

Learning Readiness

You've mastered Claude Code when:

Technical Skills:

- [ ] Can create new projects independently

- [ ] Can modify components without help

- [ ] Can add agent questions/features

- [ ] Understand architecture decisions made

- [ ] Can explain tech stack to developers

Problem-Solving:

- [ ] Debug most issues independently

- [ ] Know when to ask for help

- [ ] Can break down complex features

- [ ] Comfortable iterating with Claude Code

Business Application:

- [ ] Can articulate technical choices to clients

- [ ] Understand trade-offs made

- [ ] Can plan future features/modules

- [ ] Confident in prototype's foundation

CONFIDENCE BUILDERS

You Already Have What It Takes

Your Strengths:

- ✅ 25 years software engineering foundation

- ✅ Deep product strategy expertise (CPTO)

- ✅ Architectural thinking and judgment

- ✅ Enterprise client empathy (finance background)

- ✅ Python + agent experience (transferable)

- ✅ Clear vision of what to build

- ✅ Real customer pain points understood

What You're Learning:

- React/JavaScript patterns (refresh of old knowledge)

- Claude API integration (similar to Python agents)

- Modern web deployment (easier than 25 years ago)

- Agentic coding workflow (leverage AI as partner)

What You Don't Need:

- ❌ To be a full-time developer

- ❌ To know every JavaScript framework

- ❌ Perfect code (working prototype > perfect code)

- ❌ To build everything yourself (Claude Code helps)

The Goal Isn't Perfect Code

Remember:

- The goal is a working prototype that sells your vision

- Enterprise buyers care about outcomes, not code quality

- You can hire developers later with pilot revenue

- You can't hire your strategic insight - that's yours

Trust the Process:

- Week 1 feels basic → that's the foundation

- Week 2 feels messy → that's learning

- Week 3 feels exciting → things are connecting

- Week 4 feels real → you have a business

FINAL ACTIONS: START TODAY

Your Next 30 Minutes

Right now, take these steps:

1. Install Claude Code (5 min)

# Follow official Anthropic installation

# Verify: claude --version

2. Set Up Accounts (15 min)

- Create Clerk account (authentication)

- Create Supabase account (database)

- Create Vercel account (deployment)

- Get Claude API key from Anthropic

3. Create First Project (10 min)

claude create frontera-platform

cd frontera-platform

4. First Prompt - Use This:

I'm building Frontera, an AI-powered product strategy coaching platform

for enterprise transformations.

Create a Next.js 14 project with:

- TypeScript and Tailwind CSS

- Professional B2B design (deep indigo #1e3a8a, electric teal #06b6d4)

- Landing page with:

• Hero: "Product Model Transformations Are Failing Enterprises:

Frontera Is Inventing the Future"

• Problem/solution positioning vs legacy consultancies

• Three pricing tiers (Foundation, Transformation, Enterprise)

• Aberdeen case study testimonial

• "Book a Demo" CTA

Make it premium - this is for CTOs and CPOs at major enterprises.

Deploy to Vercel when ready.

Your First Week Goals

By End of Day 2:

- [ ] Landing page deployed and live

- [ ] Shared URL with 2-3 trusted advisors for feedback

- [ ] Completed Claude Code fundamentals learning

By End of Day 4:

- [ ] Client onboarding wizard functional

- [ ] Database schema created

- [ ] Auth working (can sign up/login)

By End of Day 7:

- [ ] Can demo: "Sign up → Complete onboarding → See dashboard"

- [ ] Comfortable with Claude Code workflow

- [ ] Ready to tackle Week 2

WEEKLY REFLECTION QUESTIONS

Ask yourself every Friday:

- Progress: Did I hit my weekly milestone?

- Learning: What new concept did I internalize this week?

- Blockers: What slowed me down? How can I address it next week?

- Pivot: Based on what I learned, should I adjust next week's plan?

- Business: How does this week's work improve my client demo?

Keep a Learning Journal:

- What worked well with Claude Code?

- What prompts were most effective?

- What mistakes did I make (and learn from)?

- What surprised me about the technology?

MOTIVATION FOR THE JOURNEY

Why This Matters

The Enterprise Transformation Market is Broken:

- 70% of transformations fail

- Billions wasted on consultancy theatre

- Teams left with slide decks, no capability

- Executives frustrated, teams burned out

You're Building the Solution:

- AI-powered coaching that actually works

- Embedded in workflow, not one-off workshops

- Measured by outcomes, not activity

- Sustainable transformation, not theatre

Your Unique Advantage:

- You've lived the pain as CPTO

- You know what enterprises need

- You understand product strategy deeply

- You can build the platform with Claude Code

The Impact You'll Have

By Building Frontera:

- Help enterprises escape transformation theatre

- Empower product teams with real strategic capability

- Save companies millions in failed consultancy fees

- Create sustainable product cultures

- Replace outdated models with AI-powered coaching

This is More Than a Platform:

- It's a movement toward better product thinking

- It's a rebellion against consultancy waste

- It's empowerment for product practitioners

- It's the future of enterprise transformation

YOU'RE READY. LET'S BUILD FRONTERA! 🚀

The learning plan is complete.
The resources are curated.
The path is clear.

Now it's time to execute.

Copy that first prompt.
Open your terminal.
Create your project.
Build the future of product strategy coaching.

You've got this. 💪

APPENDIX: QUICK REFERENCE

Essential Commands

# Project Management

claude create <project-name>    # Create new project

claude chat                      # Start Claude Code session

claude deploy                    # Deploy to production

# Development

npm run dev                      # Start dev server

npm run build                    # Build for production

npm run test                     # Run tests

# Git

git add .                        # Stage changes

git commit -m "message"          # Commit

git push                         # Push to remote

Key File Locations

frontera-platform/

├── app/                         # Next.js pages

├── components/                  # React components

├── lib/                         # Utilities & helpers

├── public/                      # Static assets

├── styles/                      # Global styles

├── .env.local                   # Environment variables

└── package.json                 # Dependencies

Environment Variables Template

# .env.local

NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_test_...

CLERK_SECRET_KEY=sk_test_...

NEXT_PUBLIC_SUPABASE_URL=https://...supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=eyJ...

ANTHROPIC_API_KEY=sk-ant-...

Time Budget Summary

| Week | Focus | Hours |
| --- | --- | --- |
| 1 | Foundation + Client Context | 12h |
| 2 | Product Strategy Agent | 15h |
| 3 | Framework Visualization | 15h |
| 4 | Polish + Demo Prep | 20h |
| Total | Prototype Complete | 62h |

# POSTHOG INSTRUMENTATION ADDITIONS TO FRONTERA LEARNING PLAN

## WEEK 1: PostHog Foundation & Setup

### Day 1: PostHog Learning Module (2 hours)

📚 Learning Objectives:

- Understand product analytics fundamentals

- Learn PostHog's event-based tracking model

- Master PostHog installation and configuration

- Understand journey analytics and funnels

- Learn dashboard creation and insights

Resources:

- PostHog Official Documentation

- PostHog Product Analytics Tutorials

- PostHog Best Practices Guide

- Complete Guide to Event Tracking

- PostHog YouTube Channel

Time-Based Study Path:

- 0-30 min: Read PostHog overview and core concepts

- 30-60 min: Watch "Getting Started with PostHog" video tutorial

- 60-90 min: Review event tracking guide and best practices

- 90-120 min: Explore dashboard examples and analytics patterns

### Day 2-3: PostHog Installation & Initial Setup (2 hours total)

🛠️ Task Objectives:

- Install PostHog SDK in Next.js project

- Configure PostHog provider

- Set up user identification with Clerk

- Implement basic page view tracking

- Test data collection in development

Integration with Existing Plan: This happens during "Day 1-2: Environment Setup & Landing Page" - add PostHog setup alongside Next.js initialization.

Implementation Steps:

# Install PostHog

npm install posthog-js

Claude Code Prompts to Use:

"Add PostHog analytics to Frontera Next.js project:

1. Install posthog-js package

2. Create PostHog provider component

3. Initialize with project key from environment variable

4. Wrap app with PostHog provider

5. Integrate user identification with Clerk auth

6. Set up automatic page view tracking

7. Add PostHog config to .env.local

Environment variables needed:

NEXT_PUBLIC_POSTHOG_KEY=phc_DdhHr1SsP8VYq98gJcGgNVOqvCqnHd5s5hCJ1xpY25d

NEXT_PUBLIC_POSTHOG_HOST= https://us.i.posthog.com

Test that events are being captured in PostHog dashboard."

Time Allocation:

- 0-30 min: Install PostHog SDK and create provider

- 30-60 min: Configure environment and initialize

- 60-90 min: Integrate with Clerk authentication

- 90-120 min: Test tracking and verify in dashboard

Success Criteria:

- ✅ PostHog SDK installed and configured

- ✅ Page views automatically tracked

- ✅ User identification working with Clerk

- ✅ Events visible in PostHog dashboard

### Day 5: Event Tracking Strategy & Instrumentation Plan (1.5 hours)

🛠️ Task Objectives:

- Define critical user journeys for Frontera

- Map key events to track at each journey stage

- Create event naming conventions

- Plan properties to capture with each event

- Document feedback loop metrics

Critical User Journeys to Track:

Journey 1: Signup → Onboarding → First Use

- signup_started - User begins registration

- signup_completed - Account created

- onboarding_step_completed - Properties: step_number, step_name

- strategic_focus_selected - Properties: focus_type (market-led/team-empowerment/balanced)

- industry_template_selected - Properties: industry

- onboarding_completed - Properties: time_to_complete

Journey 2: Strategic Research Process

- research_pillar_started - Properties: pillar_name (macro/customer/colleague)

- research_area_opened - Properties: pillar, area_name

- agent_conversation_started - Properties: pillar, area, conversation_id

- agent_message_sent - Properties: message_length, conversation_id

- agent_response_received - Properties: response_time, response_length

- research_area_completed - Properties: pillar, area, time_spent

- research_pillar_progress - Properties: pillar, completion_percentage

Journey 3: Document Generation

- synthesis_started - Properties: pillars_complete

- opportunity_map_generated - Properties: generation_time

- insights_deck_generated - Properties: slide_count, generation_time

- strategic_bets_created - Properties: number_of_bets

- document_exported - Properties: document_type, format (pdf/markdown)

- document_downloaded - Properties: document_type

Journey 4: Dashboard & Navigation

- dashboard_viewed - Properties: user_role

- strategic_flow_canvas_opened

- canvas_section_clicked - Properties: section_name

- progress_indicator_viewed - Properties: overall_completion

Event Naming Convention:

- Use lowercase with underscores: event_name_here

- Start with object, end with action: document_exported, research_started

- Be specific: strategy_agent_message_sent not just message_sent

Properties to Capture Globally:

- user_id (from Clerk)

- client_id (enterprise client identifier)

- strategic_focus (market-led/team-empowerment/balanced)

- industry_template

- session_id

- timestamp

Claude Code Prompts to Use:

"Create PostHog event tracking helper functions for Frontera:

1. Create /lib/analytics.ts with PostHog wrapper functions:

- trackPageView(pageName)

- trackEvent(eventName, properties)

- identifyUser(userId, userProperties)

- trackResearchProgress(pillar, area, percentage)

- trackDocumentGeneration(docType, metadata)

- trackAgentInteraction(pillar, area, messageData)

2. Each function should:

- Include automatic context properties (client_id, strategic_focus)

- Type-safe event names and properties

- Error handling

- Development mode logging

3. Add event tracking to:

- Onboarding wizard (each step completion)

- Strategic research agents (conversation flow)

- Document generation (generation + download)

- Navigation (dashboard, canvas interactions)

Make it easy for me to add tracking anywhere with:

trackEvent('research_area_completed', { pillar: 'macro', area: 'competitive_landscape' })

"

Time Allocation:

- 0-30 min: Define critical journeys and events

- 30-60 min: Create event tracking helper functions

- 60-90 min: Document event taxonomy and properties

Success Criteria:

- ✅ Complete event taxonomy documented

- ✅ Tracking helper functions created

- ✅ Event naming conventions established

- ✅ Global properties configured

## WEEK 2: Agent Interaction Analytics

### Day 3: Agent Event Tracking (1 hour - integrated into Agent Architecture task)

🛠️ Task Objectives:

- Track agent conversation starts and completions

- Measure response times and message lengths

- Monitor research area completion rates

- Track user engagement with AI suggestions

Events to Implement:

// When user starts conversation with agent

trackEvent('agent_conversation_started', {

pillar: 'macro_market_forces',

area: 'competitive_landscape',

strategic_focus: userContext.strategicFocus,

client_id: userContext.clientId

});

// When agent sends message

trackEvent('agent_message_sent', {

conversation_id: conversationId,

message_length: message.length,

pillar: currentPillar,

area: currentArea

});

// When agent response received

trackEvent('agent_response_received', {

conversation_id: conversationId,

response_time_ms: responseTime,

response_length: response.length,

streaming: true

});

// When research area completed

trackEvent('research_area_completed', {

pillar: 'macro_market_forces',

area: 'competitive_landscape',

time_spent_seconds: timeSpent,

message_count: messageCount,

completion_percentage: 100

});

Success Criteria:

- ✅ All agent interactions tracked

- ✅ Response times measured

- ✅ Completion rates visible in PostHog

## WEEK 3: Journey Analytics & Funnels

### Day 4-5: Journey Analytics Setup (2 hours)

📚 Learning Module: Journey Analytics (30 min)

Learning Objectives:

- Understand funnel analysis in PostHog

- Learn to create user paths and flows

- Master cohort analysis for pilots

- Build retention analytics

Resources:

- PostHog Funnels Documentation

- User Paths Guide

- Retention Analysis

- Cohorts Guide

🛠️ Applied Task: Build Frontera Journey Analytics (1.5 hours)

Task Objectives:

- Create funnels for each critical user journey

- Set up retention tracking for pilot customers

- Build cohorts for different client types

- Create dashboards for pilot metrics

Funnels to Create:

Funnel 1: Signup to First Strategy Output

- signup_completed

- onboarding_completed

- research_pillar_started

- research_pillar_progress (where completion > 50%)

- synthesis_started

- insights_deck_generated

Success Metric: % of users completing full funnel within 14 days

Funnel 2: Research Pillar Completion

- research_pillar_started

- research_area_opened (first area)

- research_area_completed (3+ areas)

- research_area_completed (6+ areas)

- research_pillar_progress (100%)

Success Metric: Average time to complete each pillar

Funnel 3: Document Generation Flow

- synthesis_started

- opportunity_map_generated

- insights_deck_generated

- document_exported

- document_downloaded

Success Metric: % completing export within 24h of generation

Cohorts to Create:

Cohort: Pilot Customers

- Filter: client_id in ['aberdeen', 'sterling', 'northern']

- Use for: Targeted retention analysis

Cohort: Market-Led Focus

- Filter: strategic_focus = 'market-led'

- Use for: Feature usage comparison

Cohort: Financial Services

- Filter: industry_template = 'financial_services'

- Use for: Industry-specific insights

Cohort: Power Users

- Filter: research_area_completed count > 10 in last 7 days

- Use for: Engagement patterns

Dashboards to Build:

Dashboard 1: Pilot Success Metrics

- Active users (daily/weekly)

- Signup to first output time

- Research completion rates by pillar

- Document generation success rate

- Weekly engagement rate (target: >80%)

Dashboard 2: Agent Performance

- Average response time

- Messages per conversation

- Research area completion rates

- User satisfaction (via feedback events)

Dashboard 3: Journey Health

- Funnel conversion rates

- Drop-off points analysis

- Time to value metrics

- Retention curves (Day 1, 7, 14, 30)

Dashboard 4: Aberdeen Case Study Metrics

- Weekly platform engagement

- Strategy outputs generated

- Team adoption rate

- Time saved vs. consultancy baseline

Claude Code Prompts to Use:

"Create PostHog analytics configuration file for Frontera:

1. Define all funnels in code (for version control):

- Signup to First Output funnel

- Research Completion funnel

- Document Generation funnel

2. Define cohorts:

- Pilot customers

- Strategic focus types

- Industry templates

- Power users

3. Create dashboard export/import capability

4. Add helper functions:

- getFunnelConversionRate(funnelName, timeframe)

- getCohortRetention(cohortName, period)

- getAverageTimeToValue()

Document how to create these in PostHog UI for now,

with code-based configuration for later automation."

Time Allocation:

- 0-30 min: Create core funnels in PostHog

- 30-60 min: Set up cohorts

- 60-90 min: Build pilot success dashboard

- 90-120 min: Create journey health dashboard

Success Criteria:

- ✅ All critical funnels configured

- ✅ Cohorts for pilot analysis created

- ✅ Dashboards showing real-time data

- ✅ Drop-off points identified

## WEEK 4: Continuous Feedback Loops

### Day 1-2: Session Recording & User Feedback (2 hours - integrated with Client Context Adaptability)

🛠️ Task Objectives:

- Enable PostHog session recording

- Set up in-app feedback collection

- Create feedback event tracking

- Build user sentiment analysis

Session Recording Setup:

// Enable session recording in PostHog config

posthog.init('your-api-key', {

api_host: 'https://app.posthog.com',

capture_pageview: true,

capture_pageleave: true,

session_recording: {

// Record all pilot customer sessions

record_sessions_percent: 100, // For pilot phase

// Mask sensitive data

maskAllInputs: true,

maskTextSelector: '.sensitive-data'

}

});

In-App Feedback Events:

// Feedback after agent interaction

trackEvent('agent_feedback_submitted', {

conversation_id: conversationId,

rating: 1-5,

helpful: true/false,

feedback_text: userFeedback,

pillar: currentPillar,

area: currentArea

});

// Feedback after document generation

trackEvent('document_feedback_submitted', {

document_type: 'insights_deck',

quality_rating: 1-5,

usefulness: 1-5,

feedback_text: userFeedback

});

// General platform feedback

trackEvent('platform_feedback_submitted', {

page: currentPage,

feedback_type: 'bug|feature|praise|complaint',

feedback_text: userFeedback,

user_type: 'pilot|paid|trial'

});

Feedback Collection Components:

Add simple feedback UI:

- Star rating after agent conversations

- Thumbs up/down on AI responses

- Quick feedback modal on document generation

- "Report an issue" button in navigation

Claude Code Prompts to Use:

"Create feedback collection system for Frontera:

1. Add session recording to PostHog config with:

- 100% recording for pilot customers

- Privacy masking for sensitive inputs

- Console log capture for debugging

2. Create feedback components:

- AgentFeedbackButton (star rating + optional text)

- DocumentQualityFeedback (quality + usefulness ratings)

- QuickFeedbackModal (appears after key actions)

3. Track feedback events with full context:

- What they were doing when they gave feedback

- Their client context (strategic focus, industry)

- Session information for debugging

4. Create PostHog dashboard for feedback:

- Average ratings by feature

- Feedback volume trends

- Sentiment analysis

- Common feedback themes

Make it non-intrusive - appears at natural breakpoints only."

Time Allocation:

- 0-30 min: Enable session recording

- 30-75 min: Build feedback components

- 75-105 min: Create feedback tracking events

- 105-120 min: Set up feedback dashboard

Success Criteria:

- ✅ Session recording enabled for pilots

- ✅ Feedback collection at key moments

- ✅ Feedback events tracked in PostHog

- ✅ Feedback dashboard built

### Day 5-6: Measurement Framework & Iteration (1 hour)

🛠️ Task Objectives:

- Document success metrics for pilots

- Create weekly review process

- Set up automated insights

- Build iteration feedback loops

Frontera Pilot Success Metrics:

North Star Metric:

- Weekly Active Executives using platform (target: 80%+ of pilot users)

Primary Metrics:

- Time to First Value: Days from signup to first strategic output (target: <14 days)

- Research Completion Rate: % users completing all 3 pillars (target: >70%)

- Document Generation Success: % users generating insights deck (target: >80%)

- Engagement Rate: % of pilot users active weekly (target: >85%)

Secondary Metrics:

- Agent conversation quality (avg rating target: 4+/5)

- Document usefulness (avg rating target: 4+/5)

- Platform NPS (target: 50+)

- Time saved vs consultancy (target: 80%+ time reduction)

Guardrail Metrics:

- Error rate (<1% of sessions)

- Agent response time (<3s average)

- Document generation time (<10s average)

- Page load time (<2s average)

Weekly Review Process:

Every Monday:

- Review PostHog dashboards

- Check funnel conversion rates

- Analyze drop-off points

- Review user feedback

- Identify top 3 improvements needed

PostHog Insights to Set Up:

// Automated insights in PostHog

1. "Users who completed onboarding but haven't started research"

- Create cohort + email alert

2. "Drop-off points in research funnel"

- Funnel analysis with breakdown by strategic focus

3. "Document generation failures"

- Error tracking + Slack notification

4. "Power users vs. inactive users"

- Cohort comparison + behavioral patterns

5. "Weekly engagement trends"

- Retention curve + anomaly detection

Iteration Feedback Loop:

MEASURE → LEARN → BUILD → MEASURE

Week 1 Pilot:

- MEASURE: Only 50% completing Macro Market Forces

- LEARN: Users confused by Signals Radar concept

- BUILD: Simplify Signals Radar with examples

- MEASURE: Completion rate increases to 75%

Week 2 Pilot:

- MEASURE: Document generation taking 15s average

- LEARN: Image generation causing delay

- BUILD: Optimize image generation or make async

- MEASURE: Generation time reduces to 8s

Claude Code Prompts to Use:

"Create analytics monitoring system for Frontera:

1. Weekly metrics calculation script:

- Query PostHog API for key metrics

- Calculate week-over-week changes

- Generate automated report

2. Anomaly detection:

- Alert if signup-to-value time > 14 days

- Alert if weekly engagement < 80%

- Alert if error rate > 1%

3. Success criteria dashboard:

- North Star metric (weekly active execs)

- Primary metrics with targets

- Traffic light indicators (green/amber/red)

- Week-over-week trends

4. Export capabilities:

- PDF report generation

- Slack/email automated summaries

- Executive-friendly visualizations

Make it possible to review pilot health in <5 minutes each Monday."

Success Criteria:

- ✅ All pilot metrics defined and tracked

- ✅ Weekly review process documented

- ✅ Automated insights configured

- ✅ Iteration framework established

ONGOING: PostHog Best Practices

Data Quality:

- Review event data weekly for accuracy

- Ensure all critical events firing correctly

- Check for duplicate events or tracking gaps

- Validate user identification working

Privacy & Compliance:

- Mask all sensitive client data

- Don't track PII in event properties

- Use client IDs, not company names in events

- Session recordings respect data sovereignty

Performance:

- Batch events when possible

- Don't block UI on event tracking

- Handle PostHog failures gracefully

- Test in development before production

Documentation:

- Keep event taxonomy up to date

- Document all tracking changes

- Share analytics access with stakeholders

- Create analytics playbook for team

POSTHOG RESOURCES MASTER LIST

Official Documentation:

- PostHog Documentation

- Product Analytics Tutorials

- Best Practices Guide

- Event Tracking Guide

- Funnels Guide

- User Paths

- Retention Analysis

- Session Recording

- Feature Flags

- PostHog API

Video Tutorials: 11. PostHog YouTube Channel 12. Getting Started with PostHog

Integration Guides: 13. Next.js Integration 14. React Integration 15. TypeScript Usage

Community Resources: 16. PostHog Community Forum 17. PostHog Slack Community

UPDATED WEEKLY TIME BUDGET

| Week | Focus | PostHog Hours Added | Total Hours |
| --- | --- | --- | --- |
| 1 | Foundation + PostHog Setup | +3.5h | 15.5h |
| 2 | Product Strategy Agent + Agent Analytics | +1h | 16h |
| 3 | Framework Visualization + Journey Analytics | +2h | 17h |
| 4 | Polish + Feedback Loops | +3h | 23h |
| Total | Prototype + Analytics | +9.5h | 71.5h |

POSTHOG READINESS CHECKLIST

Technical Setup:

- [ ] PostHog SDK installed and configured

- [ ] User identification integrated with Clerk

- [ ] Page view tracking automatic

- [ ] Custom events firing correctly

- [ ] Session recording enabled for pilots

- [ ] Privacy masking configured

Event Tracking:

- [ ] All critical journeys have events

- [ ] Event naming conventions followed

- [ ] Properties captured consistently

- [ ] No PII in event data

- [ ] Events tested in development

Analytics Infrastructure:

- [ ] Core funnels created

- [ ] Pilot cohorts defined

- [ ] Success dashboards built

- [ ] Feedback collection implemented

- [ ] Weekly review process established

Business Readiness:

- [ ] Success metrics defined

- [ ] Pilot targets set

- [ ] Aberdeen benchmarks captured

- [ ] Iteration framework documented

- [ ] Team trained on analytics

KEY INSIGHTS FOR DEREK

Why This Matters for Frontera:

- Prove Outcomes, Not Features: PostHog lets you show Aberdeen-style results (89% engagement) with data, not claims

- Rapid Iteration: Weekly analytics review means you can fix issues before pilot customers churn

- Competitive Advantage: Consultancies can't show real-time transformation metrics - you can

- Product-Led Growth: Data shows which features drive value, informing your roadmap

- Case Study Generation: Every pilot becomes a data-backed success story

Your Strategic Edge:

Traditional consultancies measure "workshops delivered" - you measure "executives achieving strategic clarity in 14 days."

PostHog gives you the ammunition to prove it.

END OF POSTHOG INSTRUMENTATION GUIDE

You can now copy this entire section and paste it into your learning plan document. All the timing integrates with your existing 4-week schedule!

🌐 Sources

- open.spotify.com - The System Has Failed Again - song and lyrics by Nasum

- medium.com - How to Create a Lesson Plan with ChatGPT Fast

- reddit.com - Is there a word for something that has already failed but ...

- toddleapp.com - Mastering ChatGPT for Lesson Planning

- theguardian.com - What to do when it all goes wrong – tips for dealing with ...

- reddit.com - I made a prompt template for learning any skill. Check it out ...

# TERMS - Lookup

An MCP server, short for Model Context Protocol server, is a specialized backend service that connects Large Language Models (LLMs) and AI agents to real-world tools, data, and systems, acting as a standardized bridge to provide live context and enable autonomous actions beyond the AI's training data, like accessing databases, file systems, or other applications. It exposes capabilities via the MCP, an open standard that simplifies AI integration, allowing models to retrieve information and perform tasks in real-time using natural language.

How it Works

- Standardized Connection: MCP defines a universal way for AI models (clients) to request and receive information or actions from external services (servers).

- Tool Exposure: An MCP server hosts specific tools (e.g., a GitHub server for code, a database server for data) that the AI can "call".

- Context & Actions: When an AI needs data or to perform an action, it communicates with the MCP server, which fetches the required information (like current stock prices or user files) and sends it back to the model.

- Simplified Integration: Instead of complex API coding, developers build these servers, allowing AI to interact with enterprise tools as if they were built-in functions.