# Strategic Bets Phase (Phase 4) — Implementation Plan

## Strategic Framework Analysis

Three frameworks inform this design. Each contributes a specific principle:

Roger Martin — Playing to Win (Strategic Choice Cascades):

Synthesis already generates PTW cascades (Winning Aspiration → Where to Play → How to Win → Capabilities → Management Systems) with WWHBT assumptions per opportunity. Strategic Bets are the explicit testing of those WWHBT assumptions. A bet doesn't just say "we should do X" — it says "we believe assumption Y is true, and we'll test it by doing Z." If the assumption fails, the PTW cascade for that opportunity is invalidated. This is the core logic connecting Phase 3 → Phase 4.

Teresa Torres — Continuous Discovery Habits (Opportunity Solution Trees):

Each synthesis opportunity can spawn multiple possible bets (solutions). The key contribution: prioritize testing the riskiest assumption first — the one that, if wrong, invalidates the entire bet. This drives the risk assessment structure (value/usability/feasibility/viability risks) and the coaching behavior of asking "which assumption are you most uncertain about?"

Marty Cagan — Inspired (Hypothesis-Driven Development):

Every bet must have a measurable leading indicator as its success metric — not a trailing business metric. "Increase revenue" is not a success metric; "3 pilot customers complete onboarding in <14 days" is. The coach should challenge vague metrics and push for specificity with number + timeframe.

____________________________________________________________

## 1. Mini-PRD: Strategic Bets Feature

### Problem Statement

Phase 3 (Synthesis) generates strategic opportunities with PTW cascades and WWHBT assumptions, but there is no structured method to convert these into testable, prioritized strategic initiatives. Users complete synthesis and hit a placeholder. The methodology journey is incomplete.

### User Stories

US-1: As a Product Leader, I want to see my synthesis opportunities summarized so I can decide which to convert into strategic bets.

Acceptance: Top opportunities displayed with scores, PTW summary, and WWHBT assumptions from synthesis

US-2: As a Product Leader, I want the AI coach to propose strategic bets from my synthesis so I have a starting point to refine.

Acceptance: Agent generates 3-5 bets linked to top opportunities, each following the 4-part hypothesis format with evidence

US-3: As a Product Leader, I want to create and edit strategic bets manually so I can capture my own strategic thinking.

Acceptance: Modal form with 4 hypothesis fields, category selector, opportunity linker, evidence selector

US-4: As a Product Leader, I want to see evidence trails on each bet so I can validate my assumptions are grounded in research.

Acceptance: Each bet shows territory-colored evidence cards linking to source research (reuse EvidenceTrail pattern)

US-5: As a Product Leader, I want to prioritize bets by impact and effort so I can sequence my transformation roadmap.

Acceptance: Impact/effort scores per bet, calculated priority level, sortable bet list

### Quality Gate

≥3 bets with ≥1 evidence link each before export is enabled.

### Out of Scope

Bet validation tracking over time (hypothesis testing results)

Jira/Linear integration

Multi-user collaboration on bets

Impact/Effort 2x2 matrix visualization (future enhancement)

Bet dependencies/sequencing

____________________________________________________________

## 2. Success Metrics

### Frontera Platform Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Bet Creation Rate | 75%+ of users reaching Synthesis create ≥3 bets | DB count |
| Evidence Linking | 85%+ of bets have ≥1 evidence link | DB query |
| Agent Bet Adoption | 50%+ of agent proposals kept/edited | Compare proposed vs final |
| Export Rate | 60%+ of completed bets phases export PDF | PostHog event |
| Phase Completion Time | <45 min from synthesis → bets export | Timestamp delta |

### Customer Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Testability | 75%+ report bets have clear success metrics | Post-phase survey |
| Evidence Confidence | 70%+ report bets feel research-backed | Post-phase survey |
| Stakeholder Buy-In | 60%+ report stakeholders approved ≥2 bets | 30-day follow-up |
| Execution Rate | 40%+ of bets begin execution within 90 days | 90-day follow-up |

____________________________________________________________

## 3. Data Model

### Extended StrategicBet (new file: `src/types/bets.ts`)

import { EvidenceLink, WWHBTAssumption, ConfidenceLevel } from './synthesis';

export type BetCategory = 'play_to_win' | 'defend_extend' | 'capability_building' | 'customer_expansion';
export type BetStatus = 'draft' | 'proposed' | 'accepted' | 'prioritized';
export type PriorityLevel = 'high' | 'medium' | 'low';

export interface StrategicBet {
  id: string;
  conversationId: string;

  // 4-part hypothesis
  belief: string;           // "We believe [trend/customer need]"
  implication: string;      // "Which means [opportunity/problem space]"
  exploration: string;      // "So we will explore [hypothesis/initiative]"
  successMetric: string;    // "Success looks like [leading indicator metric]"

  // Classification
  betCategory: BetCategory;
  status: BetStatus;

  // Source linking
  opportunityId: string;    // FK to synthesis opportunity
  evidenceLinks: EvidenceLink[];
  assumptionBeingTested: string; // Which WWHBT assumption this validates

  // PTW connection (from parent opportunity)
  ptwWhereToPlay: string;
  ptwHowToWin: string;

  // Prioritization
  impactScore: number;      // 1-10
  effortScore: number;      // 1-10
  priorityLevel: PriorityLevel;
  confidence: ConfidenceLevel;

  // Risks (Cagan's 4 risk types)
  risks: {
    value: string;          // Will customers want this?
    usability: string;      // Can they use it?
    feasibility: string;    // Can we build it?
    viability: string;      // Does it work as a business?
  };

  // Metadata
  agentGenerated: boolean;
  agentReasoning?: string;  // Why the agent proposed this bet
  userModified: boolean;
  createdAt: string;
  updatedAt: string;
}

### Database Migration

-- supabase/migrations/YYYYMMDD_create_strategic_bets.sql
CREATE TABLE strategic_bets (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  conversation_id UUID NOT NULL REFERENCES conversations(id) ON DELETE CASCADE,

  belief TEXT NOT NULL,
  implication TEXT NOT NULL,
  exploration TEXT NOT NULL,
  success_metric TEXT NOT NULL,

  bet_category TEXT NOT NULL CHECK (bet_category IN ('play_to_win','defend_extend','capability_building','customer_expansion')),
  status TEXT NOT NULL DEFAULT 'draft' CHECK (status IN ('draft','proposed','accepted','prioritized')),

  opportunity_id TEXT NOT NULL,
  evidence_links JSONB NOT NULL DEFAULT '[]',
  assumption_being_tested TEXT,

  ptw_where_to_play TEXT,
  ptw_how_to_win TEXT,

  impact_score INTEGER CHECK (impact_score BETWEEN 1 AND 10),
  effort_score INTEGER CHECK (effort_score BETWEEN 1 AND 10),
  priority_level TEXT CHECK (priority_level IN ('high','medium','low')),
  confidence TEXT CHECK (confidence IN ('low','medium','high')),

  risks JSONB DEFAULT '{}',

  agent_generated BOOLEAN DEFAULT FALSE,
  agent_reasoning TEXT,
  user_modified BOOLEAN DEFAULT FALSE,

  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW()
);

CREATE INDEX idx_strategic_bets_conversation ON strategic_bets(conversation_id);

____________________________________________________________

## 4. API Endpoints

### GET `/api/product-strategy-agent/bets?conversation_id={id}`

Returns all bets for a conversation + summary stats (total count, by status, by category).

### POST `/api/product-strategy-agent/bets`

Create a new bet. Body: `{ conversation_id, ...bet fields }`. Returns created bet.

### PATCH `/api/product-strategy-agent/bets`

Update an existing bet. Body: `{ id, ...fields to update }`. Returns updated bet.

### DELETE `/api/product-strategy-agent/bets`

Delete a bet. Body: `{ id }`. Returns `{ success: true }`.

### POST `/api/product-strategy-agent/bets/generate`

AI-generates 3-5 bets from synthesis. Body: `{ conversation_id }`.

Fetches synthesis opportunities (top 3-5 by score, 'invest'/'explore' quadrant)

Sends to Claude with structured prompt

Returns array of proposed bets with `status: 'proposed'`, `agentGenerated: true`

Each bet includes `agentReasoning` explaining which assumption is being tested and why

____________________________________________________________

## 5. Component Architecture

CanvasPanel.tsx (line 134: replace placeholder)
└─ BetsSection.tsx (new — main container, fetches data)
   ├─ SynthesisRecap (inline — top 3 opportunities as compact cards)
   ├─ BetProposals (inline — agent-generated bets with Accept/Edit/Dismiss)
   ├─ BetCard.tsx (new — expandable bet display, follows OpportunityCard pattern)
   │  ├─ 4-part hypothesis display
   │  ├─ Category + Status + Priority badges
   │  ├─ Evidence trail (reuse EvidenceTrail.tsx)
   │  ├─ PTW connection summary
   │  ├─ Risk assessment (4 Cagan risks)
   │  └─ Edit/Delete actions
   ├─ CreateBetModal.tsx (new — form for manual bet creation)
   │  ├─ Opportunity selector dropdown
   │  ├─ 4 hypothesis textarea fields
   │  ├─ Category selector
   │  ├─ Impact/Effort sliders
   │  └─ Evidence selector (from opportunity's evidence)
   └─ BetsExportPanel (inline — export CTA, disabled if <3 bets)

### Design Decisions

Phase color: Cyan (`cyan-600`, `cyan-50`, `border-cyan-200`) — already defined in design system

Category colors: Play to Win = gold, Defend & Extend = emerald, Capability = purple, Customer = indigo

BetCard: Follows OpportunityCard pattern — collapsible, navy score circle, territory-colored evidence

No separate PrioritizationMatrix component — priority shown as badges on cards + sortable list (simpler, avoids scope creep)

____________________________________________________________

## 6. Coach Behavior in Phase 4

Modify `src/lib/agents/strategy-coach/system-prompt.ts` to add Phase 4 guidance:

Propose bets: When user enters Phase 4, suggest generating bets from synthesis

Challenge weak bets: "What research evidence supports this belief?" for bets without evidence

Demand measurable metrics: "Can you add a number and timeframe to your success metric?" for vague criteria

Prioritize risk: "Which assumption are you most uncertain about? Test that first." (Torres)

Categorize: Help assign correct bet category based on strategic intent

Validate PTW alignment: "Does this bet test a specific Where to Play or How to Win choice?" (Martin)

____________________________________________________________

## 7. Staged Build & Test Plan

### Stage 1: Data Foundation (Day 1)

Create:

`supabase/migrations/20260202000000_create_strategic_bets.sql`

`src/types/bets.ts`

`src/app/api/product-strategy-agent/bets/route.ts` (GET/POST/PATCH/DELETE)

Modify:

`src/types/database.ts` — add StrategicBet row type

Test: Integration tests for all 4 CRUD operations

Verify: `npm run build` passes, manual API test via curl

### Stage 2: AI Bet Generation (Day 1-2)

Create:

`src/app/api/product-strategy-agent/bets/generate/route.ts`

Test: Integration test — generate bets from existing synthesis conversation

Verify: Generated bets follow 4-part format, link to opportunities, include reasoning

### Stage 3: BetsSection + BetCard UI (Day 2-3)

Create:

`src/components/product-strategy-agent/CanvasPanel/BetsSection.tsx`

`src/components/product-strategy-agent/CanvasPanel/BetCard.tsx`

Modify:

`src/components/product-strategy-agent/CanvasPanel/CanvasPanel.tsx` — replace placeholder (lines 134-144)

Test: Component tests for BetsSection and BetCard

Verify: Phase 4 shows synthesis recap, agent proposals, bet cards with evidence

### Stage 4: CreateBetModal + Edit/Delete (Day 3-4)

Create:

`src/components/product-strategy-agent/CanvasPanel/CreateBetModal.tsx`

Modify:

`BetsSection.tsx` — wire up create/edit/delete actions

`BetCard.tsx` — add edit/delete buttons

Test: Component test for CreateBetModal, E2E test for full CRUD flow

Verify: Can create, edit, delete bets. Evidence linking works. Priority calculates.

### Stage 5: Coach Integration + Export (Day 4-5)

Modify:

`src/lib/agents/strategy-coach/system-prompt.ts` — add Phase 4 coaching

`src/app/api/product-strategy-agent/phase/route.ts` — bets completion logic

Create:

Export panel within BetsSection (inline, not separate component)

Test: AI eval test — coach challenges ungrounded bets, demands measurable metrics

Verify: Full journey works: Discovery → Research → Synthesis → Bets → Export

____________________________________________________________

## 8. Files Summary

### New Files (10)

| File | Purpose |
| --- | --- |
| `supabase/migrations/20260202000000_create_strategic_bets.sql` | Database table |
| `src/types/bets.ts` | TypeScript interfaces |
| `src/app/api/product-strategy-agent/bets/route.ts` | CRUD API |
| `src/app/api/product-strategy-agent/bets/generate/route.ts` | AI generation |
| `src/components/product-strategy-agent/CanvasPanel/BetsSection.tsx` | Main container |
| `src/components/product-strategy-agent/CanvasPanel/BetCard.tsx` | Bet display card |
| `src/components/product-strategy-agent/CanvasPanel/CreateBetModal.tsx` | Bet creation form |
| `tests/integration/api/product-strategy-agent/bets.test.ts` | API integration tests |
| `tests/unit/components/product-strategy-agent/BetsSection.test.tsx` | Component tests |
| `tests/unit/components/product-strategy-agent/BetCard.test.tsx` | Component tests |

### Modified Files (4)

| File | Change |
| --- | --- |
| `src/components/product-strategy-agent/CanvasPanel/CanvasPanel.tsx` | Replace placeholder (lines 134-144) with `<BetsSection>` |
| `src/types/database.ts` | Add StrategicBetRow type |
| `src/lib/agents/strategy-coach/system-prompt.ts` | Add Phase 4 coaching guidance |
| `src/app/api/product-strategy-agent/phase/route.ts` | Add bets phase completion logic |

____________________________________________________________

## 9. Verification

`npm run build` passes clean after each stage

`npm run test` — all existing 471 tests still pass

New integration tests pass for bets CRUD + generation APIs

New component tests pass for BetsSection, BetCard, CreateBetModal

Manual test: Navigate full journey Discovery → Research → Synthesis → Bets

Manual test: Generate bets from synthesis, accept/edit/dismiss

Manual test: Create bet manually, link evidence, set priority

Manual test: Verify ≥3 bets required before export enabled

Coach test: Ask coach about bets — verify Phase 4 coaching behavior