# Strategic Bets Phase (Phase 4) — Implementation Plan

Revised: February 2, 2026

Updated following Critical Assessment incorporating seven strategic frameworks (Martin, Janakiraman, Cagan, Perri, Biddle, Christensen/Moesta, Duke) and Lenny’s Podcast insights.

# Strategic Framework Analysis

Six frameworks inform this design. Each contributes at the product strategy level — the leadership-level activity of deciding where to compete, how to win, and which strategic initiatives to fund. This phase explicitly does NOT operate at the product discovery level (team-level solution finding).

## Roger Martin / AG Lafley — Playing to Win

Synthesis generates PTW cascades with WWHBT assumptions per opportunity. Strategic Bets test those WWHBT assumptions. Critical addition: Martin’s core insight is that strategy is an integrated set of choices. Bets must be grouped under a Strategic Thesis that represents a coherent, integrated strategic choice — not managed as independent items.

## Chandra Janakiraman — Strategy Blocks

The most directly relevant operational framework. Small "s" strategy (2-year, problem-focused) produces 3–5 strategic pillars — exactly what Phase 3 Synthesis produces. Strategic Bets map to these pillars. His four-dimensional scoring replaces the previous impact/effort model:

Expected Impact — scale, frequency, intensity of the problem

Certainty of Impact — evidence strength

Clarity of Levers — do we know how to execute?

Uniqueness of Levers — competitive defensibility

## Marty Cagan — Inspired/Empowered

Every bet must have a measurable leading indicator as its success metric. Cagan explicitly separates product strategy (leadership decides which problems to solve) from product discovery (teams figure out how). This phase operates at the strategy level.

## Melissa Perri — Escaping the Build Trap

Strategic hierarchy: Strategic Intent → Product Initiatives → Options. Frontera mapping:

| Perri Level | Frontera Equivalent |
| --- | --- |
| Strategic Intent | Synthesis Opportunity + PTW Cascade |
| Product Initiative | Strategic Bet |
| Option | Out of scope (team-level discovery) |

## Gibson Biddle — DHM Model

Each bet evaluated against: Delight (customers love it), Hard to copy (builds a moat), Margin-enhancing (improves economics). Bets scoring on only one DHM dimension are flagged as potentially tactical.

## Christensen / Moesta — Jobs to Be Done

Bets framed from the demand side. A struggling moment creates demand — not a company initiative. The hypothesis template includes a Job anchor grounding each bet in the customer’s context.

## Annie Duke — Thinking in Bets / Quit

Every bet has pre-committed kill criteria — explicit conditions under which the bet is abandoned, with a kill date. Without these, sunk cost fallacy keeps bad bets alive.

Framework explicitly NOT applied at this level:

Teresa Torres — Continuous Discovery Habits: Operates at the product team level (Opportunity Solution Trees for solution discovery). The 4-risk model (value/usability/feasibility/viability) describes solution risks, not strategic risks.

# 1. Mini-PRD: Strategic Bets Feature

## Problem Statement

Phase 3 (Synthesis) generates strategic opportunities with PTW cascades and WWHBT assumptions, but there is no structured method to convert these into testable, prioritized strategic initiatives grouped under coherent strategic themes. In addition in the current version of strategic bets, there is no final call to action for the client. Once the client has reviewed, edited and/ or added to the strategic bets the user should have a final summarized choice where they select at least 3 strategic bets to trigger the generation of the proposed strategy document.

## User Stories

US-1: As a Product Leader, I want to see my synthesis opportunities summarized so I can decide which strategic themes to pursue.

Top opportunities displayed with scores, PTW summary, and WWHBT assumptions

US-2: As a Product Leader, I want the AI coach to propose strategic bets grouped under strategic theses.

Agent generates 3–5 bets grouped under 1–3 strategic theses, each following the 5-part hypothesis format (Job → Belief → Bet → Success → Kill Criteria)

US-3: As a Product Leader, I want to create and edit strategic bets manually.

Modal form with 5 hypothesis fields, thesis selector, 4-dimension scoring, strategic risk assessment, evidence selector

US-4: As a Product Leader, when I edit bets, I want my AI coach to validate my entries through context from the coaching platform for the company, the lenny manuscripts and it’s research

An Ask the Coach button appears when the user selects edit

The current Coach persona for this user, provides a critical analyses of the users edits and makes a recommended edit to the bet edited by the user.

The user can accept the edit, debate more with the coach or reject the coaching edit

US-5: As a Product Leader, I want to see evidence trails on each bet.

Territory-colored evidence cards linking to source research

US-6: As a Product Leader, I want to prioritize bets using multidimensional scoring.

4-dimension scores (expected impact, certainty, clarity of levers, uniqueness of levers), calculated priority, sortable list

US-7: As a Product Leader, I want to define kill criteria for each bet.

Kill criteria text and kill date; coach prompts if missing

US-8: As a Product Leader, I want bets grouped under strategic theses.

Bets displayed grouped by thesis, thesis-level PTW alignment, portfolio balance indicators

- US-9: As a Product Leader, I want to be able to select which bets I will take forward to my Product Strategy Draft

- Once 3 or more bets are selected for the strategy, allow the client to instruct to Create the Product Strategy Draft

- This will generate a formatted 6 page strategy document for the User’s company based on the full context of the company initial setup, users objectives, and Product Strategy Coach

## Quality Gate

≥3 bets with ≥1 evidence link each, grouped under ≥1 strategic thesis, each with kill criteria defined, before export is enabled.

## Out of Scope

Bet validation tracking over time

Jira/Linear integration

Multi-user collaboration

Team-level option/experiment design (Torres-level discovery)

Bet deployment to engineering teams

# 2. Success Metrics

## Frontera Platform Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Bet Creation Rate | 75%+ of users create ≥3 bets | DB count |
| Evidence Linking | 85%+ of bets have ≥1 evidence link | DB query |
| Agent Bet Adoption | 50%+ of proposals kept/edited | Compare proposed vs final |
| Kill Criteria Completion | 80%+ of bets have kill criteria | DB query |
| Thesis Grouping | 90%+ of bets belong to a thesis | DB query |
| Export Rate | 60%+ export PDF | PostHog event |
| Phase Completion Time | <45 min synthesis → export | Timestamp delta |

## Customer Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Strategic Coherence | 70%+ report bets form coherent strategy | Post-phase survey |
| Testability | 75%+ report clear success metrics | Post-phase survey |
| Evidence Confidence | 70%+ report research-backed | Post-phase survey |
| Stakeholder Buy-In | 60%+ stakeholders approved ≥2 bets | 30-day follow-up |
| Execution Rate | 40%+ begin execution within 90 days | 90-day follow-up |

# 3. Data Model

## StrategicThesis (new entity)

Groups related bets under a coherent strategic choice. Each thesis maps to one PTW cascade from synthesis.

Key fields:

title, description — strategic narrative

opportunityId, ptwWinningAspiration, ptwWhereToPlay, ptwHowToWin — PTW cascade

dhmDelight, dhmHardToCopy, dhmMarginEnhancing — Biddle DHM filter

thesisType: offensive | defensive | capability

timeHorizon: 90d | 6m | 12m | 18m

## StrategicBet (revised)

Key changes from original plan:

5-part hypothesis: jobToBeDone → belief → bet → successMetric → killCriteria (+ killDate)

strategicThesisId — groups bets under coherent strategic choices (Martin)

Strategic risks replace solution risks: market, positioning, execution, economic

4-dimension scoring replaces impact/effort: expectedImpact, certaintyOfImpact, clarityOfLevers, uniquenessOfLevers (Janakiraman)

timeHorizon field added

dependsOn[] for basic sequencing

betCategory removed — replaced by thesis-level thesisType

## Database Migration

Two tables: strategic_theses and strategic_bets. See plan file for full SQL schema.

# 4. API Endpoints

GET /api/product-strategy-agent/bets?conversation_id={id}

Returns theses with nested bets, ungrouped bets, portfolio summary

POST /api/product-strategy-agent/bets/theses

Create strategic thesis

POST /api/product-strategy-agent/bets

Create bet within thesis

PATCH /api/product-strategy-agent/bets

Update bet

DELETE /api/product-strategy-agent/bets

Delete bet

POST /api/product-strategy-agent/bets/generate

AI generates 3–5 bets grouped under 1–3 theses from synthesis

Frames from demand side (JTBD), scores with 4 dimensions, evaluates DHM, proposes kill criteria

# 5. Component Architecture

POST /api/product-strategy-agent/bets/validate

Coach validates and provides feedback on edited bet

Request: { bet_id, updated_fields, conversation_id }

Response: { validation, suggested_edits, reasoning }

POST /api/product-strategy-agent/bets/strategy-document/generate

Generate Product Strategy Draft from selected bets

Request: { conversation_id, selected_bet_ids[] }

Response: { document_id, document_content (JSONB) }

POST /api/product-strategy-agent/bets/strategy-document/export

Export Product Strategy Draft as 6-page PDF

Request: { document_id or conversation_id }

Response: PDF buffer (application/pdf)

BetsSection.tsx — main container

StrategyHierarchyBanner (inline — Perri hierarchy)

SynthesisRecap (inline — top 3 opportunities)

BetProposals (inline — agent proposals with Accept/Edit/Dismiss)

ThesisGroup.tsx — collapsible thesis container with DHM badges, portfolio balance

BetCard.tsx — 5-part hypothesis, 4-dimension scoring, strategic risks, kill criteria, evidence trail

CreateBetModal.tsx — thesis selector, 5 hypothesis fields, scoring sliders, risk textareas, kill criteria

BetsExportPanel (inline — quality gate enforced)

## Design Decisions

CoachValidationPanel.tsx — interactive coach feedback during bet editing

BetSelectionControls (inline in BetCard) — checkbox for selecting bets for strategy

BetSelectionPanel (inline in BetsSection) — summary of selected bets count, quality gate, 'Create Product Strategy' CTA

StrategyDocumentPreview.tsx — preview generated 6-page strategy document before export

Phase color: Cyan (cyan-600, cyan-50)

Thesis type colors: Offensive = gold, Defensive = emerald, Capability = purple

DHM badges: Green ✓ if addressed, muted gray if not

4-dimension scoring: Small radar chart in BetCard

Kill date: Amber when <30 days, red when overdue

Strategy Hierarchy Banner: Shows current position in Perri hierarchy

# 6. Coach Behavior in Phase 4

The coach operates at the product strategy altitude — guiding resource allocation decisions, not feature experiments.

## Individual Bet Coaching

Propose bets: Suggest generating bets from synthesis, grouped under strategic theses

Challenge weak evidence: "What research evidence supports this belief?"

Demand measurable metrics: "Add a number and timeframe to your success metric" (Cagan)

Demand kill criteria: "What signal would tell you this bet has failed? By when?" (Duke)

Anchor to demand side: "What customer struggling moment does this address?" (Christensen)

Validate PTW alignment: "Does this test a specific Where to Play or How to Win choice?" (Martin)

## Strategic Altitude Coaching

Raise altitude: "This sounds like a discovery experiment. At the strategic level, what market-level question are you answering?"

Challenge strategic risks: "What’s your biggest market risk? What would a competitor do to make this irrelevant?"

Validate scoring: "You scored Uniqueness at 8/10 — what specifically makes this hard to replicate?"

## Portfolio-Level Coaching

Portfolio balance: "Are all bets offensive? Where’s your defensive position?"

Strategic coherence: "Do these bets together test your Where-to-Play + How-to-Win combination?"

Sequencing: "Which bet is prerequisite to others? If Bet A fails, does Bet C still make sense?"

Optionality: "If you could only fund two, which two preserve the most strategic optionality?"

DHM challenge: "This addresses Delight but doesn’t build a moat. How do you prevent copying?"

# 7. Product Strategy Format

| Section Title | Content Guide |
| --- | --- |
| Page 1: Product Vision & Strategic Context | Defining our Product Vision and the strategic focus to 2030 • What is our winning aspiration for the business? • What macro trends, regulatory shifts, and adviser needs shape our opportunity? • How does this align with “Companies” broader ambition and transformation? |
| 1b. Lessons Learned (Keep as placeholder, will complete later, explain this to the user) | • What have we learned from the previous time period: 6m, 12m etc. • How has our strategy performed • What worked/ did not? |
| Page 2: Problems, Market Trends & Product Opportunities | Insights from Market Trend Analysis • What are the trends in the Market • Strategy coach analysis and chat interaction, pick the key trends to analyse/ summarise • What product opportunities emerge from these insights? |
|  | Insights from discovery and adviser feedback • What are the most pressing Customer pain points and unmet needs? • What have we learned from research, service data, and market benchmarking? • What product opportunities emerge from these insights? |
| Page 3: Where We Play & How We Win | Strategic choices and competitive positioning • Which Customer segments, propositions, and journeys are we prioritising? • What is our unique value proposition vs. competitors and consolidators? • How do we differentiate through experience, data, and ecosystem flexibility? |
| Page 4: Product Strategy & Roadmap Themes | From vision to action – what we'll build and why • What is our North Star and Primary OKRs (Keep as placeholder we will complete later in the platform) • What are the key product bets and strategic themes to 2030? • How do these align with our capabilities and ambition? • What is the high-level roadmap and sequencing logic? • What will we not do |
| Page 5: Operating Model & Capability Build | How we'll deliver – teams, tech, and governance • What is our product operating model and team structure? (Keep as placeholder, will complete later, explain this to the user) • What capabilities (data, design, engineering) are critical to success? • How will we govern, measure, and iterate? |
| Page 6: Risks, Assumptions & Strategic Tests | What must be true – and how we'll know • What are the key assumptions underpinning our strategy? • What are the biggest risks and how will we mitigate them? • What strategic tests or prototypes will validate our direction? |

The Product Strategy Draft is the final deliverable of the Strategic Bets phase — a formatted 6-page document synthesizing the entire coaching journey into an executive-ready strategy.

Document Structure

Page 1: Executive Summary

Company overview (from client context)

Strategic intent (from discovery baseline)

Key findings from 3Cs research (from territory insights)

Top 3 strategic opportunities (from synthesis)

Recommended bets (selected by user)

Page 2: Playing to Win Cascade

Winning aspiration

Where to play (selected strategic theses)

How to win (competitive advantages per thesis)

Core capabilities needed (from synthesis DHM analysis)

Management systems required

Page 3-4: Selected Strategic Bets (Detail)

For each selected bet:

Strategic thesis grouping

5-part hypothesis (Job → Belief → Bet → Success → Kill)

4-dimension scoring with justification

Strategic risks (market, positioning, execution, economic)

Evidence trail with territory-colored links

Kill criteria and kill date

Page 5: Portfolio View

Strategic coherence analysis

Portfolio balance (offensive/defensive/capability)

Sequencing and dependencies

Resource allocation recommendations

DHM coverage analysis

Page 6: Next Steps & Governance

Recommended validation timeline

Governance structure for bet reviews

Success metric tracking plan

Kill criteria review schedule

Recommended next conversation topics

Data Sources

Client context: clients table (industry, size, strategic_focus, pain_points)

Discovery baseline: uploaded_materials.extracted_context

Territory research: territory_insights.responses

Synthesis: synthesis_outputs (opportunities, insights, strategic_bets)

Selected bets: strategic_bets where id IN selected_bet_ids

Coach interactions: conversation_messages (full context)

Lenny research: uploaded_materials where generated_by = 'ai_research_assistant'

Generation Approach

API endpoint: POST /api/product-strategy-agent/bets/strategy-document/generate

AI generates narrative sections (exec summary, coherence analysis, next steps)

Structured sections assembled from database (PTW cascade, bet details, portfolio view)

Full document stored in strategy_documents table as JSONB

Export endpoint: POST /api/product-strategy-agent/bets/strategy-document/export

Uses PDFKit pattern from CLAUDE.md

Brand design: Navy headers, Gold accents, Cyan data cards

6 pages A4, professional layout

# 8. Staged Build & Test Plan

## Stage 1: Data Foundation

Create: Migration (theses + bets tables), types/bets.ts, CRUD APIs for bets + theses

Modify: types/database.ts — add row types

Test: Integration tests for all CRUD operations

Verify: npm run build passes

## Stage 2: AI Bet Generation

Create: bets/generate/route.ts

Test: Generate bets from synthesis — verify 5-part format, thesis grouping, 4-dimension scoring, strategic risks, DHM evaluation, kill criteria

Verify: Agent reasoning explains assumption being tested

## Stage 3: BetsSection + ThesisGroup + BetCard UI

Create: BetsSection.tsx, ThesisGroup.tsx, BetCard.tsx

Modify: CanvasPanel.tsx — replace placeholder

Test: Component tests

Verify: Hierarchy banner, synthesis recap, thesis groups, bet cards with all fields

## Stage 4: CreateBetModal + Edit/Delete

Create: CreateBetModal.tsx

Modify: Wire up CRUD actions

Test: Component + E2E tests

Verify: Full create/edit/delete with all fields

## Stage 5: Coach Integration + Export

Modify: system-prompt.ts (14 coaching behaviors), phase/route.ts (quality gate)

Create: Export panel (inline)

Test: AI eval — strategic altitude, portfolio coaching, kill criteria prompting

Verify: Full journey Discovery → Research → Synthesis → Bets → Export

# 8. Files Summary

Updated counts with US-4 and US-9 enhancements:

New Files: 20 (was 12)

+2 API routes (bets/validate, strategy-document/generate, strategy-document/export = 3 files)

+3 components (CoachValidationPanel, BetSelectionPanel, StrategyDocumentPreview)

+1 migration (strategy_documents table)

Modified Files: 7 (was 4)

+3 components (CreateBetModal, BetCard, BetsSection — for selection + validation)

Stage 6: Coach Validation (US-4)

Create: bets/validate/route.ts, CoachValidationPanel.tsx

Modify: CreateBetModal.tsx, BetCard.tsx — add 'Ask the Coach' button on edit

Test: Component tests for validation panel, integration test for validation API

Verify: Coach provides constructive feedback using company context + Lenny research

Verify: User can accept/reject/debate coach recommendations

Verify: Debate opens coaching chat with bet context

Stage 7: Bet Selection + Strategy Document (US-9)

Create: BetSelectionControls (inline), BetSelectionPanel.tsx, StrategyDocumentPreview.tsx

Create: strategy-document/generate/route.ts, strategy-document/export/route.ts

Create: Migration for strategy_documents table

Modify: BetCard.tsx — add selection checkbox

Modify: BetsSection.tsx — add selection panel with quality gate (minimum 3 bets)

Test: Component tests for selection UI and preview

Test: Integration tests for document generation and export

Verify: Selection flow requires ≥3 bets before 'Create Strategy' enabled

Verify: Generated document includes all 6 pages with correct content

Verify: PDF export follows PDFKit pattern with Frontera branding

Verify: Document uses full context (client, discovery, territories, synthesis, selected bets, coach history)

## New Files (12)

| File | Purpose |
| --- | --- |
| migrations/20260202_create_strategic_bets.sql | Database tables (theses + bets) |
| src/types/bets.ts | TypeScript interfaces |
| src/app/api/.../bets/route.ts | Bets CRUD API |
| src/app/api/.../bets/theses/route.ts | Thesis creation API |
| src/app/api/.../bets/generate/route.ts | AI generation |
| src/components/.../BetsSection.tsx | Main container |
| src/components/.../ThesisGroup.tsx | Thesis grouping container |
| src/components/.../BetCard.tsx | Bet display card |
| src/components/.../CreateBetModal.tsx | Bet creation form |
| tests/integration/.../bets.test.ts | API integration tests |
| tests/unit/.../BetsSection.test.tsx | Component tests |
| tests/unit/.../BetCard.test.tsx | Component tests |

## Modified Files (4)

| File | Change |
| --- | --- |
| CanvasPanel.tsx | Replace placeholder with <BetsSection> |
| types/database.ts | Add StrategicThesisRow + StrategicBetRow |
| system-prompt.ts | Add Phase 4 strategic coaching (14 behaviors) |
| phase/route.ts | Add bets phase completion logic |

# 9. Verification

npm run build passes clean after each stage

npm run test — all existing tests pass

New integration tests pass for thesis + bets CRUD and generation APIs

New component tests pass for BetsSection, ThesisGroup, BetCard, CreateBetModal

Manual: Full journey Discovery → Research → Synthesis → Bets

Manual: Generate bets — verify thesis grouping, 5-part hypothesis, scoring, risks, kill criteria

Manual: Create bet manually with all fields

Manual: Quality gate enforcement

Coach: Strategic altitude coaching — not discovery level

Coach: Portfolio-level coaching — balance, coherence, sequencing

Coach: Raises altitude when user drops to feature-level thinking

== US-4: Coach Validation ==

Manual: Edit bet → Ask the Coach → verify coach provides contextual feedback

Manual: Coach validation → Accept edit → verify bet updated with coach suggestions

Manual: Coach validation → Debate → verify coaching chat opens with bet context

Manual: Coach validation → Reject → verify original edits preserved

== US-9: Strategy Document ==

Manual: Select <3 bets → verify 'Create Strategy' disabled with quality gate message

Manual: Select ≥3 bets → verify 'Create Strategy' enabled

Manual: Create Strategy → verify 6-page document generated with all sections

Manual: Page 1 → verify exec summary (company overview, 3Cs, top opportunities, selected bets)

Manual: Page 2 → verify PTW cascade (winning aspiration, WTP, HTW, capabilities)

Manual: Pages 3-4 → verify selected bet details (5-part hypothesis, scoring, risks, evidence)

Manual: Page 5 → verify portfolio view (coherence, balance, sequencing, DHM)

Manual: Page 6 → verify next steps (validation timeline, governance, tracking)

Manual: Export Strategy PDF → verify Frontera branding (navy, gold, cyan)

Manual: Export Strategy PDF → verify all context included (client, discovery, territories, synthesis, bets, coach)