# Frontera Platform: Claude Code Learning Plan v4

Version: 4.0

Date: February 1, 2026

Status: Week 1 Complete. Weeks 2-8 redefined based on actual progress.

## Overview

Mission: Build an enterprise-grade, demo-ready Frontera coaching platform

Timeline: 8 weeks to pilot-ready platform (extended from original 4-week target)

Effort: 5-10 hours/week, with flex capacity during weeks 3-4

Output: Multi-tenant platform with working Product Strategy Agent, Personal Profiling, Leadership Playbook, and enterprise security foundations

### What Changed Since v3

The v3 plan mapped out 4 weeks of work. In practice, Week 1 delivered substantially more than planned — the entire Product Strategy Agent (Discovery, Research, Synthesis), Personal Profiling, Leadership Playbook, Case Studies, Expert Perspectives, Tension Simulator, 6 Coach Personas, PDF export, comprehensive test framework (471 tests), and brand design system were all completed. This v4 plan acknowledges that achievement and redefines Weeks 2-8 around what remains: Strategic Bets phase, expert knowledge ingestion, UX polish, accessibility, enterprise security, and pilot preparation.

## Technology Stack (Actual)

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | Next.js 15 (App Router) | Server + Client components |
| Language | TypeScript (strict mode) | Throughout |
| Styling | Tailwind CSS v4 | Navy + Gold + Cyan brand system |
| Authentication | Clerk v6.36 | Organizations, 2FA, SSO |
| Database | Supabase (PostgreSQL) | RLS, JSONB state, service role |
| AI | Claude Sonnet 4 (claude-sonnet-4-20250514) | Streaming, context-aware |
| Analytics | PostHog | Events, funnels, session recording |
| PDF | @react-pdf/renderer | Subprocess isolation pattern |
| Deployment | Vercel | Auto-deploy from master |
| Testing | Vitest + Playwright + Cucumber | 471 tests across 8 phases |
| CI/CD | GitHub Actions | 3 workflows (ci, e2e, bdd) |

Not in use (changed from v3 plan): Zustand, shadcn/ui, Framer Motion, ReactFlow, Recharts, Mermaid.js. These were planned but not needed — Tailwind CSS and custom components proved sufficient.

## WEEK 1: STATUS — COMPLETE

### What Was Planned (from v3)

Environment setup, landing page, Clerk auth, Supabase schema

Client onboarding wizard

Basic chat UI with streaming

### What Was Actually Built

Foundation (100% complete):

Landing page deployed at frontera-platform.vercel.app

Clerk auth with organizations, 2FA, SSO, team invitations

Supabase schema: 10+ tables with RLS policies

Client onboarding wizard (4-step)

PostHog analytics integration with user identification

Admin panel (application review, user profiles)

Team management page

Product Strategy Agent (100% of MVP complete):

Two-panel layout: Coaching Panel (35%) + Canvas Panel (65%)

Full-width header bar spanning both panels

Horizontal progress stepper (4 phases)

Discovery Phase: Document upload (PDF/DOCX/CSV), AI Research Assistant, editable company context, progress checklist, phase transition CTA

Research Phase: 3Cs Territory Framework (Company 6 areas, Customer 6 areas, Competitor 6 areas = 18 total), deep-dive views with guided questions, territory sidebar navigation, save/mark as mapped

Synthesis Phase: Playing to Win framework, AI-powered synthesis generation, Strategic Opportunity Map (2x2 matrix), opportunity cards with evidence trails, strategic tensions, debate mode, recommendations panel, PDF export (8-page report)

Strategic Bets Phase: Placeholder only (not implemented)

Use Cases (UC1-UC5):

UC1: Expert Perspectives — expert knowledge integration, citations

UC3: Case Study Engine — case library with filtering, phase relevance

UC4: Tension Simulator — debate mode, decision tracking, debate history

UC5: Leadership Playbook — development themes from 301 transcripts, locked until Research phase

Personal Profiling:

Dedicated profiling agent (agent_type='profiling')

Interactive coaching intake (5 dimensions)

Profile summary with AI reflections

Admin view of all user profiles

Persona recommendation based on profile

Coaching System:

6 coach personas (Marcus Chen, Elena Rodriguez, Richard Brooks + 3 style variants)

Context-aware coaching across all 4 phases

Streaming responses via ReadableStream

Suggested follow-ups, proactive coaching messages

Design System:

Navy (#1a1f3a) + Gold (#fbbf24) + Cyan brand palette

Phase colors: Emerald (Discovery), Amber (Research), Purple (Synthesis), Cyan (Bets)

Consistent typography, spacing, border radius patterns

Responsive layouts (mobile, tablet, desktop)

Testing (471 total):

Unit: 158 tests (strategy-coach agent logic)

Component: 86 tests (React components)

Integration: 41 tests (API routes)

E2E: 96 tests (Playwright, multi-browser)

BDD: 30 scenarios (Cucumber/Gherkin)

AI Evals: 90 tests (relevance, hallucination, tone, completeness)

CI/CD: 3 GitHub Actions workflows

API Routes: 30 endpoints covering conversations, territories, synthesis, upload, personas, profiling, expert knowledge, case studies, debates, leadership playbook, admin, organizations, auth, webhooks.

### What Remains from Week 1 Scope

⚠️ Strategic Bets Phase 4 — placeholder only, needs full implementation

⚠️ Expert knowledge data ingestion — 301 Lenny's Podcast transcripts in Background/ folder, schema exists but data not processed

⚠️ UC2: Strategy Sparring Partners — PRD exists, not started

## WEEK 2: STRATEGIC BETS PHASE & EXPERT KNOWLEDGE (15 hours)

### Day 1-2: Strategic Bets Phase Implementation (6 hours)

#### Learning Module: Strategic Portfolio Management (1 hour)

Learning Objectives:

Understand the distinction between product strategy (leadership-level: where to compete, how to win) and product discovery (team-level: which solution to build)

Master six strategic frameworks informing this phase: Martin (PTW cascades + integrated choices), Janakiraman (Strategy Blocks 4-dimension scoring), Cagan (measurable leading indicators), Perri (strategic hierarchy), Biddle (DHM filter), Christensen/Moesta (demand-side JTBD), Duke (kill criteria)

Learn the 5-part hypothesis format: Job → Belief → Bet → Success → Kill Criteria

Understand strategic risk categories (market, positioning, execution, economic) vs. solution risks

Understand Strategic Thesis grouping — bets as integrated sets of choices, not independent items

Resources:

Roger Martin "Playing to Win" — Strategic Choice Cascades, integrated choices

Chandra Janakiraman "Strategy Blocks" — 4-dimension scoring (impact, certainty, clarity, uniqueness of levers)

Marty Cagan "Inspired/Empowered" — Measurable leading indicators (NOT solution-level 4-risk model)

Melissa Perri "Escaping the Build Trap" — Strategic Intent → Product Initiatives → Options hierarchy

Gibson Biddle — DHM Model (Delight, Hard to copy, Margin-enhancing)

Clayton Christensen / Bob Moesta — Jobs to Be Done, demand-side anchoring

Annie Duke "Thinking in Bets" / "Quit" — Kill criteria, pre-committed abandonment conditions

Frontera Critical Assessment: Background/Strategic_Bets_Critical_Assessment.docx

Frontera Implementation Plan v2: Background/Strategic_Bets_Implementation_Plan_v2.docx

Plan file: .claude/plans/dazzling-churning-kernighan.md

Note: Teresa Torres "Continuous Discovery Habits" is explicitly not applied at this level — it operates at the product team level (Opportunity Solution Trees for solution discovery), not the strategic portfolio level.

Time-Based Study Path:

0-20 min: Review Playing to Win cascades + Martin's "integrated set of choices" insight

20-40 min: Study Janakiraman 4-dimension scoring and Perri strategic hierarchy

40-60 min: Review Frontera Critical Assessment and revised implementation plan

#### Applied Task: Build Strategic Bets Phase 4 (5 hours)

Task Objectives:

Build full Strategic Bets UI replacing the placeholder in CanvasPanel (5 stages)

Implement Strategic Thesis grouping (coherent strategic choices, not flat bet lists)

Implement 5-part hypothesis format with demand-side JTBD anchoring

Implement 4-dimension Janakiraman scoring (replacing simple impact/effort)

Implement strategic risk assessment (market, positioning, execution, economic)

Implement kill criteria and kill dates (Annie Duke)

Add DHM filter evaluation (Biddle)

Connect bets to synthesis opportunities with evidence trails

Implement 14 coaching behaviors across 3 tiers (individual, altitude, portfolio)

Key Files to Create:

src/types/bets.ts — StrategicThesis, StrategicBet, StrategicRisks, StrategicScoring interfaces

supabase/migrations/20260202000000_create_strategic_bets.sql — Both tables

src/app/api/product-strategy-agent/bets/route.ts — Bets CRUD API

src/app/api/product-strategy-agent/bets/theses/route.ts — Thesis creation API

src/app/api/product-strategy-agent/bets/generate/route.ts — AI generation

src/components/product-strategy-agent/CanvasPanel/BetsSection.tsx — Main container

src/components/product-strategy-agent/CanvasPanel/ThesisGroup.tsx — Thesis grouping

src/components/product-strategy-agent/CanvasPanel/BetCard.tsx — Bet display card

src/components/product-strategy-agent/CanvasPanel/CreateBetModal.tsx — Bet creation form

Key Files to Modify:

src/components/product-strategy-agent/CanvasPanel/CanvasPanel.tsx — Replace placeholder (lines 134-144)

src/types/database.ts — Add StrategicThesisRow and StrategicBetRow types

src/lib/agents/strategy-coach/system-prompt.ts — Add Phase 4 strategic coaching (14 behaviors)

src/app/api/product-strategy-agent/phase/route.ts — Bets completion logic

Data Model — Strategic Thesis (new entity):

interface StrategicThesis {
  id: string;
  conversationId: string;
  title: string;                    // e.g., "Enterprise Healthcare Expansion"
  description: string;              // Strategic narrative connecting the bets
  opportunityId: string;            // Primary synthesis opportunity
  ptwWinningAspiration: string;
  ptwWhereToPlay: string;
  ptwHowToWin: string;
  // DHM filter (Biddle)
  dhmDelight: string;
  dhmHardToCopy: string;
  dhmMarginEnhancing: string;
  thesisType: 'offensive' | 'defensive' | 'capability';
  timeHorizon: '90d' | '6m' | '12m' | '18m';
}

Data Model — Strategic Bet:

interface StrategicBet {
  id: string;
  conversationId: string;
  strategicThesisId: string;        // Groups bets under coherent strategic choice
  // 5-part hypothesis (Christensen demand-side + Duke kill criteria)
  jobToBeDone: string;              // "[Segment] struggling with [context], needs [outcome]"
  belief: string;                   // "We believe [insight] creates an opportunity"
  bet: string;                      // "So we will invest in [initiative] targeting [WTP]"
  successMetric: string;            // "Success looks like [leading indicator + number + timeframe]"
  killCriteria: string;             // "We abandon this bet if [signal] by [date]"
  killDate: string;                 // ISO date — when to evaluate
  // Scoring — Janakiraman 4-dimension (replaces impact/effort)
  scoring: {
    expectedImpact: number;         // 1-10: Scale, frequency, intensity
    certaintyOfImpact: number;      // 1-10: Evidence strength
    clarityOfLevers: number;        // 1-10: Do we know how to execute?
    uniquenessOfLevers: number;     // 1-10: Competitive defensibility
    overallScore: number;           // Calculated: weighted sum (0-100)
  };
  // Strategic risks (NOT solution risks)
  risks: {
    market: string;                 // Does the market exist?
    positioning: string;            // Can we differentiate?
    execution: string;              // Can we build capabilities?
    economic: string;               // Do the economics work?
  };
  // Connections
  opportunityId: string;
  evidenceLinks: EvidenceLink[];
  assumptionBeingTested: string;    // Which WWHBT assumption
  ptwWhereToPlay: string;
  ptwHowToWin: string;
  dependsOn?: string[];             // Prerequisite bet IDs
  // Status
  status: 'draft' | 'proposed' | 'accepted' | 'prioritized';
  confidence: 'low' | 'medium' | 'high';
  timeHorizon: '90d' | '6m' | '12m' | '18m';
  agentGenerated: boolean;
  agentReasoning?: string;
}

Claude Code Prompt:

Build the Strategic Bets phase (Phase 4) for the Product Strategy Agent.
Follow the full implementation plan at .claude/plans/dazzling-churning-kernighan.md

This phase operates at the PRODUCT STRATEGY level — helping leaders make
resource allocation decisions. NOT the product discovery level (team experiments).

Build in 5 stages:

STAGE 1 - Data Foundation:
- Database migration (strategic_theses + strategic_bets tables)
- TypeScript types in src/types/bets.ts
- CRUD API routes for bets and theses

STAGE 2 - AI Bet Generation:
- POST /api/product-strategy-agent/bets/generate
- Generates 3-5 bets grouped under 1-3 strategic theses from synthesis
- 5-part hypothesis format: Job → Belief → Bet → Success → Kill Criteria
- 4-dimension Janakiraman scoring, strategic risks, DHM evaluation
- Each bet includes agentReasoning explaining which assumption is tested

STAGE 3 - UI Components:
- BetsSection.tsx (main container with strategy hierarchy banner)
- ThesisGroup.tsx (collapsible thesis container with DHM badges)
- BetCard.tsx (expandable card with 5-part hypothesis, scoring radar,
  strategic risks, kill date indicator, evidence trail)
- Replace CanvasPanel placeholder (lines 134-144)

STAGE 4 - CreateBetModal + Edit/Delete:
- Thesis selector, 5 hypothesis fields, 4-dimension scoring sliders,
  strategic risk textareas, kill criteria + date, dependency selector

STAGE 5 - Coach Integration + Export:
- 14 coaching behaviors in system-prompt.ts across 3 tiers:
  * Individual: challenge evidence, demand metrics, demand kill criteria,
    anchor to demand side, validate PTW alignment
  * Altitude: raise altitude when user drops to feature level,
    challenge strategic risks, validate scoring rigor
  * Portfolio: balance, coherence, sequencing, optionality, DHM challenge
- Quality gate: ≥3 bets, ≥1 thesis, all with kill criteria

Use Frontera brand design system from CLAUDE.md.
Phase color: Cyan (cyan-600, cyan-50, border-cyan-200).
Reference SynthesisSection.tsx and OpportunityCard.tsx for design patterns.

Time Allocation:

0-60 min: Stage 1 — Database migration, types, CRUD API routes

60-150 min: Stage 2 — AI bet generation endpoint

150-240 min: Stage 3 — BetsSection, ThesisGroup, BetCard UI

240-270 min: Stage 4 — CreateBetModal with edit/delete

270-300 min: Stage 5 — Coach integration, quality gate, export

Success Criteria:

] Strategic Bets phase replaces placeholder

] Bets grouped under Strategic Theses (not flat list)

] 5-part hypothesis format enforced (Job → Belief → Bet → Success → Kill Criteria)

] 4-dimension Janakiraman scoring (not simple impact/effort)

] Strategic risks assessed (market, positioning, execution, economic)

] Kill criteria and kill date on every bet

] DHM filter evaluation on theses

] Evidence trail from research visible

] AI generates bets grouped by thesis with agent reasoning

] Coach operates at strategic altitude (14 coaching behaviors)

] Portfolio-level coaching (balance, coherence, sequencing)

] Quality gate: ≥3 bets, ≥1 thesis, all with kill criteria before export

] npm run build passes

### Day 3-4: Expert Knowledge Ingestion (5 hours)

#### Learning Module: Document Processing & Embeddings (1 hour)

Learning Objectives:

Understand document chunking strategies for LLMs

Learn text extraction from various formats

Master metadata tagging for retrieval

Understand semantic search patterns

Resources:

Anthropic "Building with Claude" — Context window optimization

LangChain chunking strategies documentation

Supabase vector search documentation (pgvector)

Time-Based Study Path:

0-20 min: Document chunking strategies (size, overlap, semantic boundaries)

20-40 min: Metadata extraction and tagging patterns

40-60 min: Review existing expert_knowledge_chunks schema

#### Applied Task: Process 301 Podcast Transcripts (4 hours)

Task Objectives:

Build transcript processing pipeline for 301 Lenny's Podcast transcripts

Chunk transcripts into expert_knowledge_chunks with metadata

Tag chunks with topics, themes, territories, phases

Connect to existing Expert Perspectives (UC1) and Case Studies (UC3)

Enable coaching to reference expert knowledge contextually

Key Files:

Background/Lenny's Podcast Transcripts Archive/ — 301 transcript files

Create scripts/ingest-transcripts.ts — Processing pipeline

src/app/api/product-strategy-agent/expert-knowledge/route.ts — Existing API

Database: expert_knowledge_chunks table (schema exists)

Claude Code Prompt:

Build a transcript ingestion pipeline for Frontera's expert knowledge base.

There are 301 podcast transcript files in Background/Lenny's Podcast Transcripts Archive/.

For each transcript:
1. Extract text content
2. Parse metadata: guest name, episode title, date, topics
3. Chunk into 500-800 word segments with 100-word overlap
4. Tag each chunk with:
   - Topics (product strategy, growth, leadership, culture, etc.)
   - Relevant territories (company, customer, competitor)
   - Relevant phases (discovery, research, synthesis, bets)
   - Expert name and credentials
5. Store in Supabase expert_knowledge_chunks table
6. Create cross-references for the case_studies table

The pipeline should be idempotent (safe to re-run).
Use the existing expert_knowledge_chunks schema.
Create a CLI script that can be run with: npx tsx scripts/ingest-transcripts.ts

Time Allocation:

0-45 min: Assess transcript format, design chunking strategy

45-120 min: Build processing pipeline

120-180 min: Run ingestion, verify data quality

180-240 min: Connect to coaching and synthesis (enhance expert-knowledge API)

Success Criteria:

] All 301 transcripts processed

] Chunks tagged with topics, territories, phases

] Expert knowledge queryable by topic and phase

] Coaching references expert insights contextually

] Case studies extracted from relevant episodes

### Day 5: Integration & Testing (4 hours)

#### Applied Task: Connect Strategic Bets + Expert Knowledge (4 hours)

Task Objectives:

Strategic Bets reference expert perspectives as evidence

Expert knowledge surfaces during bet formulation

Coaching suggests relevant expert insights when creating bets

Write tests for new Strategic Bets components and API

Claude Code Prompt:

Connect the Strategic Bets phase to expert knowledge:

1. When creating a bet, show relevant expert insights that support
   the hypothesis (query expert_knowledge_chunks by topic relevance)
2. Allow citing expert knowledge as evidence for confidence scoring
3. Update the coaching system prompt to reference expert insights
   when the user is in Phase 4 (Strategic Bets)
4. Write unit tests for the new StrategicBetsSection component
5. Write integration tests for the /api/product-strategy-agent/bets route

Use the test patterns from tests/unit/ and tests/integration/.

Time Allocation:

0-60 min: Expert knowledge integration with bets

60-120 min: Coaching prompt updates for Phase 4

120-180 min: Write tests (unit + integration)

180-240 min: Run full test suite, fix issues

Success Criteria:

] Expert knowledge surfaces during bet creation

] Evidence linking works across all 4 phases

] Full methodology journey works end-to-end: Discovery → Research → Synthesis → Bets

] All existing tests still pass

] New tests for bets written and passing

## WEEK 3: UX POLISH & ACCESSIBILITY (15 hours)

### Day 1-2: AI Streaming Experience (4 hours)

#### Learning Module: AI Conversational UX (1 hour)

Learning Objectives:

Understand AI response feedback patterns (thinking → streaming → complete)

Master accessible loading states

Learn from frontier AI UX (ChatGPT, Claude.ai, Perplexity)

Understand WCAG requirements for dynamic content

Resources:

DESIGN_REVIEW_COACHING_UX.md — Streaming mockups and specs

MOCKUPS_PRIORITY_1_STREAMING_AND_TERRITORY_NAV.md — Component architecture

frontera-coaching-interface-research.md — Industry best practices

WCAG 2.1 "Status Messages" (SC 4.1.3) — Dynamic content accessibility

Time-Based Study Path:

0-20 min: Review streaming mockups from design review

20-40 min: Study ChatGPT/Claude.ai streaming patterns

40-60 min: Review WCAG dynamic content requirements

#### Applied Task: Streaming Response Improvements (3 hours)

Task Objectives:

Implement enhanced ThinkingIndicator component (staggered pulse dots)

Create StreamingMessage component with typing cursor

Add stop/regenerate actions during streaming

Implement contextual thinking messages ("Analyzing competitive landscape...")

Add smooth transitions between states

Key Files to Modify:

src/components/product-strategy-agent/CoachingPanel/ThinkingIndicator.tsx — Enhance

Create or enhance StreamingMessage.tsx — Real-time text reveal

src/components/product-strategy-agent/CoachingPanel/CoachingPanel.tsx — Stream handling

src/app/globals.css — Animations

Claude Code Prompt:

Improve the AI streaming experience in the Coaching Panel.

From the design review mockups (MOCKUPS_PRIORITY_1), implement:

1. ThinkingIndicator with 3 animated dots (staggered pulse, 1.4s cycle)
   - Shows contextual message: "Analyzing your strategic landscape..."
   - Phase-specific messages (Discovery: "Reviewing your materials...",
     Research: "Connecting territory insights...", etc.)

2. StreamingMessage with typing cursor
   - Character-by-character text reveal (not chunk-by-chunk)
   - Blinking cursor at end of streaming text
   - Inline "Stop" button during streaming
   - "Regenerate" option after completion

3. State transitions:
   - User sends → ThinkingIndicator (1-3s)
   - First token → StreamingMessage with cursor
   - Complete → Full message with action buttons
   - Error → Error message with retry

4. Accessibility:
   - aria-live="polite" for streaming content
   - Screen reader announcement on completion
   - Keyboard shortcut: Escape to stop streaming

Use Frontera brand animations (duration-300, emerald/amber/purple phase colors).
Reference existing CoachingPanel.tsx for stream handling patterns.

Time Allocation:

0-45 min: ThinkingIndicator enhancement

45-105 min: StreamingMessage with typing cursor

105-150 min: Stop/regenerate handlers

150-180 min: Accessibility and testing

Success Criteria:

] Thinking dots animate with staggered pulse

] Text streams character-by-character with cursor

] Stop button halts streaming

] Phase-specific thinking messages display

] Screen readers announce streaming status

### Day 3-4: WCAG Accessibility Compliance (6 hours)

#### Learning Module: Enterprise Accessibility (1 hour)

Learning Objectives:

Understand WCAG Level A and AA requirements

Learn keyboard navigation patterns for SPAs

Master focus management in dynamic UIs

Understand ARIA roles, states, and properties

Resources:

WCAG 2.1 Quick Reference — https://www.w3.org/WAI/WCAG21/quickref/

MDN Accessibility Guide — Keyboard navigation patterns

React accessibility documentation

PRODUCT_STRATEGY_COACH_DESIGN_REVIEW.md — Accessibility gap analysis (currently 40% WCAG)

Time-Based Study Path:

0-20 min: WCAG Level A checklist review

20-40 min: Keyboard navigation patterns (tab order, focus traps, skip links)

40-60 min: ARIA roles for coaching interface (dialog, navigation, tab panels)

#### Applied Task: WCAG Level A Compliance (5 hours)

Task Objectives:

Add keyboard navigation throughout the Product Strategy Agent

Implement focus management for panel transitions

Add ARIA labels to all interactive elements

Fix contrast issues (placeholder text)

Add skip navigation link

Implement visible focus indicators (gold ring)

Key Files to Modify:

src/components/product-strategy-agent/ProductStrategyAgentInterface.tsx — Focus management

src/components/product-strategy-agent/CanvasPanel/*.tsx — ARIA labels

src/components/product-strategy-agent/CoachingPanel/*.tsx — Keyboard nav

src/components/product-strategy-agent/CanvasPanel/HorizontalProgressStepper.tsx — Tab navigation

src/components/product-strategy-agent/CanvasPanel/TerritoryDeepDiveSidebar.tsx — Keyboard nav

Claude Code Prompt:

Implement WCAG Level A accessibility compliance across the Product Strategy Agent.

Current compliance is 40%. Target 85%+. Focus on:

1. KEYBOARD NAVIGATION:
   - Tab through all interactive elements in logical order
   - Enter/Space activates buttons and links
   - Arrow keys navigate within territory cards, phase stepper
   - Escape closes modals/popups, stops streaming
   - Focus trap in modal dialogs (territory deep-dive)
   - Skip navigation link at top of page

2. FOCUS MANAGEMENT:
   - Visible focus ring (gold #fbbf24, 2px ring, offset-2)
   - Focus moves to new content on phase transitions
   - Focus returns to trigger on modal close
   - No focus loss on dynamic content updates

3. ARIA LABELS:
   - role="navigation" on phase stepper
   - role="tablist" on territory tabs
   - aria-label on icon-only buttons (export, share, collapse)
   - aria-current="step" on active phase
   - aria-expanded on collapsible panels
   - aria-live="polite" on dynamic status messages

4. CONTRAST:
   - Fix placeholder text (currently fails AA contrast)
   - Ensure all text meets 4.5:1 ratio (body) or 3:1 (large text)

5. SEMANTIC HTML:
   - <header>, <main>, <aside>, <nav> for page landmarks
   - <h1>-<h6> hierarchy within each panel
   - <button> not <div onClick> for all interactive elements

Reference CLAUDE.md design principles for focus states and colors.
Run lighthouse accessibility audit before and after changes.

Time Allocation:

0-60 min: Keyboard navigation for stepper and territory cards

60-120 min: Focus management (modals, panel transitions)

120-180 min: ARIA labels across all components

180-240 min: Contrast fixes, semantic HTML

240-300 min: Lighthouse audit, fix remaining issues

Success Criteria:

] Lighthouse accessibility score > 85

] All interactive elements keyboard accessible

] Visible focus indicators on all focusable elements

] ARIA labels on all icon-only buttons

] Focus managed correctly on panel/phase transitions

] No contrast failures in Lighthouse

### Day 5: Component Library & Typography (5 hours)

#### Applied Task: Extract Shared Component Library (3 hours)

Task Objectives:

Extract reusable UI components into src/components/ui/

Create consistent Button, Card, Badge, Input, Modal components

Document component API with TypeScript props

Replace ad-hoc styling across codebase

Key Files to Create:

src/components/ui/Button.tsx — Primary, Secondary, Tertiary, Ghost variants

src/components/ui/Card.tsx — Default, Premium (navy), Phase-colored

src/components/ui/Badge.tsx — Status, Phase, Count variants

src/components/ui/Input.tsx — Text, Textarea, Search

src/components/ui/Modal.tsx — Dialog with focus trap

Claude Code Prompt:

Extract a shared component library for Frontera.

Create src/components/ui/ with these components, based on
patterns already used across the codebase (see CLAUDE.md
Design Principles for exact specs):

1. Button - variants: primary (gold), secondary (navy),
   tertiary (cyan border), ghost. Sizes: sm, md, lg.
   States: default, hover, focus, disabled, loading.

2. Card - variants: default (white + cyan border),
   premium (navy bg), phase (phase-colored border).

3. Badge - variants: status (dot + text), phase (colored),
   count (number). Sizes: sm, md.

4. Input - variants: text, textarea, search.
   States: default, focus (gold ring), error (red), disabled.

5. Modal - overlay, focus trap, ESC to close, close button.
   Sizes: sm, md, lg, full.

Each component should:
- Use TypeScript with proper prop types
- Include all states from CLAUDE.md design checklist
- Support className override for customization
- Include aria attributes for accessibility

Export all from src/components/ui/index.ts.
Do NOT refactor existing components to use these yet -
just create the library for new development.

Time Allocation:

0-60 min: Button and Card components

60-120 min: Badge, Input components

120-180 min: Modal with focus trap

#### Applied Task: Custom Typography System (2 hours)

Task Objectives:

Add Newsreader font for strategic display text

Add IBM Plex Sans for UI text

Configure font loading in Next.js

Apply to key strategic output areas (synthesis, insights, bets)

Claude Code Prompt:

Add custom fonts to Frontera following the Design Review recommendations:

1. Newsreader (serif) — For strategic display text:
   - Synthesis opportunity titles
   - Strategic bet hypotheses
   - Insight deck headings
   Load via next/font/google

2. IBM Plex Sans (sans-serif) — For professional UI text:
   - Form labels
   - Navigation
   - Data displays
   Load via next/font/google

3. IBM Plex Mono — For data, metrics, evidence citations
   Load via next/font/google

Apply Newsreader ONLY to strategic content areas, not the entire UI.
Keep the current Inter/system font stack for general UI.

Update src/app/layout.tsx with font loading.
Create CSS variables for font families.

Time Allocation:

0-60 min: Font configuration and loading

60-120 min: Apply to strategic content areas

Success Criteria:

] Component library created with 5 base components

] All components have TypeScript props and accessibility

] Custom fonts loading correctly

] Strategic content uses Newsreader serif

] No layout shift from font loading

## WEEK 4: ENTERPRISE READINESS & DEMO PREP (20 hours)

### Day 1-2: Security Hardening (5 hours)

#### Learning Module: Application Security (1 hour)

Learning Objectives:

Understand Content Security Policy (CSP) headers

Learn API rate limiting patterns

Master input validation with Zod

Understand OWASP Top 10 for Next.js applications

Resources:

ENTERPRISE_SECURITY_ARCHITECTURE.md — Full security roadmap

OWASP Next.js Security Guide

Zod documentation — Schema validation

Vercel Security Headers documentation

Time-Based Study Path:

0-20 min: Review Enterprise Security Architecture Q1 priorities

20-40 min: CSP header configuration for Next.js

40-60 min: Zod validation patterns for API routes

#### Applied Task: Q1 Security Implementation (4 hours)

Task Objectives:

Add Content Security Policy headers via Next.js config

Implement rate limiting on API routes (per-user, per-org)

Add Zod schema validation to all API request bodies

Configure Sentry for error tracking

Add basic prompt injection protection

Key Files to Modify:

next.config.ts — Security headers

Create src/lib/rate-limit.ts — Rate limiting utility

Create src/lib/validation/ — Zod schemas for each API route

All API routes under src/app/api/ — Add validation

src/lib/agents/strategy-coach/system-prompt.ts — Prompt injection guards

Claude Code Prompt:

Implement Q1 security hardening for Frontera (from ENTERPRISE_SECURITY_ARCHITECTURE.md):

1. CSP HEADERS (next.config.ts):
   - default-src 'self'
   - script-src for Clerk, PostHog, Vercel
   - connect-src for Supabase, Anthropic, Clerk, PostHog
   - img-src for Clerk avatars, Supabase storage
   - style-src 'self' 'unsafe-inline' (Tailwind)

2. RATE LIMITING (src/lib/rate-limit.ts):
   - In-memory store (upgrade to Redis for production later)
   - 60 requests/minute per user for general API
   - 10 requests/minute for AI endpoints (conversations/messages)
   - 5 requests/minute for synthesis generation
   - Return 429 with Retry-After header

3. ZOD VALIDATION:
   - Create schemas for all POST/PATCH request bodies
   - Validate at the start of each API route handler
   - Return 400 with specific validation error messages
   - Create src/lib/validation/schemas.ts with shared schemas

4. PROMPT INJECTION PROTECTION:
   - Add instruction boundary markers in system prompts
   - Validate user messages don't contain system prompt overrides
   - Log suspicious patterns to PostHog

Apply rate limiting to the 3 most critical routes first:
- /api/conversations/[id]/messages (AI streaming)
- /api/product-strategy-agent/synthesis (synthesis generation)
- /api/product-strategy-agent/ai-research (AI research assistant)

Time Allocation:

0-60 min: CSP headers configuration

60-120 min: Rate limiting implementation

120-180 min: Zod validation schemas

180-240 min: Prompt injection protection, testing

Success Criteria:

] CSP headers active on all pages

] Rate limiting returns 429 on excessive requests

] All API routes validate input with Zod

] No regressions in existing functionality

] Security headers visible in browser DevTools

### Day 3-4: Strategy Sparring Partners (UC2) (6 hours)

#### Learning Module: Multi-Perspective AI Simulation (1 hour)

Learning Objectives:

Understand multi-agent conversation patterns

Learn stakeholder simulation techniques

Master perspective-taking in AI systems

Study debate/dialectic approaches to strategy

Resources:

Background/PRD-UC2-Strategy-Sparring-Partners.md — Full specification

Anthropic "Constitutional AI" — Multi-perspective reasoning

"The Opposable Mind" by Roger Martin — Integrative thinking

Time-Based Study Path:

0-20 min: Review UC2 PRD specification

20-40 min: Study multi-agent conversation patterns

40-60 min: Design sparring partner personas

#### Applied Task: Build Strategy Sparring Partners (5 hours)

Task Objectives:

Create sparring partner simulation using Claude

Define 3-5 stakeholder perspectives (CEO, CFO, CTO, Customer, Competitor)

Implement debate-style conversation where AI challenges user's strategic choices

Connect to synthesis opportunities and strategic bets

Surface counterarguments grounded in research evidence

Claude Code Prompt:

Implement Strategy Sparring Partners (UC2) for Frontera.

This feature allows users to stress-test their strategic bets
by debating with AI-simulated stakeholders.

1. CREATE SPARRING PARTNER PERSONAS:
   - CEO perspective: Growth, market share, shareholder value
   - CFO perspective: ROI, cost efficiency, risk management
   - CTO perspective: Technical feasibility, scalability, tech debt
   - Customer perspective: Value proposition, pain points, alternatives
   - Competitor perspective: Competitive response, differentiation

2. SPARRING SESSION FLOW:
   - User selects a strategic bet to challenge
   - Chooses 1-3 sparring partners
   - AI takes each perspective and challenges the bet
   - User defends/refines their hypothesis
   - Session produces: refined bet, identified risks, counterarguments

3. IMPLEMENTATION:
   - New tab in CanvasPanel alongside Phase and Case Library tabs
   - Sparring session as a special conversation type
   - System prompt includes the stakeholder perspective + research context
   - Evidence-linked challenges (references territory insights)

4. DATABASE:
   - Store sparring sessions linked to strategic bets
   - Track challenges raised and user responses
   - Surface unresolved challenges as risks

Reference existing debate mode in SynthesisSection.tsx for patterns.
Use the DebateCard.tsx and DebateHistory.tsx components as inspiration.

Time Allocation:

0-60 min: Persona definitions, system prompts

60-150 min: Sparring session UI components

150-240 min: AI integration, evidence linking

240-300 min: Database storage, session history

Success Criteria:

] 5 sparring partner perspectives defined

] Users can challenge any strategic bet

] AI provides evidence-backed counterarguments

] Sessions produce refined bets with identified risks

] Sparring history visible in UI

### Day 5-6: Demo Preparation (5 hours)

#### Applied Task: Demo Client Configurations (3 hours)

Task Objectives:

Configure Aberdeen Wealth Management demo client

Configure Sterling Insurance Group demo client

Configure Northern Retail Bank demo client

Pre-populate research data for each

Generate sample synthesis outputs

Create demo mode toggle

Claude Code Prompt:

Create 3 demo-ready Financial Services clients for Frontera:

DEMO 1: Aberdeen Wealth Management
- Context: Failed transformation, need modernization
- Pain: Previous consultancy delivered slides, slow vs. neobanks
- Focus: Balanced
- Pre-populated: Discovery materials, 4/6 Company territories mapped,
  3/6 Customer territories mapped, synthesis with 3 opportunities

DEMO 2: Sterling Insurance Group
- Context: Entering insurtech, need product model
- Pain: Legacy culture, teams lack product thinking
- Focus: Market-Led
- Pre-populated: Discovery complete, all Company territories mapped,
  2/6 Customer mapped (in progress state)

DEMO 3: Northern Retail Bank
- Context: Transformation fatigue, sustainable change
- Pain: 3 failed transformations, team burnout
- Focus: Team-Empowerment
- Pre-populated: Full journey completed through synthesis,
  2 strategic bets created

Create a script: scripts/seed-demo-data.ts
Include a demo mode toggle in the admin panel.
Each client should have a separate Clerk organization.

Time Allocation:

0-60 min: Data model and seeding script

60-120 min: Configure 3 demo clients with pre-populated data

120-180 min: Demo mode toggle, test switching between clients

#### Applied Task: Demo Script & Materials (2 hours)

Task Objectives:

Write 20-minute demo script

Create demo flow checklist

Prepare Q&A responses (10+ questions)

Test full demo flow end-to-end

Key Deliverables:

Background/Demo-Script-v1.md — Complete demo script

Background/Demo-QA-Guide.md — Q&A preparation

Demo environment tested and working

Success Criteria:

] 3 demo clients configured with pre-populated data

] Demo mode toggle in admin panel

] 20-minute demo script written

] Q&A guide with 10+ anticipated questions

] Full demo run-through completed successfully

### Day 7: Performance & Polish (4 hours)

#### Applied Task: Performance Optimization (4 hours)

Task Objectives:

Lighthouse performance audit on all key pages

Optimize bundle size (analyze with next build --analyze)

Lazy load heavy components (PDF renderer, territory deep-dives)

Optimize images (Next.js Image component)

Ensure targets: landing <2s, dashboard <3s, agent <3s first response

Claude Code Prompt:

Perform a performance optimization pass on Frontera:

1. Run Lighthouse on: /, /sign-in, /dashboard,
   /dashboard/product-strategy-agent
   Record scores before changes.

2. BUNDLE ANALYSIS:
   - Add @next/bundle-analyzer
   - Identify large dependencies
   - Dynamic import heavy components

3. LAZY LOADING:
   - Territory deep-dive components (loaded on click)
   - PDF renderer (@react-pdf/renderer - already subprocess)
   - Chart/visualization components
   - Case library (loaded on tab switch)

4. IMAGE OPTIMIZATION:
   - Ensure all images use next/image
   - Add proper width/height/sizes attributes
   - Convert logos to WebP format

5. API OPTIMIZATION:
   - Add response caching headers where appropriate
   - Optimize Supabase queries (add missing indexes)
   - Reduce unnecessary data fetching on initial load

Target scores: Performance >80, Accessibility >85, Best Practices >90

Time Allocation:

0-60 min: Lighthouse audit, identify bottlenecks

60-150 min: Bundle optimization, lazy loading

150-210 min: Image and API optimization

210-240 min: Re-audit, verify improvements

Success Criteria:

] Lighthouse performance > 80 on all pages

] Landing page loads in < 2s

] Dashboard loads in < 3s

] Agent first response < 3s

] No layout shifts (CLS < 0.1)

## WEEKS 5-8: PILOT PROGRAM & SCALE

### Week 5: Mobile & PWA Foundation (10 hours)

Reference: .claude/plans/omnichannel-strategy.md — Wave 1

Objectives:

Mobile-first responsive refactor of core layouts

Bottom sheet coaching component (swipe up from FAB)

Touch-optimized territory cards (44px targets)

Compact mobile stepper

Service worker + web manifest for PWA

Key Tasks:

Responsive ProductStrategyAgentInterface: mobile = coach popup + canvas scroll

Touch-friendly territory cards and research area selections

Mobile synthesis view (scrollable opportunity cards vs 2x2 matrix)

PWA manifest with Frontera branding

Offline access to completed synthesis outputs

Success Criteria:

] Lighthouse mobile score > 90

] All critical flows work on mobile (375px width)

] PWA installable on iOS and Android

] Offline synthesis reading works

### Week 6: Feedback & Analytics (10 hours)

Reference: PostHog instrumentation from v3 plan (mostly implemented)

Objectives:

Enable PostHog session recording for pilot users

Build in-app feedback collection (star ratings, thumbs up/down)

Create pilot success dashboards in PostHog

Set up automated weekly metrics calculation

Configure alerting for engagement drops

Key Tasks:

Session recording with privacy masking

Feedback components: AgentFeedbackButton, DocumentQualityFeedback

PostHog funnels: Signup → First Output, Research Completion, Document Generation

Pilot success dashboard: WAU, time-to-value, completion rates

Weekly review process documentation

Success Criteria:

] Session recording enabled for pilot cohort

] Feedback collection at key moments (post-synthesis, post-export)

] 4 PostHog dashboards configured

] Weekly metrics process documented

### Week 7: Pilot Launch Preparation (10 hours)

Objectives:

Recruit 2-3 pilot customers

Create pilot onboarding materials

Set up pilot success tracking

Create customer support playbook

Final QA pass

Key Tasks:

Pilot agreement template

Onboarding guide for pilot users

Support playbook (common issues, escalation paths)

Success metrics baseline capture

Full regression testing

### Week 8: Pilot Launch & Iteration (10 hours)

Objectives:

Launch pilot with first 2-3 customers

Daily monitoring of pilot metrics

Rapid iteration on feedback

Document learnings

Plan next phase

Key Tasks:

Pilot kickoff meetings

Monitor PostHog dashboards daily for week 1

Address any blocking issues immediately

Collect structured feedback (weekly check-ins)

Prioritize feedback for next sprint

## MONTHS 3-6: ADDITIONAL COACHING MODULES

### Month 3: North Star & OKR Agent (25 hours)

From Frontera Master Overview:

Objectives:

Build agent that helps define customer value metrics (North Star)

Guide OKR creation aligned to North Star

Create metric trees linking leading/lagging indicators

Connect to Product Strategy Agent outputs

Implementation Pattern:

New agent type: north_star_okr

New system prompt based on North Star methodology

Reuse existing conversation infrastructure

New canvas sections for metric trees and OKR cascades

Integration: synthesis opportunities → North Star → OKRs

### Month 4: Team Mission, Vision & OKR House Agent (25 hours)

Objectives:

Coach teams to define customer missions

Create team vision statements aligned to company strategy

Build team-level OKRs cascading from company OKRs

Ensure psychological safety in goal-setting

Implementation Pattern:

New agent type: team_mission

Team-level data model (multiple teams per organization)

Integration: company strategy → team missions → team OKRs

Shared dashboard showing alignment across teams

### Month 5-6: Competency Framework Agent (30 hours)

Objectives:

Define role competencies for Product, Engineering, Design, Data

Assess current capability levels

Create personalized learning paths

Track skill development over time

Implementation Pattern:

New agent type: competency

Competency matrix data model

Integration with personal profiling data

Learning path recommendations from expert knowledge base

### Enterprise Features (ongoing)

From Master Overview — build as pilot customers request:

Jira integration: Link strategic bets to epics

Confluence integration: Export strategy documents

Slack integration: Notifications and coaching nudges

Linear integration: Product roadmap sync

Team collaboration: Multi-user conversations, comments

Advanced analytics: Coach effectiveness, time-to-insight

## UPDATED LEARNING RESOURCES

### Week 2 Resources (Strategic Bets & Expert Knowledge)

Roger Martin "Playing to Win" — Strategic choice cascades, integrated choices

Chandra Janakiraman "Strategy Blocks" — 4-dimension scoring (impact, certainty, clarity, uniqueness)

Marty Cagan "Inspired/Empowered" — Measurable leading indicators (strategy vs discovery distinction)

Melissa Perri "Escaping the Build Trap" — Strategic Intent → Product Initiatives → Options

Gibson Biddle — DHM Model (Delight, Hard to copy, Margin-enhancing)

Clayton Christensen / Bob Moesta — Jobs to Be Done, demand-side anchoring

Annie Duke "Thinking in Bets" / "Quit" — Kill criteria, pre-committed abandonment

Frontera Critical Assessment: Background/Strategic_Bets_Critical_Assessment.docx

Frontera Implementation Plan v2: Background/Strategic_Bets_Implementation_Plan_v2.docx

Anthropic "Building with Claude" — Context window optimization

Supabase pgvector documentation — Semantic search

### Week 3 Resources (UX & Accessibility)

WCAG 2.1 Quick Reference — https://www.w3.org/WAI/WCAG21/quickref/

MDN Accessibility Guide — Keyboard navigation

"Inclusive Components" by Heydon Pickering — Accessible patterns

Frontera Design Reviews (in repository root)

### Week 4 Resources (Security & Demo)

OWASP Top 10 for Next.js

Zod documentation — Schema validation

Vercel Security Headers Guide

Anthropic Safety documentation — Prompt injection

### Weeks 5-8 Resources (Mobile & Pilot)

Next.js PWA Guide

Capacitor documentation — Native wrapper

PostHog session recording documentation

PostHog funnels and cohorts guide

## SUCCESS METRICS

### Technical Readiness (Target: End of Week 4)

Performance:

] Landing page loads < 2s

] Agent first response < 3s

] Synthesis generation < 30s

] PDF export < 10s

] Lighthouse performance > 80

Functionality:

] All 4 methodology phases work end-to-end

] 18 research areas across 3 territories functional

] Synthesis generates evidence-linked opportunities

] Strategic bets link to synthesis and evidence

] Expert knowledge surfaces contextually

] PDF export generates professional reports

] Demo clients configured and working

Quality:

] 500+ automated tests passing

] WCAG Level A compliance > 85%

] No critical security vulnerabilities

] CSP headers active

] Rate limiting on AI endpoints

] Input validation on all API routes

### Business Readiness (Target: End of Week 8)

Demo Capability:

] 20-minute demo runs flawlessly

] 3 demo clients showcase different scenarios

] Q&A prepared for 15+ anticipated questions

] Backup plan for technical failures

Pilot Capability:

] 2-3 pilot customers onboarded

] Success metrics tracking operational

] Weekly review process established

] Support playbook documented

] Feedback collection active

### Platform Metrics (Pilot Targets)

North Star: Weekly Active Executives using platform (target: 80%+)

Primary:

Time to First Value: < 14 days from signup to first strategic output

Research Completion Rate: > 70% users completing all 3 territories

Document Generation Success: > 80% users generating insights/PDF

Engagement Rate: > 85% pilot users active weekly

Secondary:

Agent conversation quality rating: > 4/5

Document usefulness rating: > 4/5

Platform NPS: > 50

Time saved vs consultancy: > 80% reduction

## CONFIDENCE BUILDERS

### What You've Already Achieved

In the first phase of development, you built:

A complete multi-tenant SaaS platform with enterprise auth

An AI-powered coaching system with 6 personas and context awareness

A 4-phase strategic methodology engine (3 of 4 phases complete)

18 research areas across 3 strategic territories

AI-powered synthesis with Playing to Win framework

Professional PDF export with brand design

Personal profiling with AI reflections

Leadership playbook from 301 expert conversations

Case study engine, expert perspectives, tension simulator

471 automated tests across 8 testing phases

CI/CD pipeline with GitHub Actions

Brand design system (Navy + Gold + Cyan)

This is substantially more than the original v3 plan targeted for Week 4. The foundation is strong. What remains is:

Completing the final methodology phase (Strategic Bets)

Enterprise polish (accessibility, security, performance)

Demo preparation and pilot launch

### The Path Forward

The hardest part — building the core platform from zero — is done. Weeks 2-8 focus on:

Depth (completing Strategic Bets, ingesting expert knowledge)

Quality (accessibility, security, performance)

Readiness (demo prep, pilot launch, feedback loops)

This is refinement and extension of a working system, not building from scratch. The risk profile is fundamentally different — and lower — than Week 1.

## WEEKLY REFLECTION QUESTIONS

Ask yourself every Friday:

Progress: Did I hit my weekly milestone?

Learning: What new capability did I develop this week?

Blockers: What slowed me down? Can Claude Code help differently?

Quality: Would I demo what I built this week to an enterprise CTO?

Business: How does this week's work move us closer to first pilot revenue?

## APPENDIX: KEY FILE LOCATIONS

frontera-platform/
├── src/
│   ├── app/                              # Next.js App Router pages
│   │   ├── api/                          # 30 API routes
│   │   │   ├── conversations/            # Chat CRUD + streaming
│   │   │   ├── product-strategy-agent/   # PSA endpoints (15+)
│   │   │   ├── admin/                    # Admin APIs
│   │   │   ├── organizations/            # Team management
│   │   │   └── auth/                     # Custom auth logic
│   │   ├── dashboard/                    # Authenticated pages
│   │   │   ├── product-strategy-agent/   # Main PSA interface
│   │   │   ├── personal-profile/         # Profiling intake
│   │   │   ├── leadership-playbook/      # Leadership dev
│   │   │   ├── team/                     # Team management
│   │   │   └── admin/                    # Admin panel
│   │   ├── sign-in/                      # Clerk sign-in
│   │   └── sign-up/                      # Clerk sign-up
│   ├── components/
│   │   ├── product-strategy-agent/       # PSA components (40+)
│   │   │   ├── CanvasPanel/              # Right panel (20+ components)
│   │   │   ├── CoachingPanel/            # Left panel (15+ components)
│   │   │   └── PersonalProfile/          # Profiling UI
│   │   ├── auth/                         # SignInForm, SignUpForm
│   │   ├── onboarding/                   # 4-step wizard
│   │   └── admin/                        # Admin components
│   ├── lib/
│   │   ├── agents/strategy-coach/        # AI agent (prompts, state, personas)
│   │   ├── pdf/synthesis-report/         # PDF components
│   │   └── analytics/                    # PostHog helpers
│   ├── hooks/                            # Custom React hooks
│   ├── types/                            # TypeScript types
│   └── middleware.ts                     # Clerk auth middleware
├── tests/                                # 471 tests
│   ├── unit/                             # 158 tests
│   ├── integration/                      # 41 tests
│   ├── e2e/                              # 96 tests (Playwright)
│   ├── bdd/                              # 30 scenarios (Cucumber)
│   └── evals/                            # 90 AI evaluation tests
├── supabase/migrations/                  # Database migrations
├── scripts/                              # PDF generation, utilities
├── Background/                           # Strategy docs, PRDs, transcripts
│   ├── Product_Strategy_Agent_PRD_v2.1.md
│   ├── Frontera Master Overview.*
│   ├── Frontera_Buyer_Personas.txt
│   ├── Lenny's Podcast Transcripts Archive/  # 301 transcripts
│   └── Claude Code Learning Plan - v4.md     # THIS DOCUMENT
├── CLAUDE.md                             # Architecture + design system
└── .github/workflows/                    # CI/CD pipelines

## APPENDIX: ENVIRONMENT VARIABLES

# Supabase
NEXT_PUBLIC_SUPABASE_URL=
NEXT_PUBLIC_SUPABASE_ANON_KEY=
SUPABASE_SERVICE_ROLE_KEY=

# Clerk Authentication
NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=
CLERK_SECRET_KEY=
CLERK_WEBHOOK_SECRET=
NEXT_PUBLIC_CLERK_SIGN_IN_URL=/sign-in
NEXT_PUBLIC_CLERK_SIGN_UP_URL=/sign-up
NEXT_PUBLIC_CLERK_SIGN_IN_FALLBACK_REDIRECT_URL=/dashboard
NEXT_PUBLIC_CLERK_SIGN_UP_FALLBACK_REDIRECT_URL=/dashboard

# Anthropic API
ANTHROPIC_API_KEY=

# PostHog Analytics
NEXT_PUBLIC_POSTHOG_KEY=
NEXT_PUBLIC_POSTHOG_HOST=

# App
NEXT_PUBLIC_APP_URL=

End of Learning Plan v4

Previous versions: v3 (December 2025), v2, v1

Next review: End of Week 2 (February 14, 2026)