# Product Strategy Coach

User Testing Proposal for Pilot Validation

Version: 1.0
Date: February 2026
Author: Frontera Product Team
Status: Draft for Review

# Table of Contents

1. Executive Summary

2. Testing Objectives

3. Product Overview

4. Testing Framework

5. Maze Test Specifications

6. Moderated Session Protocol

7. Question Bank

8. Expert Review Framework

9. Participant Recruitment

10. Test Plan Timeline

11. Success Metrics

12. Budget Estimate

13. Appendices

# 1. Executive Summary

## Purpose

This proposal outlines a comprehensive user testing strategy for the Product Strategy Coach pilot. The testing programme is designed to validate three critical dimensions:

Experience & Usability - Can users navigate the interface effectively?

Journey Completion - Do users progress through all methodology phases?

Coaching Quality & Outputs - Is the AI coaching valuable? Are strategic outputs actionable?

## Recommended Approach

A hybrid testing methodology combining:

Maze Platform for modular, unmoderated usability testing

Moderated Think-Aloud Sessions for full journey evaluation

Expert Panel Review for coaching and output quality assessment

## Key Outcomes

Identify and prioritise usability friction points

Validate the coaching methodology resonates with target users

Assess the perceived value of AI-generated strategic outputs

Gather actionable insights for pre-launch iteration

# 2. Testing Objectives

## Primary Objectives

| Objective | Success Criteria | Measurement Method |
| --- | --- | --- |
| Validate navigation clarity | >85% task success rate | Maze mission completion |
| Confirm methodology comprehension | >80% understand phase progression | Post-test survey |
| Assess coach interaction value | Trust score >4.0/5.0 | Session interviews |
| Evaluate synthesis output quality | Actionability score >4.0/5.0 | Expert panel review |
| Identify critical friction points | <3 blocking issues | Session observation |

## Research Questions

### Experience & Usability

How intuitive is the two-panel layout (coach + canvas)?

Do users understand the relationship between chat coaching and canvas activities?

Can users locate key actions (upload materials, explore territories, generate synthesis)?

Is the progress stepper effective at communicating journey state?

### Journey & Methodology

Do users understand the 4-phase methodology without explanation?

What triggers users to progress from one phase to the next?

Where do users abandon or express frustration?

Is the "terrain mapping" metaphor meaningful?

### Coaching Quality

Do users perceive the coach as helpful vs. intrusive?

Is the coaching personalised enough to feel relevant?

Do users trust AI-generated strategic guidance?

What coaching behaviours increase or decrease trust?

### Output Value

Are synthesis outputs immediately understandable?

Would users share these outputs with stakeholders?

Do outputs feel generic or specifically tailored?

What additional outputs would users want?

# 3. Product Overview

## Product Description

The Product Strategy Coach is an AI-powered strategic coaching platform that guides enterprise leaders through a structured methodology to develop product transformation strategies. The experience combines:

Persistent AI Coach Sidebar for contextual guidance and Q&A

Scrollable Canvas with phased, card-based workflow

Progressive Disclosure through "terrain mapping" that unlocks as users complete phases

Document Upload to ground strategy in real source materials

## Methodology Phases

| Phase | Name | Purpose | Key Activities |
| --- | --- | --- | --- |
| 1 | Discovery | Context Setting | Upload materials, establish strategic baseline |
| 2 | Research | Terrain Mapping | Explore Company, Customer, Competitor territories |
| 3 | Synthesis | Strategy Formation | Review AI-generated opportunities and insights |
| 4 | Strategic Bets | Route Planning | Define hypothesis-driven strategic bets |

## Target Users

Primary Persona: Strategic Product Leader

VP Product, Head of Strategy, Product Director

Enterprise (500+ employees) or funded scale-up

Currently leading or planning product transformation

5+ years experience in product/strategy roles

# 4. Testing Framework

## Testing Layers

LAYER 1: MODULAR USABILITY (Maze)

6 focused tests, 5-10 minutes each

Unmoderated, scalable recruitment

Click tracking, heatmaps, task success metrics

Quantitative data with qualitative follow-up

LAYER 2: FULL JOURNEY (Moderated Sessions)

45-60 minute think-aloud sessions

Real context (user's actual company)

Deep observation of coaching interaction

Rich qualitative insights

LAYER 3: OUTPUT QUALITY (Expert Review)

Panel of 3-5 strategy experts

Blind review of synthesis outputs

Structured scoring rubric

Comparative assessment

## Why This Hybrid Approach?

| Testing Need | Maze Fit | Moderated Fit | Expert Review |
| --- | --- | --- | --- |
| First-click accuracy | Excellent | Overkill | N/A |
| Task completion rates | Excellent | Good | N/A |
| Navigation patterns | Excellent | Good | N/A |
| Emotional response | Limited | Excellent | N/A |
| Trust assessment | Limited | Excellent | Limited |
| Coaching quality | Poor | Excellent | Excellent |
| Output actionability | Limited | Good | Excellent |
| Long-form journey | Poor | Excellent | N/A |
| Scale (many users) | Excellent | Poor | N/A |

# 5. Maze Test Specifications

## Test Overview

| Test # | Name | Focus Area | Duration | Participants |
| --- | --- | --- | --- | --- |
| 1 | First Impressions | Overall comprehension | 5 min | 15-20 |
| 2 | Discovery Phase | Context setting UX | 8 min | 15-20 |
| 3 | Coach Interaction | AI coaching perception | 6 min | 15-20 |
| 4 | Territory Navigation | Research phase UX | 8 min | 15-20 |
| 5 | Synthesis Review | Output comprehension | 7 min | 15-20 |
| 6 | End-to-End Prototype | Full flow (abbreviated) | 12 min | 10-15 |

## Test 1: First Impressions

Objective: Assess initial comprehension and emotional response to the interface

Test Type: Opinion Test + First-Click Test

### Block 1: Initial Reaction (30 seconds)

Question 1.1 - 5-Second Test

"Look at this screen for 5 seconds. What do you think this product does?"

Type: Open text

Purpose: Capture first impressions before cognitive processing

Question 1.2 - Emotional Response

"What's your immediate reaction to this interface?"

Type: Multiple choice (single select)

Excited - I want to explore this

Curious - I'd like to learn more

Neutral - No strong feeling

Confused - I'm not sure what I'm looking at

Overwhelmed - This looks complex

Question 1.3 - Comprehension Check

"Based on what you see, what is the main purpose of this tool?"

Type: Multiple choice (single select)

A project management dashboard

An AI-powered strategy coaching tool

A document collaboration platform

A customer analytics system

I'm not sure

### Block 2: Layout Understanding (60 seconds)

Question 1.4 - Component Identification

"What do you think the left sidebar is for?"

Type: Open text

Purpose: Validate coach sidebar mental model

Question 1.5 - First-Click Test

"If you wanted to start working on your strategy, where would you click first?"

Type: First-click (heatmap capture)

Success zone: Discovery section, coach input, or upload materials button

Question 1.6 - Progress Understanding

"Looking at the top of the main panel, what do the circles represent?"

Type: Multiple choice (single select)

Steps in a process I need to complete

Different features I can access

My team members

Notification indicators

Not sure

### Block 3: Value Proposition (45 seconds)

Question 1.7 - Value Clarity

"How clear is it what value this tool would provide to you?"

Type: Linear scale 1-5 (1 = Not at all clear, 5 = Extremely clear)

Question 1.8 - Relevance

"How relevant does this tool seem for your work?"

Type: Linear scale 1-5 (1 = Not relevant at all, 5 = Highly relevant)

Question 1.9 - Open Feedback

"What questions do you have about this interface?"

Type: Open text

## Test 2: Discovery Phase Deep Dive

Objective: Validate Discovery phase usability and task completion

Test Type: Mission + Survey

### Scenario Introduction

Scenario: You're the VP of Product at a mid-sized fintech company. Your CEO has asked you to develop a product strategy for the next 18 months. You've decided to use this AI coaching tool to help structure your thinking. You've just logged in for the first time.

### Mission 1: Locate Upload Function

Task: Find where you would upload your company's strategic documents.

Type: Mission with click tracking

Success criteria: Click on "Upload Files" button or drag-drop zone

Time limit: 30 seconds

Follow-up Question 2.1

"How easy was it to find the upload function?"

Type: Linear scale 1-5 (1 = Very difficult, 5 = Very easy)

### Mission 2: Understand Context Requirements

Task: What information does the tool need from you to get started?

Type: Open text response after viewing Discovery section

Follow-up Question 2.2

"Is it clear what materials you should upload?"

Type: Linear scale 1-5

Follow-up Question 2.3

"What documents would you upload if using this for your company?"

Type: Multiple choice (multi-select)

Annual report / financial statements

Strategic plan / roadmap

Market research reports

Competitor analysis

Customer feedback / NPS data

Product specs / PRDs

Board presentations

I wouldn't know what to upload

Other (please specify)

### Mission 3: Interact with Coach

Task: The AI coach has asked you a question. Respond to it.

Type: Mission with interaction tracking

Show: Coach message asking "What competitive dynamics are making product transformation urgent for your company?"

Success criteria: Click on input field or type response

Follow-up Question 2.4

"How would you describe the tone of the AI coach?"

Type: Multiple choice (single select)

Professional and authoritative

Friendly and supportive

Neutral and factual

Pushy or demanding

Robotic and impersonal

Follow-up Question 2.5

"Is this question relevant to your situation?"

Type: Linear scale 1-5

## Test 3: Coach Interaction Evaluation

Objective: Assess perceptions of AI coaching quality and trust

Test Type: Video Walkthrough + Opinion Survey

### Block 1: Video Observation

Show: Screen recording of coach interaction including:

User asking a question about competitive positioning

Coach providing contextual response with follow-up question

User responding

Coach synthesising and providing insight

Question 3.1 - Helpfulness

"How helpful was the coach's response?"

Type: Linear scale 1-5

Question 3.2 - Relevance

"How relevant was the coach's guidance to the user's question?"

Type: Linear scale 1-5

Question 3.3 - Interaction Style

"How would you describe the interaction between the user and the coach?"

Type: Multiple choice (single select)

Like talking to a knowledgeable consultant

Like using a sophisticated chatbot

Like following a guided tutorial

Like having a conversation with a colleague

Like receiving automated suggestions

### Block 2: Coaching Scenarios

Present 3 different coach response examples:

Scenario A: Proactive Insight

Coach message: "I notice you mentioned 'integration depth' as a customer priority, but your competitor analysis suggests most alternatives struggle with this. This could be a significant 'How to Win' opportunity. Would you like to explore what capabilities you'd need to excel here?"

Question 3.4

"How valuable is it for the coach to proactively identify connections like this?"

Type: Linear scale 1-5

Question 3.5

"How much would you trust this type of insight from an AI coach?"

Type: Linear scale 1-5

Scenario B: Challenge Response

Coach message: "You mentioned that 'price is not a key differentiator' for your customers. However, your earlier notes indicated several lost deals due to pricing. Can you help me understand this apparent tension?"

Question 3.6

"How comfortable are you with the coach challenging your assumptions?"

Type: Linear scale 1-5

Question 3.7

"This type of challenge feels:"

Type: Multiple choice (single select)

Helpful - it makes me think more deeply

Neutral - neither good nor bad

Uncomfortable - I don't like being challenged by AI

Annoying - the AI doesn't understand my context

### Block 3: Overall Coach Assessment

Question 3.9 - Trust Comparison

"Compared to a human strategy consultant, how much would you trust this AI coach?"

Type: Linear scale 1-7 (1 = Much less, 4 = About the same, 7 = Much more)

Question 3.10 - Ideal Coach Behaviour

"What behaviours would make you trust the AI coach more?"

Type: Multiple choice (multi-select)

Showing its reasoning/sources

Asking clarifying questions before advising

Admitting when it doesn't know something

Providing options rather than single recommendations

Referencing industry benchmarks or data

Remembering context from earlier in the session

Other (please specify)

## Test 4: Territory Navigation (Research Phase)

Objective: Validate Research phase navigation and territory exploration UX

Test Type: Mission + Heatmap + Survey

### Scenario Introduction

You've completed the Discovery phase and uploaded your strategic documents. The tool is now asking you to "Map Your Strategic Terrain" by exploring three territories: Company, Customer, and Competitor.

### Mission 1: Territory Selection

Task: You want to start by understanding your customers better. Where would you click?

Type: First-click test

Success zone: Customer territory card

Capture: Heatmap of all clicks

Question 4.1

"How clear was it which card to select?"

Type: Linear scale 1-5

### Mission 2: Navigate Territory Deep Dive

Task: You've clicked on Customer territory. Now find where you would answer questions about customer segments.

Type: Mission in prototype

Success criteria: Navigate to "Segments & Needs" research area

Question 4.2

"How easy was it to find the right section?"

Type: Linear scale 1-5

### Mission 3: Complete Research Input

Task: Answer the research questions you see for this area.

Type: Observe interaction with research question inputs

Question 4.3

"How clear were the research questions?"

Type: Linear scale 1-5

Question 4.4

"How relevant were these questions to developing a product strategy?"

Type: Linear scale 1-5

### Block: Territory Card Comprehension

Question 4.7

"The tool uses a 'terrain mapping' metaphor with 'territories' to explore. How intuitive is this metaphor?"

Type: Linear scale 1-5 (1 = Very confusing, 5 = Very intuitive)

Question 4.8

"The three territories are Company, Customer, and Competitor (the '3Cs'). Are these categories:"

Type: Multiple choice (single select)

Exactly right - these are the key areas to explore

Mostly right - but I'd add or change something

Somewhat relevant - but missing important areas

Not how I think about strategy

Question 4.9

"What other 'territories' or areas would you want to explore for product strategy?"

Type: Open text

## Test 5: Synthesis Output Review

Objective: Assess comprehension and perceived value of synthesis outputs

Test Type: Comprehension Test + Opinion Survey

### Block 1: Strategic Opportunity Map

Show: Full 2x2 matrix with 4 plotted opportunities

Question 5.1 - 5-Second Comprehension

"Look at this visualisation for 5 seconds. What does it show?"

Type: Open text

Question 5.2 - Quadrant Understanding

"What does an opportunity in the top-right quadrant (INVEST) mean?"

Type: Multiple choice (single select)

High priority - execute immediately

Interesting but needs more research

Low priority - deprioritise

I'm not sure

Question 5.3

"How useful is this visualisation for strategic decision-making?"

Type: Linear scale 1-5

### Block 2: Opportunity Card Review

Show: Detailed opportunity card including:

Title: "Enterprise Integration Platform"

Scores: Market Attractiveness 8/10, Capability Fit 7/10

Where to Play: "Mid-market consolidators (£5-50bn AUM)"

How to Win: "Deep platform integration + compliance automation"

Evidence: 3 linked sources from research

Assumptions: "What Would Have to Be True"

Question 5.5

"Based on this card, what strategic action is being recommended?"

Type: Open text

Question 5.6

"The card shows 'Evidence' linking back to your research. How valuable is this feature?"

Type: Linear scale 1-5

Question 5.8 - Actionability

"Could you take action on this strategic opportunity based on the information provided?"

Type: Multiple choice (single select)

Yes, I have enough information to act

Partially, but I need more detail on some areas

No, I need significantly more information

I'm not sure what action to take

### Block 3: Output Quality Assessment

Question 5.11 - Stakeholder Shareability

"Would you share this synthesis output with your executive team?"

Type: Linear scale 1-5 (1 = Definitely not, 5 = Definitely yes)

Question 5.12

"Why or why not would you share this with stakeholders?"

Type: Open text

Question 5.16

"What other outputs would you want from the synthesis phase?"

Type: Multiple choice (multi-select)

SWOT analysis

Competitive positioning map

Risk assessment

Implementation timeline

Resource requirements

Financial projections

Stakeholder communication plan

Other (please specify)

## Test 6: End-to-End Prototype Flow

Objective: Validate full journey comprehension with abbreviated prototype

Test Type: Usability Mission + Post-Test Survey

Duration: 10-12 minutes total

### Introduction

You're about to experience the full Product Strategy Coach journey, from Discovery to Strategic Bets. This is an abbreviated version - in the real product, you'd spend more time in each phase. Please think aloud as you navigate, sharing what you're thinking and feeling.

### Phase Missions

Phase 1: Discovery (2 min): Complete the Discovery phase by uploading a document and answering the coach's first question.

Phase 2: Research (3 min): Complete at least one territory (Customer) by answering the research questions.

Phase 3: Synthesis (2 min): Review the generated synthesis and identify the top strategic opportunity.

Phase 4: Strategic Bets (2 min): Create a strategic bet based on the synthesis.

### Post-Flow Survey

Question 6.1

"How clear was the journey from start to finish?"

Type: Linear scale 1-5

Question 6.2

"Were the transitions between phases smooth and logical?"

Type: Linear scale 1-5

Question 6.3

"For the value provided, the time investment in this process is:"

Type: Multiple choice (single select)

Worth much more than the time required

Worth the time required

Worth somewhat less than the time required

Not worth the time required

Question 6.5

"How satisfied are you with the overall Product Strategy Coach experience?"

Type: Linear scale 1-5

Question 6.6 - Net Promoter Score

"How likely are you to recommend this tool to a colleague?"

Type: Linear scale 0-10 (NPS format)

Question 6.7

"What is the most valuable aspect of this tool?"

Type: Open text

Question 6.8

"What is your biggest concern or hesitation about using this tool?"

Type: Open text

Question 6.10

"Would you or your company pay for a tool like this?"

Type: Multiple choice (single select)

Yes, definitely

Yes, probably

Not sure

Probably not

Definitely not

# 6. Moderated Session Protocol

## Session Overview

| Element | Details |
| --- | --- |
| Duration | 60 minutes |
| Format | Remote video call with screen sharing |
| Recording | Video + audio (with consent) |
| Participants | 6-8 strategic product leaders |

## Session Structure

| Section | Duration | Purpose |
| --- | --- | --- |
| 1. Introduction | 5 minutes | Set expectations, obtain consent |
| 2. Context Setting | 5 minutes | Understand participant background |
| 3. First Impressions | 5 minutes | Initial reaction to interface |
| 4. Discovery Phase | 10-15 minutes | Walkthrough with real context |
| 5. Research Phase | 15-20 minutes | Territory exploration |
| 6. Synthesis Phase | 10 minutes | Output review |
| 7. Debrief Interview | 10-15 minutes | Structured feedback |

### Facilitator Script: Introduction

"Thank you for joining today. I'm [name], and I'll be facilitating this session.

We're developing an AI-powered tool to help product leaders develop strategy. Today, I'd like you to use the tool and share your thoughts as you go.

A few things before we start:
- Please think aloud - share what you're looking at, thinking, and feeling
- There are no wrong answers. If something is confusing, that's valuable feedback
- We're testing the product, not you
- Feel free to be candid - criticism helps us improve

Do you have any questions before we begin?"

### Context Setting Questions

"Tell me briefly about your role and company."

"What strategic challenges are you currently working on?"

"Have you used any tools or consultants to help with product strategy before?"

"What did you like or dislike about those experiences?"

### During-Task Observation Prompts

| Situation | Prompt |
| --- | --- |
| Participant pauses | "What are you looking at right now?" |
| Participant seems confused | "What are you expecting to see here?" |
| Participant clicks unexpectedly | "What made you click there?" |
| Participant skips content | "I noticed you scrolled past that - was it not relevant?" |
| Participant sighs/frustrated | "What's causing that reaction?" |
| Participant smiles/satisfied | "What do you like about this?" |

### Debrief Interview Questions

Overall Experience

"How would you describe this experience in a few words?"

"What was the most valuable part?"

"What was the most frustrating part?"

Coaching Quality

"How did the AI coach compare to working with a human consultant?"

"Did you trust the coach's guidance? Why or why not?"

"What would make you trust it more?"

Output Value

"How actionable were the strategic outputs?"

"What would you do next with this synthesis?"

"What outputs are missing that you'd want?"

Adoption Likelihood

"Would you use this tool for a real strategic project?"

"What would need to change for you to use it?"

"What would you be willing to pay for this?"

# 7. Question Bank

## Post-Session Survey (Quantitative)

| Question | Scale | Purpose |
| --- | --- | --- |
| Overall satisfaction | 1-5 | CSAT |
| Likelihood to recommend | 0-10 | NPS |
| Ease of use | 1-5 | SUS component |
| Feature completeness | 1-5 | Gap analysis |
| Trust in AI guidance | 1-5 | Trust metric |
| Likelihood to use for real project | 1-5 | Adoption intent |
| Value vs. time invested | 1-5 | ROI perception |

## System Usability Scale (SUS) - Standard 10 Questions

1. I think that I would like to use this system frequently.

2. I found the system unnecessarily complex.

3. I thought the system was easy to use.

4. I think that I would need the support of a technical person to use this system.

5. I found the various functions in this system were well integrated.

6. I thought there was too much inconsistency in this system.

7. I would imagine that most people would learn to use this system very quickly.

8. I found the system very cumbersome to use.

9. I felt very confident using the system.

10. I needed to learn a lot of things before I could get going with this system.

Scale: Strongly Disagree (1) to Strongly Agree (5)

# 8. Expert Review Framework

## Panel Composition

Recommended: 3-5 strategy experts with:

Mix of backgrounds: management consulting, corporate strategy, product leadership

10+ years experience in strategy development

No prior exposure to the tool

## Scoring Rubric

Dimension 1: Coaching Relevance (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | Coaching completely misses the point; generic or off-topic |
| 2 - Below Average | Some relevant points but largely unhelpful |
| 3 - Adequate | Reasonably relevant but not insightful |
| 4 - Good | Relevant and occasionally insightful |
| 5 - Excellent | Highly relevant, insightful, and well-timed |

Dimension 2: Strategic Actionability (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | Outputs are too vague to act upon |
| 2 - Below Average | Some actionable elements but mostly abstract |
| 3 - Adequate | Actionable but requires significant interpretation |
| 4 - Good | Clear actions with reasonable specificity |
| 5 - Excellent | Highly actionable with clear next steps |

Dimension 3: Insight Quality (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | No insights; purely descriptive |
| 2 - Below Average | Obvious insights only |
| 3 - Adequate | Some non-obvious connections |
| 4 - Good | Multiple meaningful insights |
| 5 - Excellent | Breakthrough insights that reframe the problem |

Dimension 4: Stakeholder Readiness (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | Would embarrass the user if shared |
| 2 - Below Average | Needs significant editing before sharing |
| 3 - Adequate | Shareable with caveats |
| 4 - Good | Ready to share with minor polish |
| 5 - Excellent | Could be presented to the board immediately |

# 9. Participant Recruitment

## Target Profile

| Attribute | Requirement |
| --- | --- |
| Title | VP Product, Head of Strategy, Product Director, CPO |
| Company size | 200+ employees (enterprise focus) |
| Experience | 5+ years in product or strategy roles |
| Current context | Actively involved in strategic initiatives |
| Industry | Technology, Financial Services, Healthcare, B2B SaaS |

## Screening Questions

1. Role Confirmation

What is your current job title?

VP/Head/Director of Product or Strategy (qualify)

Product Manager (qualify if senior)

Other (screen out)

2. Strategic Involvement

In the past 12 months, have you been responsible for developing or significantly contributing to your company's product strategy?

Yes, I led the process (ideal)

Yes, I was a key contributor (qualify)

No, I was not involved (screen out)

3. Company Size

Approximately how many employees does your company have?

1-49 (screen out unless funded startup)

50-199 (qualify with caution)

200-999 (qualify)

1000+ (ideal)

## Incentives

| Test Type | Duration | Suggested Incentive |
| --- | --- | --- |
| Maze Test (unmoderated) | 5-10 min | $20-30 or prize draw |
| Maze Test (longer) | 10-15 min | $40-50 |
| Moderated Session | 60 min | $150-200 |
| Expert Panel Review | 30 min per review | $100-150 per review |

## Sample Size Recommendations

| Test Type | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| Maze usability tests | 10 | 15-20 | 85% confidence at n=15 |
| Moderated sessions | 5 | 6-8 | Diminishing returns after 8 |
| Expert reviews | 3 | 5 | For inter-rater reliability |

# 10. Test Plan Timeline

## 6-Week Programme Overview

| Week | Activity | Deliverable |
| --- | --- | --- |
| 1 | Preparation: Recruit, build tests | Approved test plan, ready tests |
| 2 | Maze Tests 1-3 | Live tests, early insights |
| 3 | Maze Tests 4-6 | Complete Maze data |
| 4 | Moderated Sessions (6-8) | Recordings, theme summary |
| 5 | Expert Review + Analysis | Integrated findings |
| 6 | Reporting + Planning | Final report, sprint plan |

# 11. Success Metrics

## Quantitative Targets

| Metric | Target | Source | Priority |
| --- | --- | --- | --- |
| Task success rate (first-click) | ≥85% | Maze | P0 |
| Task completion rate | ≥80% | Maze | P0 |
| Time-on-task (Discovery) | <3 min | Maze | P1 |
| System Usability Scale (SUS) | ≥75 | Post-session survey | P0 |
| Net Promoter Score (NPS) | ≥30 | Post-session survey | P0 |
| Coach trust score | ≥4.0/5.0 | Session interviews | P0 |
| Synthesis actionability | ≥4.0/5.0 | Expert review | P0 |
| Journey completion rate | ≥70% | Session observation | P1 |
| Willingness to pay | ≥60% "yes" | Post-session survey | P1 |

## Risk Thresholds

| Metric | Acceptable | Warning | Critical |
| --- | --- | --- | --- |
| Task success | ≥85% | 70-84% | <70% |
| SUS Score | ≥75 | 60-74 | <60 |
| NPS | ≥30 | 0-29 | <0 |
| Coach trust | ≥4.0 | 3.0-3.9 | <3.0 |
| Abandonment rate | <20% | 20-40% | >40% |

# 12. Budget Estimate

## External Costs

| Category | Item | Quantity | Unit Cost | Total |
| --- | --- | --- | --- | --- |
| Maze Platform | Subscription (Pro) | 1 month | $99 | $99 |
| Maze Platform | Panel recruitment | 100 participants | $3-5 | $300-500 |
| Moderated Sessions | Participant incentives | 8 | $150 | $1,200 |
| Moderated Sessions | Recruitment platform | 1 | $300 | $300 |
| Moderated Sessions | Video transcription | 8 hours | $50 | $400 |
| Expert Review | Reviewer fees | 5 x 3 reviews | $100 | $1,500 |

## Total Budget Summary

| Category | Low Estimate | High Estimate |
| --- | --- | --- |
| External costs | $3,800 | $5,000 |
| Internal time (est.) | £7,175 | £9,000 |
| Contingency (15%) | $570 + £1,076 | $750 + £1,350 |
| TOTAL | $4,370 + £8,251 | $5,750 + £10,350 |

# 13. Appendices

## Appendix A: Consent Form Template

PARTICIPANT CONSENT FORM

Study Title: Product Strategy Coach User Testing
Organisation: Frontera

Purpose:
We are conducting research to evaluate and improve our product strategy coaching tool. Your participation will help us understand how users interact with the tool.

What to Expect:
• Duration: Approximately [X] minutes
• Activities: Using a prototype, answering questions, sharing feedback
• Recording: This session will be recorded for research purposes

Your Rights:
• Participation is voluntary
• You may withdraw at any time without penalty
• You may skip any question you prefer not to answer
• Your responses will be kept confidential

By signing below, you confirm that you have read and understood this consent form and agree to participate in this research study.

Signature: _______________________
Date: ___________________________
Name (printed): __________________

## Appendix B: Session Checklist

Pre-Session Checklist

☐ Prototype URL confirmed working

☐ Recording software tested

☐ Consent form sent and signed

☐ Participant background reviewed

☐ Observation template ready

☐ Backup scenarios prepared

☐ Calendar invite sent with joining link

☐ Incentive payment prepared

During-Session Checklist

☐ Welcome and introductions

☐ Confirm consent to record

☐ Start recording

☐ Context-setting questions

☐ First impressions task

☐ Discovery phase walkthrough

☐ Research phase walkthrough

☐ Synthesis review

☐ Debrief interview

☐ Thank participant

☐ Stop recording

Post-Session Checklist

☐ Complete observation notes within 24 hours

☐ Tag key moments in recording

☐ Update participant tracker

☐ Send thank-you email

☐ Process incentive payment

☐ Share preliminary insights with team

# Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | February 2026 | Frontera Product Team | Initial draft |

— End of Document —