# Product Strategy Coach

User Research & Testing Proposal

Pilot Validation Programme

Version: 2.0
Date: February 2026
Author: Frontera Product Team
Testing Platform: Maze
Status: Draft for Review

# Table of Contents

1. Executive Summary

2. Research Objectives

3. Product Overview

4. Research Strategy

5. Maze Test Architecture

6. Maze Block Specifications

7. Moderated Interview Studies

8. Expert Evaluation Framework

9. Participant Recruitment

10. Research Timeline

11. Success Metrics & Usability Scores

12. Budget & Resources

13. Appendices

# 1. Executive Summary

## Purpose

This proposal outlines a comprehensive user research programme for the Product Strategy Coach pilot, leveraging Maze as the primary research platform. The programme is designed to validate three critical dimensions:

Experience & Usability - Can testers navigate the interface effectively?

Journey Completion - Do testers progress through all methodology phases?

Coaching Quality & Outputs - Is the AI coaching valuable? Are strategic outputs actionable?

## Research Approach

A hybrid research methodology combining:

Maze Unmoderated Testing - Scalable prototype tests with quantitative metrics

Maze Moderated Interview Studies - In-depth sessions for qualitative insights

Expert Panel Evaluation - Strategic output quality assessment

## Why Maze?

Maze provides an integrated research platform combining prototype testing, surveys, and participant recruitment. Key advantages for this research programme include:

Automated usability scoring (0-100) based on success rate, duration, and misclicks

Click heatmaps and path analysis for identifying friction points

Direct/indirect success tracking for understanding user journeys

Maze Panel access to 3+ million pre-screened testers across 130+ countries

400+ demographic filters for precise participant targeting

Integrated question blocks for mixed-methods research

## Key Outcomes

Quantified usability scores for each phase of the Product Strategy Coach

Identification and prioritisation of friction points via heatmap analysis

Validated coaching methodology resonance with target users

Assessment of perceived value of AI-generated strategic outputs

Actionable insights for pre-launch iteration

# 2. Research Objectives

## Primary Objectives

| Objective | Success Criteria | Maze Measurement |
| --- | --- | --- |
| Validate navigation clarity | Usability Score ≥75 | Prototype test blocks |
| Confirm methodology comprehension | >80% direct success on key missions | Mission success rates |
| Assess coach interaction value | Trust score ≥4.0/5.0 | Opinion scale blocks |
| Evaluate synthesis output quality | Actionability score ≥4.0/5.0 | Opinion scale + open questions |
| Identify critical friction points | Misclick rate <15% | Heatmap analysis |

## Research Questions

Experience & Usability

How intuitive is the two-panel layout (coach + canvas)?

Do testers understand the relationship between chat coaching and canvas activities?

Can testers locate key actions (upload materials, explore territories, generate synthesis)?

Is the progress stepper effective at communicating journey state?

What is the misclick rate on primary navigation elements?

Journey & Methodology

Do testers understand the 4-phase methodology without explanation?

What paths do testers take through the research territories?

Where do testers bounce or give up on missions?

Is the "terrain mapping" metaphor meaningful?

Coaching Quality

Do testers perceive the coach as helpful vs. intrusive?

Is the coaching personalised enough to feel relevant?

Do testers trust AI-generated strategic guidance?

What coaching behaviours increase or decrease trust?

Output Value

Are synthesis outputs immediately understandable?

Would testers share these outputs with stakeholders?

Do outputs feel generic or specifically tailored?

What additional outputs would testers want?

## Hypotheses

The following hypotheses will be validated through the research programme:

H1: Testers will achieve >75% direct success rate on Discovery phase missions

H2: The two-panel layout will be understood without instruction (Opinion Scale ≥4/5)

H3: Testers will trust AI coaching recommendations (Trust Score ≥4/5)

H4: Synthesis outputs will be perceived as actionable (Actionability ≥4/5)

H5: Testers will complete the full journey in <45 minutes

# 3. Product Overview

## Product Description

The Product Strategy Coach is an AI-powered strategic coaching platform that guides enterprise leaders through a structured methodology to develop product transformation strategies. The experience combines:

Persistent AI Coach Sidebar for contextual guidance and Q&A

Scrollable Canvas with phased, card-based workflow

Progressive Disclosure through "terrain mapping" that unlocks as users complete phases

Document Upload to ground strategy in real source materials

## Methodology Phases

| Phase | Name | Purpose | Key Activities |
| --- | --- | --- | --- |
| 1 | Discovery | Context Setting | Upload materials, establish strategic baseline |
| 2 | Research | Terrain Mapping | Explore Company, Customer, Competitor territories |
| 3 | Synthesis | Strategy Formation | Review AI-generated opportunities and insights |
| 4 | Strategic Bets | Route Planning | Define hypothesis-driven strategic bets |

## Target Testers

Primary Persona: Strategic Product Leader

| Attribute | Requirement |
| --- | --- |
| Job Title | VP Product, Head of Strategy, Product Director, CPO |
| Company Size | 200+ employees (enterprise focus) |
| Experience | 5+ years in product or strategy roles |
| Current Context | Actively involved in strategic initiatives |
| Industry | Technology, Financial Services, Healthcare, B2B SaaS |

# 4. Research Strategy

## Research Layers

LAYER 1: Unmoderated Maze Testing

Purpose: Scalable quantitative data collection with automated usability scoring

6 mazes targeting specific phases and interactions

15-20 testers per maze via Maze Panel

Prototype test blocks with goal-based missions

Question blocks for attitudinal data (Opinion Scales, Multiple Choice, Open Questions)

Automated metrics: Usability Score, Direct/Indirect Success, Misclick Rate, Time on Task

Heatmaps and path analysis for identifying friction

LAYER 2: Moderated Interview Studies

Purpose: Deep qualitative insights through guided exploration

6-8 moderated sessions via Maze Interview Studies

45-60 minute think-aloud sessions

Real context (tester's actual company)

Deep observation of coaching interaction

Rich qualitative insights on trust and value perception

LAYER 3: Expert Evaluation

Purpose: Strategic output quality assessment by domain experts

Panel of 3-5 strategy experts

Blind review of synthesis outputs

Structured scoring rubric for coaching and output quality

Comparative assessment vs. human consultant outputs

## Layer Comparison

| Research Need | Unmoderated Maze | Moderated Studies | Expert Review |
| --- | --- | --- | --- |
| Navigation accuracy | Excellent | Good | N/A |
| Task completion rates | Excellent | Good | N/A |
| Click patterns & heatmaps | Excellent | Limited | N/A |
| Emotional response | Limited | Excellent | N/A |
| Trust assessment | Moderate | Excellent | Moderate |
| Coaching quality | Limited | Excellent | Excellent |
| Output actionability | Moderate | Good | Excellent |
| Long-form journey | Limited | Excellent | N/A |
| Scale (many testers) | Excellent | Limited | N/A |
| Cost efficiency | High | Moderate | Moderate |

# 5. Maze Test Architecture

## Maze Overview

| Maze # | Name | Focus Area | Est. Duration | Testers |
| --- | --- | --- | --- | --- |
| 1 | First Impressions | Overall comprehension & emotional response | 5 min | 20 |
| 2 | Discovery Phase | Context setting UX & coach interaction | 8 min | 20 |
| 3 | Coach Evaluation | AI coaching perception & trust | 6 min | 20 |
| 4 | Research Navigation | Territory exploration UX | 8 min | 20 |
| 5 | Synthesis Review | Output comprehension & value | 7 min | 20 |
| 6 | End-to-End Journey | Full flow (abbreviated prototype) | 12 min | 15 |

## Block Types Used

Each maze combines multiple block types to gather both behavioural and attitudinal data:

| Block Type | Purpose | Data Collected |
| --- | --- | --- |
| Welcome Block | Introduce maze and set context | N/A |
| Prototype Test (Goal-based) | Test specific task flows with success criteria | Usability Score, Direct/Indirect Success, Misclick Rate, Time on Task, Heatmaps |
| Prototype Test (Free Explore) | Observe natural navigation patterns | Click paths, Time on Task, Heatmaps |
| 5-Second Test | Capture first impressions of screens | Recall accuracy, Emotional response |
| Opinion Scale | Rate agreement/satisfaction (0-10) | Quantitative ratings, NPS-style scores |
| Multiple Choice | Categorise responses, single/multi-select | Response distribution, Preferences |
| Open Question | Collect qualitative feedback | Themes, Quotes, Suggestions |
| Yes/No | Binary comprehension checks | Pass/fail rates |

## Maze Metrics Captured

| Metric | Definition | Target |
| --- | --- | --- |
| Usability Score | Composite score (0-100) based on success, duration, misclicks | ≥75 |
| Direct Success | Completed mission via expected path | ≥70% |
| Indirect Success | Completed mission via unexpected path | <20% |
| Bounce Rate | Gave up or abandoned mission | <10% |
| Misclick Rate | Clicks outside hotspots / total clicks | <15% |
| Time on Task | Duration to complete mission | Varies by task |
| Opinion Scale Avg | Mean rating on 0-10 scale | ≥7.0 (scaled to 4/5) |

# 6. Maze Block Specifications

## Maze 1: First Impressions

Objective: Assess initial comprehension and emotional response to the interface

Duration: ~5 minutes | Testers: 20

### Block Structure

| Block # | Type | Content |
| --- | --- | --- |
| 1 | Welcome Block | Introduction to the maze and tester instructions |
| 2 | 5-Second Test | Show full interface screenshot |
| 3 | Open Question | What do you think this product does? |
| 4 | Multiple Choice | Emotional response selection |
| 5 | Multiple Choice | Product purpose comprehension check |
| 6 | Open Question | What is the left sidebar for? |
| 7 | Prototype Test (Goal) | First-click: Where would you start? |
| 8 | Multiple Choice | Progress stepper comprehension |
| 9 | Opinion Scale | Value clarity (0-10) |
| 10 | Opinion Scale | Relevance to work (0-10) |
| 11 | Open Question | What questions do you have? |

### Block Details

Block 2: 5-Second Test

Image: Full interface screenshot (coach sidebar + canvas with Discovery phase)

Purpose: Capture immediate impression before cognitive processing

Block 3: Open Question

Question: "Based on what you just saw, what do you think this product does?"

Purpose: Validate product concept clarity

Block 4: Multiple Choice (Single Select)

Question: "What's your immediate reaction to this interface?"

Options:

Excited - I want to explore this

Curious - I'd like to learn more

Neutral - No strong feeling

Confused - I'm not sure what I'm looking at

Overwhelmed - This looks complex

Block 5: Multiple Choice (Single Select)

Question: "Based on what you see, what is the main purpose of this tool?"

Options:

A project management dashboard

An AI-powered strategy coaching tool (Correct)

A document collaboration platform

A customer analytics system

I'm not sure

Block 7: Prototype Test (Goal-Based)

Mission: "If you wanted to start working on your strategy, where would you click first?"

Goal Screen: Discovery section / Coach input / Upload materials button

Success Criteria: Click within defined hotspots within 30 seconds

Metrics: Direct Success Rate, Misclick Rate, Time to First Click, Heatmap

Block 8: Multiple Choice (Single Select)

Question: "Looking at the circles at the top of the main panel, what do they represent?"

Options:

Steps in a process I need to complete (Correct)

Different features I can access

My team members

Notification indicators

Not sure

Block 9 & 10: Opinion Scale

Question 9: "How clear is it what value this tool would provide to you?"

Question 10: "How relevant does this tool seem for your work?"

Scale: 0 (Not at all) to 10 (Extremely)

Labels: Left: "Not at all clear/relevant" | Right: "Extremely clear/relevant"

## Maze 2: Discovery Phase Deep Dive

Objective: Validate Discovery phase usability and coach interaction

Duration: ~8 minutes | Testers: 20

### Block Structure

| Block # | Type | Content |
| --- | --- | --- |
| 1 | Welcome Block | Scenario: VP Product at fintech company |
| 2 | Prototype Test (Goal) | Mission: Locate document upload function |
| 3 | Opinion Scale | Ease of finding upload (0-10) |
| 4 | Multiple Choice (Multi) | What documents would you upload? |
| 5 | Prototype Test (Goal) | Mission: Respond to coach question |
| 6 | Multiple Choice | Coach tone perception |
| 7 | Opinion Scale | Coach question relevance (0-10) |
| 8 | Open Question | What do you need to do to proceed? |
| 9 | Opinion Scale | Progress requirement clarity (0-10) |
| 10 | Opinion Scale | Overall Discovery satisfaction (0-10) |
| 11 | Open Question | What was confusing or frustrating? |
| 12 | Open Question | What guidance would help? |

### Block Details

Block 1: Welcome Block

Scenario: You're the VP of Product at a mid-sized fintech company. Your CEO has asked you to develop a product strategy for the next 18 months. You've decided to use this AI coaching tool to help structure your thinking. You've just logged in for the first time.

Block 2: Prototype Test (Goal-Based)

Mission: "Find where you would upload your company's strategic documents."

Expected Path: Welcome → Discovery Section → Upload Materials Card → Upload Button

Goal Screen: Upload button or drag-drop zone

Time Limit: 30 seconds

Metrics: Direct Success, Indirect Success, Bounce, Misclick Rate, Time on Task

Block 4: Multiple Choice (Multi-Select)

Question: "What documents would you upload if using this for your company?"

Options:

Annual report / financial statements

Strategic plan / roadmap

Market research reports

Competitor analysis

Customer feedback / NPS data

Product specs / PRDs

Board presentations

I wouldn't know what to upload

Block 5: Prototype Test (Goal-Based)

Mission: "The AI coach has asked you a question. Respond to it."

Context Screen: Coach message asking "What competitive dynamics are making product transformation urgent for your company?"

Goal Screen: Input field focused or response submitted

Metrics: Engagement rate, Time to engage

Block 6: Multiple Choice (Single Select)

Question: "How would you describe the tone of the AI coach?"

Options:

Professional and authoritative

Friendly and supportive

Neutral and factual

Pushy or demanding

Robotic and impersonal

## Maze 3: Coach Evaluation

Objective: Assess AI coaching perception, value, and trust

Duration: ~6 minutes | Testers: 20

### Block Structure

| Block # | Type | Content |
| --- | --- | --- |
| 1 | Welcome Block | Introduction to coaching evaluation |
| 2 | 5-Second Test | Coach interaction screenshot |
| 3 | Opinion Scale | Helpfulness rating (0-10) |
| 4 | Opinion Scale | Relevance rating (0-10) |
| 5 | Multiple Choice | Interaction style perception |
| 6 | 5-Second Test | Scenario A: Proactive insight |
| 7 | Opinion Scale | Proactive coaching value (0-10) |
| 8 | Opinion Scale | Trust in insight (0-10) |
| 9 | 5-Second Test | Scenario B: Assumption challenge |
| 10 | Opinion Scale | Comfort with challenge (0-10) |
| 11 | Multiple Choice | Challenge perception |
| 12 | Opinion Scale | Trust vs. human consultant (0-10) |
| 13 | Multiple Choice (Multi) | Behaviours that increase trust |
| 14 | Open Question | What would make coaching more valuable? |

### Coaching Scenarios

Scenario A: Proactive Insight (Block 6)

Coach message: "I notice you mentioned 'integration depth' as a customer priority, but your competitor analysis suggests most alternatives struggle with this. This could be a significant 'How to Win' opportunity. Would you like to explore what capabilities you'd need to excel here?"

Scenario B: Assumption Challenge (Block 9)

Coach message: "You mentioned that 'price is not a key differentiator' for your customers. However, your earlier notes indicated several lost deals due to pricing. Can you help me understand this apparent tension?"

Block 11: Multiple Choice (Single Select)

Question: "When the coach challenges your assumptions, it feels:"

Options:

Helpful - it makes me think more deeply

Neutral - neither good nor bad

Uncomfortable - I don't like being challenged by AI

Annoying - the AI doesn't understand my context

Block 12: Opinion Scale

Question: "Compared to a human strategy consultant, how much would you trust this AI coach?"

Scale: 0-10

Labels: 0 = "Much less than human" | 5 = "About the same" | 10 = "Much more than human"

Block 13: Multiple Choice (Multi-Select)

Question: "What behaviours would make you trust the AI coach more?"

Options:

Showing its reasoning/sources

Asking clarifying questions before advising

Admitting when it doesn't know something

Providing options rather than single recommendations

Referencing industry benchmarks or data

Remembering context from earlier in the session

## Maze 4: Research Navigation

Objective: Validate Research phase navigation and territory exploration

Duration: ~8 minutes | Testers: 20

### Block Structure

| Block # | Type | Content |
| --- | --- | --- |
| 1 | Welcome Block | Scenario: Ready to map strategic terrain |
| 2 | Prototype Test (Goal) | Mission: Navigate to Customer territory |
| 3 | Opinion Scale | Territory selection clarity (0-10) |
| 4 | Prototype Test (Goal) | Mission: Find Segments & Needs area |
| 5 | Opinion Scale | Navigation ease (0-10) |
| 6 | Prototype Test (Free Explore) | Explore research questions |
| 7 | Opinion Scale | Question clarity (0-10) |
| 8 | Opinion Scale | Question relevance (0-10) |
| 9 | Multiple Choice | Input format preference |
| 10 | Open Question | How would you track progress? |
| 11 | Opinion Scale | Progress visibility (0-10) |
| 12 | Opinion Scale | "Terrain mapping" metaphor clarity (0-10) |
| 13 | Multiple Choice | 3Cs category assessment |
| 14 | Open Question | What other territories would you explore? |
| 15 | Opinion Scale | Research phase satisfaction (0-10) |
| 16 | Open Question | What would make research more engaging? |

### Block Details

Block 2: Prototype Test (Goal-Based)

Mission: "You want to understand your customers better. Navigate to the Customer territory."

Expected Path: Research Section → Customer Territory Card → Click

Goal Screen: Customer territory deep dive view

Metrics: Direct Success, Heatmap of clicks on territory cards

Block 4: Prototype Test (Goal-Based)

Mission: "Find where you would answer questions about customer segments."

Expected Path: Customer Territory → Segments & Needs Research Area

Goal Screen: Segments & Needs question view

Block 6: Prototype Test (Free Explore)

Instruction: "Take 60 seconds to explore the research questions. Click around naturally."

Purpose: Observe natural navigation patterns without defined goals

Metrics: Click paths, Areas of interest, Time distribution

Block 9: Multiple Choice (Single Select)

Question: "The text input format for answering research questions is:"

Options:

Perfect - text input works well

Acceptable - but I'd prefer bullet points

Acceptable - but I'd prefer voice input

Frustrating - I want a different method

Block 13: Multiple Choice (Single Select)

Question: "The three territories are Company, Customer, and Competitor (the '3Cs'). These categories are:"

Options:

Exactly right - these are the key areas to explore

Mostly right - but I'd add or change something

Somewhat relevant - but missing important areas

Not how I think about strategy

## Maze 5: Synthesis Review

Objective: Assess comprehension and perceived value of synthesis outputs

Duration: ~7 minutes | Testers: 20

### Block Structure

| Block # | Type | Content |
| --- | --- | --- |
| 1 | Welcome Block | Introduction to synthesis outputs |
| 2 | 5-Second Test | Strategic Opportunity Map (2x2) |
| 3 | Open Question | What does this visualisation show? |
| 4 | Multiple Choice | INVEST quadrant meaning |
| 5 | Opinion Scale | Visualisation usefulness (0-10) |
| 6 | Opinion Scale | Quadrant clarity (0-10) |
| 7 | 5-Second Test | Opportunity card detail |
| 8 | Open Question | What action is recommended? |
| 9 | Opinion Scale | Evidence trail value (0-10) |
| 10 | Opinion Scale | WWHBT usefulness (0-10) |
| 11 | Multiple Choice | Actionability assessment |
| 12 | Open Question | What additional info needed? |
| 13 | Multiple Choice | Personalisation perception |
| 14 | Opinion Scale | Stakeholder shareability (0-10) |
| 15 | Open Question | Why would/wouldn't you share? |
| 16 | Multiple Choice (Multi) | Additional outputs wanted |
| 17 | Open Question | What would make outputs more valuable? |

### Block Details

Block 2: 5-Second Test

Image: Strategic Opportunity Map (2x2 matrix) with 4 plotted opportunities

Quadrants: INVEST (top-right), EXPLORE (top-left), HARVEST (bottom-right), DIVEST (bottom-left)

Axes: X = Capability Fit, Y = Market Attractiveness

Block 4: Multiple Choice (Single Select)

Question: "What does an opportunity in the top-right quadrant (INVEST) mean?"

Options:

High priority - execute immediately (Correct)

Interesting but needs more research

Low priority - deprioritise

I'm not sure

Block 7: 5-Second Test

Image: Detailed opportunity card showing:

Title: "Enterprise Integration Platform"

Scores: Market Attractiveness 8/10, Capability Fit 7/10

Where to Play: "Mid-market consolidators (£5-50bn AUM)"

How to Win: "Deep platform integration + compliance automation"

Evidence: 3 linked sources from research

WWHBT: "What Would Have to Be True" assumptions

Block 11: Multiple Choice (Single Select)

Question: "Could you take action on this strategic opportunity based on the information provided?"

Options:

Yes, I have enough information to act

Partially, but I need more detail on some areas

No, I need significantly more information

I'm not sure what action to take

Block 14: Opinion Scale (NPS-style)

Question: "Would you share this synthesis output with your executive team?"

Scale: 0 (Definitely not) to 10 (Definitely yes)

Block 16: Multiple Choice (Multi-Select)

Question: "What other outputs would you want from the synthesis phase?"

Options:

SWOT analysis

Competitive positioning map

Risk assessment

Implementation timeline

Resource requirements

Financial projections

Stakeholder communication plan

## Maze 6: End-to-End Journey

Objective: Validate full journey flow with abbreviated prototype

Duration: ~12 minutes | Testers: 15

### Block Structure

| Block # | Type | Content |
| --- | --- | --- |
| 1 | Welcome Block | Full journey introduction |
| 2 | Prototype Test (Goal) | Phase 1: Complete Discovery |
| 3 | Prototype Test (Goal) | Phase 2: Complete one territory |
| 4 | Prototype Test (Goal) | Phase 3: Review synthesis |
| 5 | Prototype Test (Goal) | Phase 4: Create strategic bet |
| 6 | Opinion Scale | Journey clarity (0-10) |
| 7 | Opinion Scale | Phase transition smoothness (0-10) |
| 8 | Multiple Choice | Time investment value |
| 9 | Opinion Scale | Completion likelihood (0-10) |
| 10 | Opinion Scale | Overall satisfaction (0-10) |
| 11 | Opinion Scale | NPS: Likelihood to recommend (0-10) |
| 12 | Open Question | Most valuable aspect |
| 13 | Open Question | Biggest concern/hesitation |
| 14 | Open Question | One thing to change |
| 15 | Multiple Choice | Willingness to pay |

### Mission Specifications

Mission 1: Discovery Phase (Block 2)

Task: "Complete the Discovery phase by uploading a document and answering the coach's question."

Expected Path: Upload → Coach Response → Continue

Time Allowance: 2 minutes

Mission 2: Research Phase (Block 3)

Task: "Complete one territory (Customer) by answering at least one research area."

Expected Path: Customer Card → Research Area → Save Response

Time Allowance: 3 minutes

Mission 3: Synthesis Phase (Block 4)

Task: "Review the synthesis and identify the top strategic opportunity."

Expected Path: View Map → Click Opportunity → Review Details

Time Allowance: 2 minutes

Mission 4: Strategic Bets Phase (Block 5)

Task: "Create a strategic bet based on the synthesis."

Expected Path: Create Bet → Fill Details → Save

Time Allowance: 2 minutes

Block 8: Multiple Choice (Single Select)

Question: "For the value provided, the time investment in this process is:"

Options:

Worth much more than the time required

Worth the time required

Worth somewhat less than the time required

Not worth the time required

Block 15: Multiple Choice (Single Select)

Question: "Would you or your company pay for a tool like this?"

Options:

Yes, definitely

Yes, probably

Not sure

Probably not

Definitely not

# 7. Moderated Interview Studies

## Overview

Maze's Moderated Interview Studies (previously "Live Sessions") enable real-time, guided research with screen sharing and recording. These complement unmoderated mazes by providing:

Deep qualitative insights through think-aloud observation

Ability to probe unexpected behaviours and emotional responses

Testing with real company context (tester's actual data)

Rich understanding of trust and value perception

## Session Configuration

| Element | Details |
| --- | --- |
| Duration | 45-60 minutes |
| Format | Video call with screen sharing (via Maze) |
| Recording | Video + audio + screen (with consent) |
| Testers | 6-8 strategic product leaders |
| Recruitment | Maze Panel with custom screening |

## Screening Questions (Required)

Maze requires at least 2 screening questions for moderated panel recruitment. Recommended screening criteria:

Question 1: Role Confirmation

What is your current job title?

VP/Head/Director of Product or Strategy → Qualify

Senior Product Manager → Qualify

Product Manager → Qualify with caution

Other → Screen out

Question 2: Strategic Involvement

In the past 12 months, have you led or significantly contributed to product strategy development?

Yes, I led the process → Ideal

Yes, I was a key contributor → Qualify

No → Screen out

Question 3: Company Size

How many employees does your company have?

1-49 → Screen out (unless funded startup)

50-199 → Qualify with caution

200-999 → Qualify

1000+ → Ideal

## Session Structure

| Section | Duration | Purpose |
| --- | --- | --- |
| 1. Introduction | 5 min | Set expectations, obtain consent |
| 2. Context Setting | 5 min | Understand tester background |
| 3. First Impressions | 5 min | Initial interface reaction |
| 4. Discovery Phase | 10-15 min | Walkthrough with real context |
| 5. Research Phase | 15-20 min | Territory exploration |
| 6. Synthesis Review | 10 min | Output evaluation |
| 7. Debrief Interview | 10-15 min | Structured feedback |

### Facilitator Script: Introduction

"Thank you for joining today. I'm [name], and I'll be facilitating this session.

We're developing an AI-powered tool to help product leaders develop strategy. Today, I'd like you to use the tool and share your thoughts as you go.

A few things before we start:
• Please think aloud - share what you're looking at, thinking, and feeling
• There are no wrong answers - if something is confusing, that's valuable feedback
• We're testing the product, not you
• Feel free to be candid - criticism helps us improve

Do you have any questions before we begin?"

### During-Session Observation Prompts

| Situation | Prompt |
| --- | --- |
| Tester pauses | "What are you looking at right now?" |
| Tester seems confused | "What are you expecting to see here?" |
| Tester clicks unexpectedly | "What made you click there?" |
| Tester skips content | "I noticed you scrolled past that - was it not relevant?" |
| Tester sighs/frustrated | "What's causing that reaction?" |
| Tester smiles/satisfied | "What do you like about this?" |
| Tester ignores coach | "I noticed you didn't engage with the coach - any reason?" |

### Debrief Interview Questions

Overall Experience

"How would you describe this experience in a few words?"

"What was the most valuable part?"

"What was the most frustrating part?"

Coaching Quality

"How did the AI coach compare to working with a human consultant?"

"Did you trust the coach's guidance? Why or why not?"

"What would make you trust it more?"

Output Value

"How actionable were the strategic outputs?"

"What would you do next with this synthesis?"

"What outputs are missing that you'd want?"

Adoption Likelihood

"Would you use this tool for a real strategic project?"

"What would need to change for you to use it?"

"What would you be willing to pay for this?"

# 8. Expert Evaluation Framework

## Purpose

Expert evaluation assesses the quality of AI-generated coaching and synthesis outputs through blind review by strategy domain experts. This layer cannot be replicated through user testing alone.

## Panel Composition

| Attribute | Requirement |
| --- | --- |
| Panel Size | 3-5 experts |
| Background Mix | Management consulting, corporate strategy, product leadership |
| Experience | 10+ years in strategy development |
| Prior Exposure | None (blind review) |

## Scoring Rubric

Dimension 1: Coaching Relevance (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | Coaching completely misses the point; generic or off-topic |
| 2 - Below Average | Some relevant points but largely unhelpful |
| 3 - Adequate | Reasonably relevant but not insightful |
| 4 - Good | Relevant and occasionally insightful |
| 5 - Excellent | Highly relevant, insightful, and well-timed |

Dimension 2: Strategic Actionability (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | Outputs are too vague to act upon |
| 2 - Below Average | Some actionable elements but mostly abstract |
| 3 - Adequate | Actionable but requires significant interpretation |
| 4 - Good | Clear actions with reasonable specificity |
| 5 - Excellent | Highly actionable with clear next steps |

Dimension 3: Insight Quality (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | No insights; purely descriptive |
| 2 - Below Average | Obvious insights only |
| 3 - Adequate | Some non-obvious connections |
| 4 - Good | Multiple meaningful insights |
| 5 - Excellent | Breakthrough insights that reframe the problem |

Dimension 4: Stakeholder Readiness (1-5)

| Score | Description |
| --- | --- |
| 1 - Poor | Would embarrass the user if shared |
| 2 - Below Average | Needs significant editing before sharing |
| 3 - Adequate | Shareable with caveats |
| 4 - Good | Ready to share with minor polish |
| 5 - Excellent | Could be presented to the board immediately |

## Comparative Assessment

For 3-5 sessions, create a "gold standard" synthesis manually. Present both AI and human-generated outputs to experts without labels.

Questions for comparative review:

"Which synthesis would you prefer to receive?"

"Which feels more trustworthy?"

"Which is more actionable?"

"Can you tell which is AI-generated?"

# 9. Participant Recruitment

## Maze Panel Overview

Maze Panel provides access to 3+ million pre-screened testers across 130+ countries. Key features for this research programme:

400+ demographic and professional filters

Custom screening questions for precise targeting

Order between 1-250 testers per maze

Partners: Prolific, User Interviews, Bilendi

Integrated payment and scheduling

## Target Profile

| Attribute | Filter/Requirement |
| --- | --- |
| Job Function | Product Management, Strategy, Executive |
| Seniority | Director, VP, C-Level |
| Company Size | 200+ employees |
| Industry | Technology, Financial Services, Healthcare, B2B |
| Experience | 5+ years in role |
| Geography | UK, US, EU (English-speaking) |

## Sample Size Recommendations

Maze sample size recommendations based on research type and statistical confidence:

| Research Type | Minimum | Recommended | Notes |
| --- | --- | --- | --- |
| Unmoderated Prototype Test | 15 | 20 | 85% confidence for usability issues |
| Unmoderated Survey/Opinion | 20 | 30 | Statistical significance for quantitative data |
| Moderated Interview Study | 5 | 6-8 | Diminishing returns after 8 sessions |
| Expert Panel Review | 3 | 5 | Inter-rater reliability |

## Incentives

| Test Type | Duration | Suggested Incentive |
| --- | --- | --- |
| Unmoderated Maze (short) | 5-8 min | $15-25 |
| Unmoderated Maze (medium) | 8-12 min | $25-40 |
| Moderated Interview Study | 45-60 min | $150-200 |
| Expert Panel Review | 30 min per review | $100-150 per review |

# 10. Research Timeline

## 6-Week Programme Overview

| Week | Activity | Deliverable |
| --- | --- | --- |
| 1 | Preparation: Build mazes, configure panel | Ready-to-launch mazes |
| 2 | Unmoderated Mazes 1-3 | Live tests, initial data |
| 3 | Unmoderated Mazes 4-6 | Complete quantitative data |
| 4 | Moderated Interview Studies | Recordings, transcripts |
| 5 | Expert Review + Analysis | Integrated findings |
| 6 | Reporting + Planning | Final report, recommendations |

## Detailed Schedule

Week 1: Preparation

Finalise research plan and get stakeholder sign-off

Build Mazes 1-3 in Maze platform

Build Mazes 4-6 in Maze platform

Configure Maze Panel screening criteria

QA all mazes with internal pilot

Schedule moderated interview slots

Week 2: Unmoderated Mazes (Batch 1)

Launch Maze 1: First Impressions (20 testers)

Launch Maze 2: Discovery Phase (20 testers)

Launch Maze 3: Coach Evaluation (20 testers)

Monitor completion rates and data quality

Preliminary analysis of early results

Week 3: Unmoderated Mazes (Batch 2)

Launch Maze 4: Research Navigation (20 testers)

Launch Maze 5: Synthesis Review (20 testers)

Launch Maze 6: End-to-End Journey (15 testers)

Close Mazes 1-3, full analysis

Prepare moderated session guide based on findings

Week 4: Moderated Interview Studies

Conduct 6-8 moderated sessions via Maze

Real-time note-taking and tagging

Identify emerging themes

Share preliminary insights with team

Week 5: Expert Review + Analysis

Prepare synthesis outputs for expert review

Conduct expert panel evaluation (3-5 experts)

Analyse expert feedback

Integrate all data sources (quantitative + qualitative + expert)

Week 6: Reporting + Planning

Complete final research report

Stakeholder presentation

Prioritisation workshop

Plan iteration sprint

# 11. Success Metrics & Usability Scores

## Maze Usability Score

The Maze Usability Score is a composite metric (0-100) calculated from three factors:

| Factor | Weight | Description |
| --- | --- | --- |
| Success Rate | +1 point per % direct success | Testers who completed via expected path |
| Misclick Penalty | -0.5 points per % misclick | Clicks outside defined hotspots |
| Duration Penalty | Variable | Time vs. expected benchmark |

## Target Metrics

| Metric | Target | Source | Priority |
| --- | --- | --- | --- |
| Usability Score (overall) | ≥75 | Maze prototype tests | P0 |
| Direct Success Rate | ≥70% | Maze missions | P0 |
| Indirect Success Rate | <20% | Maze missions | P1 |
| Bounce Rate | <10% | Maze missions | P0 |
| Misclick Rate | <15% | Maze heatmaps | P1 |
| Opinion Scale Average | ≥7.0/10 | Maze question blocks | P0 |
| NPS Score | ≥30 | End-to-end maze | P0 |
| Coach Trust Score | ≥7.0/10 (scaled 4/5) | Coach evaluation maze | P0 |
| Synthesis Actionability | ≥7.0/10 (scaled 4/5) | Synthesis maze + expert review | P0 |

## Risk Thresholds

| Metric | Acceptable | Warning | Critical |
| --- | --- | --- | --- |
| Usability Score | ≥75 | 60-74 | <60 |
| Direct Success | ≥70% | 50-69% | <50% |
| Bounce Rate | <10% | 10-25% | >25% |
| Misclick Rate | <15% | 15-25% | >25% |
| Opinion Scale Avg | ≥7.0 | 5.0-6.9 | <5.0 |
| NPS | ≥30 | 0-29 | <0 |

## Qualitative Success Criteria

| Criterion | Evidence Required |
| --- | --- |
| Clear value proposition | Testers articulate value in open questions |
| Intuitive navigation | <2 "lost" moments per moderated session |
| Coach adds value | Testers voluntarily engage with coach in free explore |
| Outputs are actionable | Testers describe specific next steps |
| Trust is established | Testers indicate willingness to share outputs externally |

# 12. Budget & Resources

## Maze Platform Costs

| Item | Quantity | Unit Cost | Total |
| --- | --- | --- | --- |
| Maze subscription (Team plan) | 1 month | $150 | $150 |
| Panel testers (unmoderated) | 115 testers | $3-5/tester | $345-575 |
| Panel testers (moderated) | 8 testers | $20-30/tester | $160-240 |
| Subtotal (Platform + Panel) |  |  | $655-965 |

## Tester Incentives

| Test Type | Testers | Incentive | Total |
| --- | --- | --- | --- |
| Unmoderated Mazes (5-8 min) | 60 | $20 | $1,200 |
| Unmoderated Mazes (8-12 min) | 55 | $35 | $1,925 |
| Moderated Sessions (60 min) | 8 | $175 | $1,400 |
| Subtotal (Incentives) |  |  | $4,525 |

## Expert Review Costs

| Item | Quantity | Unit Cost | Total |
| --- | --- | --- | --- |
| Expert reviewer fee | 5 experts × 3 reviews | $125/review | $1,875 |
| Subtotal (Expert Review) |  |  | $1,875 |

## Total Budget Summary

| Category | Low Estimate | High Estimate |
| --- | --- | --- |
| Maze Platform + Panel | $655 | $965 |
| Tester Incentives | $4,525 | $4,525 |
| Expert Review | $1,875 | $1,875 |
| Contingency (15%) | $1,058 | $1,105 |
| TOTAL | $8,113 | $8,470 |

## Internal Resources

| Role | Hours | Activities |
| --- | --- | --- |
| UX Researcher | 50-60 | Build mazes, moderate sessions, analyse data, report |
| Product Manager | 15-20 | Define objectives, review findings, prioritise backlog |
| Designer | 10-15 | Prepare prototypes, refine based on findings |

# 13. Appendices

## Appendix A: Maze Terminology Glossary

| Term | Definition |
| --- | --- |
| Maze | A complete test containing multiple blocks |
| Block | Individual test component (prototype test, question, etc.) |
| Mission | A specific task for testers to complete in a prototype |
| Expected Path | The ideal route through screens to complete a mission |
| Goal Screen | The target destination screen for a mission |
| Hotspot | Defined clickable area on a screen |
| Direct Success | Completed mission via expected path |
| Indirect Success | Completed mission via unexpected path |
| Bounce/Give Up | Tester abandoned the mission |
| Usability Score | Composite score (0-100) based on success, duration, misclicks |
| Misclick | Click outside defined hotspots |
| Heatmap | Aggregated visualisation of tester clicks |
| Click Path | Sequence of screens visited by a tester |
| Tester | Participant taking the maze (Maze terminology) |
| Panel | Maze's pool of pre-screened testers |
| Opinion Scale | Rating question (0-10 scale) |
| 5-Second Test | Brief exposure to capture first impressions |

## Appendix B: Consent Template

PARTICIPANT CONSENT

Study: Product Strategy Coach User Research
Organisation: Frontera

Purpose:
We are conducting research to evaluate and improve our product strategy coaching tool. Your participation will help us understand how users interact with the tool.

What to Expect:
• Duration: Approximately [X] minutes
• Activities: Using a prototype, answering questions, sharing feedback
• Recording: Sessions may be recorded for research purposes

Your Rights:
• Participation is voluntary
• You may withdraw at any time
• Your responses will be kept confidential

By proceeding, you confirm that you understand and agree to participate.

## Appendix C: Moderated Session Checklist

Pre-Session

☐ Prototype URL confirmed working

☐ Maze recording enabled

☐ Tester background reviewed

☐ Observation template ready

☐ Backup scenarios prepared

During Session

☐ Welcome and introductions

☐ Confirm consent to record

☐ Start Maze recording

☐ Context-setting questions

☐ First impressions observation

☐ Discovery phase walkthrough

☐ Research phase walkthrough

☐ Synthesis review

☐ Debrief interview

☐ Thank tester

☐ Stop recording

Post-Session

☐ Complete observation notes within 24 hours

☐ Tag key moments in Maze

☐ Update tester tracker

☐ Send thank-you message

☐ Process incentive

☐ Share preliminary insights

# Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | February 2026 | Frontera Product Team | Initial draft |
| 2.0 | February 2026 | Frontera Product Team | Updated with Maze terminology and best practices |

— End of Document —